Payments and Schedules Project

Future-State SDD / TDD

Author: Philip Berrill

Version 6.0 – 20th July 2026

# Contents

1	Contents	2

2	Version Control	3

3	Executive Summary	11

4	Methodology, Design Context and Programme Phasing	12

5	Scope of this SDD / TDD	17

6	Requirements and Process Traceability	22

7	Design Principles	29

8	Current-State Summary	35

9	Interim-State Design — BC28 SaaS with Nessie	42

10	Future-State Architecture	51

11	Functional Design by Capability	65

12	Integration Design	104

13	Data Design	115

14	Security, Permissions and Controls	129

15	Technical Design	138

16	Automated Test App and Regression Strategy	148

17	Non-Functional Requirements	160

18	Reporting and MI	161

19	Key Risk Register	165

20	Sign Off	170

21	Appendices	173

22	Contact Information	176

# Version Control

This document defines the future-state solution and technical design for the Payments and Schedules Project capability within Microsoft Dynamics 365 Business Central SaaS.

The document is intended to support the phased transformation of the existing BC14 / NAV and Nessie-based payment processes into a future-state architecture where Business Central operates as the payment execution, financial control, audit and posting platform, while source business processes are progressively moved into Transform / Dynamics 365 / Power Apps.

This document covers both:

- The interim upgraded state, where Business Central SaaS continues to operate with Nessie integration for BAU processing.

- The future state, where individual Nessie capabilities are replaced by Dynamics 365 / Power Apps and integrated into Business Central through approved integration patterns.

The design should be maintained throughout Analysis & Design and updated as business processes, requirements, integration contracts and phased release plans are confirmed.

## Document Information

| Version Control |  |  |  |
| --- | --- | --- | --- |
| Date | Version | Author | Comments |
| 01/06/2026 | 0.1 | Phil Berrill | Initial draft from template |
| 06/07/2026 | 1.0 | Anais Pansart | Review and updating of detail and requirements |
| 07/07/2026 | 1.1 | Loftur Loftsson | Updating of Technical sections and document review |
| 08/07/2026 | 2.0 | Nick Jones | Review of document, feedback and update of key sections |
| 13/07/2026 | 3.0 | Anais Pansart | Updated all sections with newly added requirements and latest workshops and discussion |
| 16/07/2026 | 4.0 | Anais, Loftur, Phil | Final Review and Rationalisation of Sections 2-14 |
| 17/07/2026 | 5.0 | Anais, Loftur, Phil, Nick, Julian | Final review feedback and addition of Appendix Architectural diagrams |
| 20/07/2026 | 6.0 | Nick Jones | Final Draft Creation for Client Submission |

## Glossary

This glossary defines the abbreviations and technical terms used in this document. It is intended as a reference for readers who are not familiar with Business Central, Dynamics 365 or information technology terminology.

| Term / Abbreviation | Expansion | Definition |
| --- | --- | --- |
| AL | Application Language | Microsoft's programming language used to build and extend Business Central. |
| API | Application Programming Interface | A defined way for two systems to exchange data or trigger actions without direct database access. |
| Application Insights | — | Microsoft Azure service used to monitor application performance, errors and usage. |
| AUDDIS | Automated Direct Debit Instruction Service | BACS service used to set up and manage direct debit mandates electronically. |
| Authority | — | A supplier of goods and services to Social Security that are typically provided on behalf of a citizen (GP services, Prescriptions, Seasonal Influenza Vaccinations as examples) |
| Azure Blob Storage | — | Microsoft cloud storage service used to hold files (e.g. payment files, exports) in a SaaS-compatible way. |
| BA | Business Analyst | Role responsible for capturing business processes, requirements and process ownership. |
| BACS | Bankers' Automated Clearing Services | UK electronic payment system used for bulk payments such as salaries and benefits. |
| BAU | Business As Usual | The day-to-day operational running of the solution once it is live. |
| BC | Business Central | Microsoft Dynamics 365 Business Central — the ERP platform used for payment execution, financial posting and payment control. |
| BC14 | Business Central v14 | The current on-premise version of Business Central (based on NAV), to be upgraded. |
| BC28 | Business Central v28 | The target SaaS version of Business Central after upgrade. |
| Business | — | An organisation that is registered with Social Security and therefore needs to interact with them, Business Licensing as an example |
| C1 / C2 | Class 1 / Class 2 Contributions | Categories of social security contributions currently sourced from Nessie. |
| Change log | — | The BC feature for tracking and logging which functions within the system need to be tracked |
| COA | Conditions of Acceptance | Testable criteria that define when a requirement or capability is considered accepted. |
| Codeunit | — | A Business Central object type that contains AL code / business logic. |
| Coexistence | — | A period where both the legacy system (Nessie) and the future system (D365 / Power Apps) operate in parallel. |
| COM Automation | Component Object Model Automation | A legacy Windows technology used to control Office apps (Excel, Outlook) from BC14. Not supported in BC SaaS. |
| Customer | — | A citizen of Jersey who is registered with Social Security and deemed eligible for one or more services provided, Income Support as an example |
| CSV | Comma-Separated Values | A simple text file format used for data exports (e.g. finance export to SAP). |
| Cutover | — | The controlled transition from the current system to the new system at go-live. |
| D365 | Dynamics 365 | Microsoft's cloud-based business applications platform, targeted to own future upstream business processes. |
| EFT | Electronic Fund Transfer | Refers to Fast Transfer, not CHAPS |
| Entra | Microsoft Entra ID | Microsoft's identity and access management service (previously Azure Active Directory), used to control user sign-in and access. |
| ERP | Enterprise Resource Planning | Integrated business management software covering finance, operations and reporting. |
| ExternalSQL | — | A legacy BC14 pattern that reads directly from another database (Nessie). Not supported in BC SaaS. |
| Four-eyes process |  | A standard two-person approval control |
| FX | Foreign Exchange | — |
| G/L | General Ledger | The core accounting record in Business Central, holding all posted financial entries. |
| GDIS | Payment File for Global Distributions | A payment output format used by the government bodies. |
| HMA | Household Medical Accounts | A specific benefit / account type |
| ICAR | — | Implies involvement w/ Civica |
| IRIS | — | The strategic integration platform used between Business Central, Nessie, D365, SAP and other systems. |
| IS | Income Support | A benefit type |
| JDE | JD Edwards | The original ERP that received finance data from BC. Now replaced by SAP |
| MI | Management Information | Reporting and analytics used for operational and management oversight. |
| Microsoft 365 admin centre | — | Where licences and security groups are now managed |
| NAV | Microsoft Dynamics NAV | The predecessor product to Business Central. |
| Permission Set | — | A Business Central object defining what a user can read, create, modify or delete. |
| PFM | Public Finance Manual | WebLink source |
| Power Apps | — | Microsoft low-code platform used to build business applications, part of the future upstream process layer. |
| RAID | Risks, Assumptions, Issues, Dependencies | Standard project management log for tracking delivery concerns. |
| RCA | Residential Care Accounts | A specific account/payment type |
| Reclaim | — | Recovery of a payment previously made to a third-party authority. |
| Role profile / Role centre | — | What the user can see when they log into the system; it does not affect restriction or permission — it is just a view, a user experience. |
| SaaS | Software as a Service | Cloud-hosted software delivered by Microsoft, with regular updates and no on-premise servers. |
| SAP | — | The downstream finance system that receives the finance export from Business Central. |
| SDD | Solution Design Document | Describes the functional and solution-level design of the target system. |
| Security Groups | — | A Entra-ID group of users that allows administrators to assign specific permission sets based on roles |
| SFTP | Secure File Transfer Protocol | Encrypted method for transferring files between systems. |
| SIT | System Integration Testing | Testing phase that validates end-to-end integration across systems. |
| SME | Subject Matter Expert | A named person with deep knowledge of a specific process or capability. |
| SoD | Segregation of Duties | Control principle ensuring no single user can complete a sensitive process end-to-end without oversight. |
| Super User | — | A highly privileged role assigned to the Super permission set. It grants the user complete, unrestricted access to read, create, modify, and delete all data and application objects |
| Supplier | — | Supplier of goods and services - generally to Social Security these are not in scope for this project and will continue to use SAP S/4HANA, Ariba etc. (consumables, telephony, stationery) |
| SQL | Structured Query Language | Standard language used to query relational databases. |
| TDD | Technical Design Document | Describes the technical implementation of the solution — objects, integrations, data, security, testing. |
| Telemetry | — | Diagnostic and usage data emitted by BC and consumed by monitoring tools such as Application Insights. |
| UAT | User Acceptance Testing | Testing phase where the business validates the solution against agreed acceptance criteria. |
| User-defined permission set | — | Customised permission sets |
| User Group | — | A group of users that permission sets are added to. User group are created in NAV itself (NAV terminology) |
| User personalisation | — | Functionality that allows users to change/add/move to their role profile. It doesn't restrict access; it just changes the view |
| XMLport | — | A Business Central object type used to import and export XML or delimited data. |

## How to Read This Document

### Purpose

This document represents the consolidated Technical Design and Solution Design for the NAV to Microsoft Dynamics 365 Business Central upgrade. It has been developed collaboratively by the project team, subject matter experts, and solution authors to provide a comprehensive view of the proposed solution, associated processes, technical considerations, and implementation approach.

Given the level of detail contained within this document, reviewers and approvers should ensure sufficient time is allocated to review the content in full and within the broader context of the programme. Effective review is dependent upon understanding the relationships and dependencies between sections rather than assessing individual sections in isolation.

The purpose of this guidance is to help reviewers gain maximum value from the document, ensure feedback and document versioning is driven by informed and constructive expert based review and approval process across all stakeholder groups.

### Recommended Review Approach

Understand Your Review Responsibilities

Before commencing review, ensure you understand the capacity in which you are being asked to contribute

- Subject Matter Experts (SMEs) should focus on the accuracy of business processes, operational procedures, controls, and data requirements.

- Technical Reviewers should validate solution design decisions, integrations, customisations, security, architecture, and technical feasibility.

- Business Owners and Approvers should consider whether the proposed solution meets business objectives, operational requirements, and future-state aspirations.

- Project and Change Stakeholders should assess the overall suitability, risks, dependencies, and readiness of the proposed approach.

Where appropriate, reviewers should engage with the document authors to ensure expectations and review scope are fully understood.

### Review the Document in Full Context

This document has been intentionally structured to present an end-to-end view of the solution. Many design decisions are interconnected and supported by information contained throughout the document.

Reviewers are therefore strongly encouraged to:

- Read all relevant sections in their entirety.

- Consider references and dependencies between sections.

- Review both current-state challenges and proposed future-state outcomes.

- Avoid forming conclusions based solely on isolated extracts, sections, or summaries.

Feedback is most valuable when provided with a full understanding of the overall solution design and the rationale behind key decisions.

### Engage with the Authors and Project Team

Where clarification is required, reviewers should seek guidance directly from the Prosperity team and document authors in the first instance ahead of forming assumptions.

The project team will be facilitating an End-to-End Solution Playback session on Wednesday 22 July, providing an opportunity to:

- Walk through the proposed solution collectively.

- Discuss design rationale and key decisions.

- Clarify assumptions and dependencies.

- Raise questions in a collaborative environment.

Attendance at this session is highly recommended for all reviewers and approvers to ensure a shared understanding of the solution before providing formal feedback.

### Avoid the Use of AI-Based Review or Summarisation Tools

This document contains significant operational, technical, and programme-specific context that has been developed through workshops, discovery activities, design reviews, and stakeholder engagement.

Whilst AI tools can provide summaries or extracts, they may:

- Omit important contextual information.

- Remove critical design rationale.

- Oversimplify complex dependencies.

- Generate conclusions that do not accurately reflect the intended solution.

For these reasons, reviewers are strongly advised not to use AI-generated summaries, reviews, or commentary as a substitute for reading and assessing the document directly.

All feedback, observations, approvals, and challenge should be based on the reviewer's own assessment of the complete document and, where necessary, discussion with the authors and project team.

### Provide Feedback Constructively and Collaboratively

The objective of the review process is to strengthen the solution and ensure collective confidence in the proposed design.

When providing feedback:

- Reference the relevant section(s).

- Explain the concern, observation, or recommendation clearly.

- Consider the wider solution impact.

- Engage with the authors where further discussion would be beneficial.

The Prosperity team welcomes collaboration throughout the review process and is available to support stakeholders in understanding any aspect of the document.

### Summary

This document should be reviewed thoughtfully, comprehensively, and in collaboration with the authors and project team. Meaningful review requires consideration of the complete solution context, the interdependencies across business and technical areas, and the rationale supporting key design decisions.

By adopting this approach, reviewers and approvers can help ensure that feedback is accurate, balanced, and informed, ultimately improving the quality, robustness, and successful delivery of the Business Central upgrade programme.

# Executive Summary

The Government of Jersey's Payments and Schedules Project solution is currently delivered through a heavily customised Business Central v14 / NAV application, tightly integrated with Nessie and supported by downstream finance and banking processes. This document defines the solution and technical design for the Business Central element of that solution as it moves onto Business Central SaaS and, over time, into the wider Transform landscape.

The design follows an upgrade-first, transform-progressively approach. Business Central v14 is first upgraded to Business Central SaaS to preserve business-as-usual payment operations with Nessie, integrated through IRIS. Nessie capabilities are then replaced progressively by Dynamics 365 / Power Apps, without destabilising payment execution. The design deliberately separates business-process ownership from payment execution: upstream processes (case, claim, eligibility and decisioning) move to the Transform platform, while Business Central remains the controlled platform for payment execution, payment control, payment history, financial posting and the finance export to SAP.

This boundary is the core principle of the document. Business Central is designed as the payment engine and financial control layer — not as a replacement for every process Nessie performs today. Capabilities confirmed as belonging elsewhere, including Contributions, Direct Debit / AUDDIS and Income Receipting, are out of scope for Business Central. Debt management is owned downstream in SAP, with Business Central providing the supporting finance postings and handling open claim reclaim adjustments only.

The design covers the current, interim and future states, and addresses functional design by capability, integration, data, security, technical design, automated testing, non-functional requirements, reporting, cutover and transition. Throughout, it prioritises what a payment-critical system requires: auditability, reconciliation, segregation of duties, controlled payment release, failure recovery and automated regression testing. Legacy on-premise patterns that cannot operate in SaaS — direct SQL access, server-side file handling and COM automation — are explicitly replaced with SaaS-compatible designs.

Requirements, decisions, open questions and Conditions of Acceptance are maintained in the project's Confluence knowledge library and referenced here by identifier, rather than duplicated, to preserve a single source of truth.

A number of design decisions remain open and are recorded in the relevant sections and the RAID log. One assumption is material and stated here explicitly:

If the interim upgrade-first approach is not agreed, the design assumes a full future-state approach, which would change sequencing and require this document to be revised.

# Methodology, Design Context and Programme Phasing

## Methodology and Analysis Approach

The Technical and Solution Design activities for the NAV to Business Central Upgrade were underpinned by a structured, collaborative, and evidence-led approach designed to ensure both business and technical requirements were fully understood and appropriately documented.

### Workshop and Stakeholder Engagement

Over 20 structured workshops and analysis sessions were initially planned conducted across a multi-phase discovery and design programme covering Programme Foundations, Business Processes, Integrations, Data, Security, Testing and Cutover activities. These engagements involved stakeholders from across the impacted business functions, ensuring that operational, technical and governance requirements were considered throughout the design process.

A significant proportion of the discovery activity was undertaken in collaboration with Government of Jersey Business Analysts, utilising existing As-Is and To-Be process models as the foundation for departmental discussions. Whilst the maturity and completeness of these artefacts varied by business area, they provided a valuable baseline from which detailed requirements, process variations and solution considerations could be explored.

Recognising the evolving nature of the programme, workshop plans were continuously refined throughout the engagement. As a result, some sessions were rescheduled, combined or amended to reflect emerging priorities, dependencies and stakeholder availability. Where workshops were unable to fully resolve specific requirements or design considerations, these areas were formally documented and carried forward for subsequent analysis and validation.

### Technical and External Collaboration

Throughout the design process, the Business Central workstream worked collaboratively with the wider Prosperity Transform team, rather than in isolation. Regular engagement with colleagues across the programme — including solution architecture, integration, data, security and delivery management — ensured that the Business Central design remained aligned to the overall Transform target architecture, integration strategy and programme phasing. This collaboration allowed design decisions, dependencies and cross-workstream impacts to be identified and resolved as part of a single, coordinated programme approach, and ensured that the payment and scheduling design was consistent with the direction of the SIBEL platform, IRIS integration and the wider Government of Jersey transformation.

Alongside business-focused engagement, dedicated sessions were conducted with technical teams, solution architects and security specialists to assess integration requirements, technology architecture, security controls and non-functional considerations. These discussions formed an important component of the overall design process and ensured alignment between business objectives and technical implementation considerations.

The programme also engaged Quantios, as the incumbent NAV specialist, to provide detailed insight into the existing NAV environment. This engagement was fundamental in establishing an accurate understanding of the current-state solution, customisations and technical constraints, providing a critical input to upgrade planning, impact assessment and design decision-making.

### Analysis, Code Review and Documentation

The design process combined workshop outputs, process documentation, technical review activities and solution analysis to create a consolidated view of business and system requirements.

A structured review of the existing NAV solution was undertaken to identify key customisations, integrations, extensions and areas requiring remediation or redesign as part of the Business Central upgrade. This analysis included the examination of custom code, application objects, interfaces and supporting technical artefacts to determine upgrade impacts and inform future-state design decisions.

All findings, assumptions, requirements and design considerations were captured through formal project documentation and traceability mechanisms. This ensured that business requirements, technical constraints and architectural decisions remained linked throughout the development of the Technical Design Document (TDD) and Solution Design Document (SDD), providing a transparent and auditable basis for the proposed solution.

### Conclusion

This methodology provided a balanced combination of business engagement, technical analysis and specialist input, ensuring that the resulting design documentation reflects both the operational needs of the organisation and the technical realities of the existing NAV estate. The approach also recognised that, due to the complexity and evolving understanding of some business areas, a small number of requirements and design considerations will continue to be refined through subsequent stages of the programme.

## Introduction

The Payments and Schedules Project solution supports a range of payment-related processes currently delivered through the existing Business Central v14 / NAV solution and Nessie. These capabilities include but not limited to payment schedules, payee details, payment batches, payment history (full capability list presented in section 5)

The current system contains significant custom functionality. While the existing BC14 solution will be upgraded to Business Central SaaS to maintain BAU operations with Nessie, the long-term direction is to progressively replace Nessie-led processes with Transform capabilities delivered through Dynamics 365 / Power Apps.

This document defines how the upgraded and future-state Business Central solution should be designed to support that transition.

Business Central will continue to provide the payment execution and financial control layer. It will receive validated payment instructions from upstream systems, manage payment schedules and payment batches, apply payment controls, generate banking outputs, maintain payment history, post to the General Ledger and support downstream finance integration with SAP.

## Programme Context

The programme will move through multiple delivery states:

| State | Description |
| --- | --- |
| Current State | Existing BC14 / NAV solution integrated directly with Nessie and using existing custom payment processes. |
| Interim State | Upgraded Business Central SaaS solution operating BAU with Nessie integration through IRIS. |
| Future State | Business Central SaaS integrated with Transform / Dynamics 365 / Power Apps. Nessie capabilities are progressively retired; in the final future state Nessie will no longer be a part of the environment. |
| Optimised State | Later redesign or replacement of remaining NAV-only processes where programme schedule and priorities allow. |

The design must therefore support coexistence, transition and future change. It should not assume that all Nessie processes are replaced at once, nor should it assume that every existing NAV-only process is immediately redesigned during the upgrade.

## Delivery Phasing

The Business Central workstream is expected to follow the broad sequence below:

| Step | Description | Design Implication |
| --- | --- | --- |
| 1. Analysis and Design | Complete as-is and to-be process analysis, future-state design and requirements capture. | Defines the target architecture, process ownership, requirements and design principles. |
| 2. BC14 to BC28 SaaS Upgrade | Upgrade the existing BC14 solution to Business Central SaaS for BAU operation with Nessie. | Preserves current payment operations while moving to a supported SaaS platform. |
| 3. Transform Release 1 | Begin staged replacement of Nessie, starting with Income Support. | Business Central must adapt to new source systems while maintaining payment continuity. |
| 4. Subsequent Transform Releases | Continue replacing Nessie capabilities through phased releases. | Business Central integrations and source ownership change progressively. |
| 5. NAV-only Process Redesign | Optional - redesign or replace remaining NAV-only processes after upgrade where programme schedule allows. | Enables modernisation without destabilising the initial SaaS upgrade. |

## Purpose of the SDD / TDD

The purpose of this document is to define:

- The future-state role of Business Central.

- The interim design required to support BAU with Nessie.

- The future integration model with Dynamics 365 / Power Apps.

- The functional design for payment-related capabilities.

- The technical design for custom AL extensions, integrations, data, security, testing and operations.

- The transition approach as capabilities move from Nessie to Transform.

- The controls, audit, reconciliation and automated testing required for a critical payment system.

## Design Position

The target solution should be designed on the following basis:

Business Central is the payment calculation and instruction engine. It does not own the business decision to pay, nor the underlying entitlement — those sit upstream. Instead, Business Central takes the payment schedule provided by the upstream source and turns it into an executable payment instruction.

The division of responsibility is:

- SIBEL (Dynamics 365 / Power Apps) provides the payment schedule — who is to be paid, how much, when, and how the funds should be split or sourced. It owns the entitlement and the schedule, not the payment mechanics.

- Business Central interprets that schedule and determines the actual payment due. This includes identifying when the last payment was made, calculating the amount due for the current run based on the schedule and run date, and applying rules such as bank holidays, non-working days and payment delays. Business Central then produces the payment instruction, applies payment controls, maintains payment history and posts the financial impact.

- Execution of the payment instruction is performed downstream — currently through the banking integration, and potentially through SAP (and onward to the bank) in the future. The execution and banking-integration route is therefore a design decision that may change, and Business Central should not be hard-wired on the assumption that it permanently owns execution.

- IRIS provides the strategic integration layer between these systems.

- SAP remains the downstream finance system and may, in future, take a role in payment execution.

- Nessie is progressively retired as its capabilities are replaced.

This design should therefore avoid architecting the future Business Central processes around Nessie. Nessie integration is required in the interim state, but it should be isolated behind IRIS endpoints so that individual capabilities can be retired or replaced without destabilising the payment engine. Equally, the payment instruction that Business Central produces should be kept independent of any single execution route, so that execution can move between the banking integration and SAP without redesigning the calculation engine.

## Key Design Challenge

The key design challenge is to support continuity and transformation at the same time.

The upgraded Business Central SaaS solution must be capable of operating existing BAU payment processes during the transition period. At the same time, the design must support a future operating model where payment instructions originate from Transform / Dynamics 365 / Power Apps rather than Nessie.

The design must therefore be:

- Stable enough to support critical payment operations.

- Flexible enough to support phased replacement of Nessie capabilities.

- Controlled enough to protect payment accuracy, auditability and financial posting.

- Modern enough to operate safely in Business Central SaaS.

Important assumption to note: if the interim (upgrade-first) solution is not agreed, the design assumes a full future-state approach. This materially changes sequencing and risk and would require this document to be revised accordingly.

# Scope of this SDD / TDD

## Scope Overview

This document defines the solution and technical design for the Business Central element of the Payments and Schedules Project capability.

The design covers the role of Business Central across the full transition journey:

- The upgraded BC28 SaaS like for like interim state, where Business Central continues to support BAU payment processing with Nessie integration.

- The future state, where Nessie capabilities are progressively replaced by Transform / Dynamics 365 / Power Apps.

- The optional later redesign of remaining NAV-only processes where programme schedule, budget and priorities allow.

The purpose of this document is not to redesign every upstream business process in detail. Instead, it defines how Business Central will support payment execution, payment control, payment history, financial posting, integration, audit and reporting as upstream capabilities move from Nessie into the SIBEL platform or, where confirmed, handled by other systems downstream such as SAP.

## In Scope

The following areas are in scope for this document.

| Area | Scope |
| --- | --- |
| Business Central SaaS solution design | Functional and technical design for the upgraded and future-state BC solution. |
| Payment instruction intake | How payment instructions are received from Nessie in the interim state and from Dynamics 365 / Power Apps in the future state. |
| Payment schedules | Creation, update, cancellation, suspension, payment frequency, non-working day rules and schedule progression. |
| Payee and payment details | Payee records, bank details, cheque details, agent payments, validation, audit and ownership. |
| Payment batches and pay-runs | Batch creation, selection rules, payment processing, payment history and batch controls. |
| Payment controls | Duplicate checks, over-limit checks, approvals, segregation of duties and release controls. |
| Banking outputs | BACS, GDIS, EFT, cheque and other payment outputs, including future SaaS-compatible delivery mechanisms. |
| Authority payments and reclaims | Third-party authority payments, reclaim handling, matching and reconciliation. |
| Cashiering payments out | Outbound over-the-counter cashier payments, posting and reconciliation |
| Health Benefit (HBEN) | Payment execution for the HBEN scheme, including the manual pre-decisioning step (HMA) that determines whether payment is made to the patient or to the Government of Jersey. |
| Residential Care Accounts (RCA) | Payment execution and account/transaction handling for Residential Care, including interim Nessie behaviour and future ownership. |
| Small Income Support payments | Interim payment execution for small IS payments |
| Chemist / Prescription pay | Payment execution for pharmacy payment runs reconciliation and reporting. |
| Immediate payments | Ad-hoc payment execution outside the daily batch, including controls and outputs. |
| Reconciliation | Reconciliation across payments, banking outputs, payment history and finance export. |
| Data migration | Migration of critical payment data, payee/bank data, payment history and reference data, with reconciliation. |
| Financial structure | General Ledger structure, dimensions, posting setup and financial configuration used for payment posting and finance export. |
| Finance export to SAP | The JDE-named finance export currently used for SAP, including future SaaS-compatible delivery. |
| Data design | Core BC data model, data ownership, upgraded data, historic data treatment and reference/setup data. |
| Integration design | IRIS, Nessie, Dynamics 365 / Power Apps, SAP, banking and reporting integration patterns. |
| Security and permissions | Permission sets, Entra-backed access, payment control roles, audit and sensitive data restrictions. |
| Automated testing | AL test app, regression test strategy, integration contract tests and release gates. |
| Non-functional requirements | Performance, volume, resilience, monitoring, supportability, audit and recoverability. |
| Cutover and transition design | BC14 to BC28 SaaS cutover, coexistence with Nessie and phased replacement by Transform. |

## Out of Scope

The following areas are outside the scope of this document, except where they directly affect Business Central design.

| Area | Out of scope position |
| --- | --- |
| Detailed Dynamics 365 / Power Apps design | This document will define Business Central requirements and integration contracts, but not the full functional design of upstream D365 / Power Apps modules. |
| Detailed Nessie internal design | Nessie behaviour will be documented where required for integration and transition, but the internal Nessie application design is not in scope. |
| SAP configuration design | The document will define the Business Central finance export requirements, mapping and reconciliation needs, but not SAP configuration. |
| Class 1 / Class 2 Contributions | Contributions have already been moved to another system so the functionality is no longer required. Historical data can be brought across to the new system. |
| Direct Debit | Managed downstream in SAP as part of Debt Management. |
| Debt Management | Managed downstream in SAP. Business Central provides the finance postings that support the SAP debt process but does not execute debtor management, instalments or recovery (unless adjusted out from an existing open claim) |
| Income Receipting | All inbound income and receipting activity which will be managed downstream in SAP |
| IRIS platform implementation design | The document will define BC-facing endpoint requirements and integration behaviours, but not the full internal IRIS build design. |
| Full data warehouse / MI design | Reporting data requirements and extracts will be captured, but the reporting platform design is separate. |
| Detailed operational runbooks | Operational requirements will be defined, but detailed runbooks may be produced as separate artefacts. |
| Full training material | Training requirements may be identified, but user training guides are separate deliverables. |
| Final delivery estimate | This document supports design and estimation, but the detailed estimate should be maintained separately. |
| Operational support model | Support ownership across Business Central, IRIS, Nessie, SAP, banking and reporting interfaces. |
| Non like for like associated benefits | Many benefits for system users are realised as part of the like for like upgrade from NAV to Business Central. In the case where further benefits require specific additional development effort, they should be considered out of scope without formal impact assessment, business justification and change request, signed off by SRO. |
| Reporting | Whilst the required reporting outputs outlined in section 8.9 will be delivered as part of the interim state, this is limited to the recreation of existing reports and does not include the creation of new reports. |
| SAP Environment Changes (TRM) | Any changes within the SAP environment which includes but is not limited to TRM etc. without impact assessment. |

## Design States Covered

The document must clearly distinguish between the following design states.

| State | Description | Why it matters |
| --- | --- | --- |
| Current State | Existing BC14 / NAV and Nessie process landscape. | Provides the baseline for reverse-engineering and process comparison. |
| Interim State | BC28 SaaS operating with Nessie via IRIS for BAU processing. | Ensures business continuity after the upgrade. |
| Future State | BC28 SaaS integrated with Transform / Dynamics 365 / Power Apps as Nessie capabilities are replaced. | Defines the strategic target solution. |
| Optimised State | Later redesign of remaining NAV-only processes where programme capacity allows. | Enables modernisation after the core upgrade is stable. |

The document should avoid mixing these states. Where functionality differs between interim and future state, both positions should be documented clearly.

Relationship to Other Documents

This SDD / TDD should be read alongside the wider Transform documentation set.

| Document / artefact | Relationship |
| --- | --- |
| Feasibility Assessment | Provides the upgrade-first rationale, codebase analysis, SaaS blockers and initial recommendation. |
| Business Process Catalogue | Provides the formal BA-owned list of as-is and to-be processes. |
| Requirements Catalogue | Provides the traceable requirements used to drive the design. |
| Integration Architecture / IRIS Design | Provides strategic integration design and platform-specific implementation detail. |
| Data Migration Strategy | Defines upgrade, migration, reconciliation, retention and validation approach. |
| Security / Permissions Design | Provides wider programme security principles and access model. |
| Test Strategy | Defines SIT, UAT, automated regression, performance testing and release acceptance. |
| Cutover Strategy | Defines migration, freeze windows, payment run timing, fallback and transition planning. |
| Support Model | Defines BAU support ownership and operational routing. |

Where this document references another artefact as the source of truth, it should not duplicate unnecessary detail. It should summarise the relevant design position and reference the controlling document.

## Design Completion Criteria

This document should not be considered complete until the following have been addressed.

| Completion area | Required position |
| --- | --- |
| Business process coverage | All agreed BA process areas are mapped to a design section. |
| Requirements traceability | Requirements are traceable to design, test scenarios and acceptance criteria. |
| Interim and future state | Differences between Nessie-based interim state and D365 / Power Apps future state are documented. |
| Integration contracts | BC-facing integration requirements are defined for Nessie/IRIS, D365, SAP, banking and reporting. |
| Data ownership | Ownership is defined for payment instructions, schedules, payees, payment history and source references. |
| Security controls | Payment control roles, segregation of duties and sensitive data access are defined. |
| Automated testing | Critical payment behaviours are included in the automated regression test scope. |
| Open decisions | Material open design decisions are logged with owner and target date. |
| Acceptance criteria | Conditions of Acceptance are documented for each major capability. |

## Key Scope Principle

The key scope principle for this document is:

Business Central should be designed as the payment execution and financial control platform, not as the replacement for every upstream business process.

Where Nessie currently performs business process functions, the future-state design within the wider Transform programme should identify whether those functions move to Dynamics 365 / Power Apps (SIBEL), remain temporarily in Nessie, or are redesigned within Business Central as a specific later phase.

# Requirements and Process Traceability

## Purpose of this Section

This section defines how business processes, requirements, design decisions, test scenarios and Conditions of Acceptance will be traced through the Payments and Schedules Project design.

The future-state Business Central solution will be delivered across multiple programme phases. Requirements will be captured during Analysis and Design, informed by:

- Current-state BC14 / NAV reverse engineering.

- Existing Nessie-led processes.

- BA-led as-is and to-be process analysis.

- Future Transform / Dynamics 365 / Power Apps process design.

- Business, finance, security, integration and operational requirements.

The purpose of traceability is to ensure that each requirement can be followed from its source through to solution design, build, testing and acceptance.

## Traceability Principles

The following principles should be applied throughout the design:

| Principle | Description |
| --- | --- |
| Every requirement must have a source | Requirements should reference a workshop, BA process, reverse-engineered finding, policy, integration need, data requirement or stakeholder decision. |
| Every process must have an owner | Each process should have a named business or programme owner responsible for validation and sign-off. |
| Interim and future state must be separated | Requirements that apply only during Nessie coexistence must be distinguished from future-state requirements. |
| Design decisions must be logged | Material design decisions should be recorded with options considered, rationale, owner and approval route. |
| Acceptance must be testable | Conditions of Acceptance should be written in a way that can drive SIT, UAT and automated regression tests. |
| Open items must remain visible | Assumptions, dependencies and unresolved questions should be recorded rather than hidden in narrative text. |

## Business Process Catalogue

The GoJ BA team will provide a formal list of business processes. Once available, the process catalogue should become the backbone of the functional design section.

Each process should be mapped to its current-state, interim-state and future-state position.

| Process ID | Process Name | Current System | Interim System | Future System | Process Owner | Priority | Design Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| BP-001 | TBC | BC14 / Nessie / Manual | BC28 SaaS + Nessie via IRIS | D365 / Power Apps + BC | TBC | TBC | Not started |
| BP-002 | TBC | TBC | TBC | TBC | TBC | TBC | Not started |

Additional recommended columns for the project working register:

| Column | Purpose |
| --- | --- |
| Current-state reference | Links to process notes, reverse-engineering output or workshop notes. |
| Future-state reference | Links to to-be process or D365 / Power Apps design. |
| BC capability | Identifies which BC capability supports the process. |
| Integration dependency | Identifies IRIS, Nessie, D365, SAP, banking or reporting dependencies. |
| Release / phase | Identifies whether the process is interim, Release 1, later Transform release, or NAV-only redesign. |
| Acceptance owner | Identifies who signs off the design and test outcome. |

## Initial Capability Mapping

The following capability list is based on current reverse-engineering and known project context. It should be validated against the BA process catalogue once provided.

| Capability Area | Source FRS | Current-State Source | Interim-State Position | Future-State Position |
| --- | --- | --- | --- | --- |
| Payment Instruction Intake | FRS-04, FRS-17 | Nessie / manual BC14 process | Nessie via IRIS and manual BC entry where required | D365 / Power Apps via approved integration pattern |
| Payment Schedules | FRS-04 | Custom BC14 schedule tables and Nessie inputs | Upgraded BC SaaS schedule engine | BC remains schedule / execution platform, source moves by capability |
| Payee and Bank Details | FRS-15, FRS-18 | BC14 custom payee records, Nessie inputs and manual maintenance | Upgraded BC SaaS with SaaS security controls | Ownership to be confirmed per future process |
| Payment Batches and Pay-runs | FRS-01 | Custom BC14 batch process | Upgraded BC SaaS custom AL process | BC remains responsible for execution and payment history |
| Duplicate and Over-Limit Controls | FRS-18 | Custom BC14 controls | Preserved and modernised in BC SaaS | BC control framework retained / enhanced |
| Payment Release / Authorisation | FRS-18 | Custom permission and process controls | Redesigned using BC permission sets and audit | Future payment control model aligned to SoD |
| Banking Outputs — EFT | FRS-08, FRS-14 | BC14 BACS / EFT output | SaaS-compatible delivery pattern | BC remains payment output platform unless changed by design |
| Banking Outputs — Cheque | FRS-09, FRS-14 | BC14 cheque output process | SaaS-compatible cheque output pattern | Future operating model TBC |
| Authority Payments and Reclaims | FRS-05 | BC14 custom authority/reclaim process | Upgraded and validated for BAU | Source ownership to be confirmed by future process |
| Residential Care (RCA) | N/A | Nessie / BC14 custom process | Nessie via IRIS and BC account/transaction handling | Future source system TBC, BC retains payment/accounting impact |
| Financial Structure | FRS-16 | BC14 G/L, dimensions and posting setup | Upgraded and validated for BC SaaS | Governed financial structure aligned to SAP finance export and reporting |
| Health Benefit (HBEN) Payments | FRS-03 | Nessie / BC14 custom process | Nessie via IRIS and BC transaction handling | Future source system TBC, BC retains payment/accounting impact |
| Small Income Support Payments | FRS-01 | Nessie / BC14 custom process | Interim support until Release 1 replacement | Replaced by Transform Release 1 design where applicable |
| Immediate Payments | FRS-07 | To confirm — currently BC14 / manual | Upgraded BC SaaS process | BC remains execution platform |
| Cashier Payments Out | FRS-06 | BC14 custom cashiering process | Upgraded BC SaaS if still required | Future operating model TBC |
| Income Receipting | FRS-11 | BC14 custom receipting process | Upgraded BC SaaS if still required | Future operating model TBC |
| Chemist Payment Process | FRS-02 | BC14 custom process | Upgraded where required | Future ownership TBC |
| Debt Management | FRS-13 | BC14 custom debt / instalment process | Upgraded where required | Future ownership TBC |
| Payment History and Enquiry | FRS-10, FRS-18 | BC14 custom payment history | Upgraded and reconciled | BC remains audit/enquiry source unless reporting model supersedes |
| Finance Export to SAP | FRS-14 | JDE-named BC14 export now used for SAP | SaaS-compatible export pattern | BC remains source of finance posting/export |
| MI and Reporting | FRS-10 | BC14 reports / extracts | Rationalised and remediated | Reporting platform consumes agreed BC/D365 data |
| Administration and Setup | FRS-15 | BC14 custom setup tables and standard setup | Upgraded and remediated for SaaS | Governed setup and role-based maintenance |

## Requirements Traceability Matrix and Working Practice

The Requirements Traceability Matrix (RTM) for the Payments and Scheduling Project is maintained in Confluence. Confluence is the authoritative register for all FRS-level requirements, including their status, priority, ownership, review and approval history.

This document does not reproduce the RTM. Duplicating the matrix inside the SDD/TDD would create two registers that drift apart, and stakeholders would have no reliable way to know which one is current. Instead, this document references each FRS by ID and describes how the requirement is reflected in design, build, test and acceptance activity.

The following working practice applies:

| Artefact | Held in | Owned by | Purpose |
| --- | --- | --- | --- |
| Functional requirements (FRS-01 to FRS-19) | Confluence | BA workstream | Authoritative requirements register |
| Requirement status, priority and approval | Confluence | Business / Product owner | Governance and sign-off record |
| Solution design (functional and technical) | This SDD/TDD | Solution Architect / Lead Consultant | Design response to approved requirements |
| Build items | Azure DevOps | Development lead | Traceable build objects linked to FRS ID |
| Test scenarios and Conditions of Acceptance | Confluence + test tool | Test lead | Testable acceptance evidence per FRS |
| Design decisions and open questions | Confluence (project decision log) | Project Manager / Solution Architect | Single decision history for the project |

## Interim vs Future-State Requirement Handling

Because the programme will operate in multiple states, each requirement should be classified as one of the following:

| Requirement Type | Description | Example |
| --- | --- | --- |
| Interim-only | Required only while BC SaaS operates with Nessie. | Import payment schedules from Nessie via IRIS. |
| Future-state | Required once D365 / Power Apps replaces the upstream process. | Receive validated payment instructions from D365 through IRIS. |
| Enduring BC requirement | Required in both interim and future states. | Create payment batches and maintain payment history. |
| Transition requirement | Required to move from Nessie to future source system. | Retire a Nessie endpoint once a D365 source goes live. |
| Optimisation requirement | Optional improvement after upgrade and stabilisation. | Redesign a remaining NAV-only process into a cleaner BC SaaS process. |

This classification should be included in the requirements register to prevent interim requirements being mistaken for permanent design decisions.

## Conditions of Acceptance Traceability

Conditions of Acceptance (COAs) for the Payments and Scheduling Project are maintained in Confluence and the project test tool. Each FRS has one or more COAs, written in a testable format and linked to the test scenarios that validate them.

This document does not reproduce the COA register. As with the Requirements Traceability Matrix (see 6.5), duplicating COAs inside the SDD/TDD would create two registers that drift apart. Instead, this document references the FRS ID and, where relevant, the COA identifier maintained in Confluence.

The following working practice applies:

| Artefact | Held in | Owned by | Purpose |
| --- | --- | --- | --- |
| Conditions of Acceptance (per FRS) | Confluence | Test lead / Business owner | Testable acceptance criteria for each requirement |
| Test scenarios | Project test tool | Test lead | Executable test cases linked to COAs |
| Test evidence and results | Project test tool | Test lead | Evidence of execution and outcome |
| Automated regression scenarios | Business Central Automated Test App (Azure DevOps) | Development lead | Automated coverage of payment-critical behaviours |
| COA sign-off | Confluence | Business / Product owner | Governance and acceptance record |

## Design Decision Log

Material design decisions should be captured and linked to affected requirements and processes.

| Decision ID | Decision Summary | Options Considered | Decision | Owner | Date | Impacted Requirements | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| DD-001 | TBC | TBC | TBC | TBC | TBC | TBC | Open |

Examples of likely design decisions include:

- Whether payment instruction processing is push, pull or hybrid.

- How IRIS represents current Nessie processed-status behaviour.

- Whether BC or D365 owns payee bank detail maintenance in the future state.

- Which payment file formats remain active.

- Whether cashiering remains in BC.

- How historic payment enquiry is delivered.

- How the JDE-named SAP finance export is modernised.

## Open Questions Log

Open questions should be logged against process, requirement or design area.

| Question ID | Question | Related Process / Capability | Owner | Target Date | Status |
| --- | --- | --- | --- | --- | --- |
| OQ-001 | Which payment formats remain active after upgrade? | Banking Outputs | TBC | TBC | Open |
| OQ-002 | Which source owns payee bank details in the future state? | Payee and Bank Details | TBC | TBC | Open |
| OQ-003 | Which Nessie capabilities are replaced in Release 1? | Income Support / Nessie transition | TBC | TBC | Open |

## Traceability to Automated Testing

Where a requirement is payment-critical, control-critical or integration-critical, it should be assessed for automated test coverage.

| Requirement Type | Automated Test Expectation |
| --- | --- |
| Payment calculation / amount logic | Should be automated where repeatable. |
| Schedule generation / progression | Should be automated. |
| Batch creation and selection | Should be automated. |
| Duplicate / over-limit checks | Should be automated. |
| Payment release controls | Should be automated where feasible. |
| Integration payload processing | Should have automated contract or processing tests. |
| SAP export mapping | Should be automated for representative scenarios. |
| Banking output content | Should be automated at payload/content level. |

The Requirements Traceability Matrix should therefore include whether each requirement is covered by:

- Automated AL test

- SIT scenario

- UAT scenario

- Integration contract test

- Performance test

- Manual validation only

## Section Conclusion

Requirements and process traceability are critical to this design because the solution transitions through multiple states and source systems. The PSP Requirements and Design Knowledge Library in Confluence provides the authoritative record of requirements, decisions, open questions and Conditions of Acceptance. This document references those artefacts by FRS ID and describes how each capability is designed, built, tested and accepted.

The key rule is no material payment, control, integration or data requirement should enter design without a source, owner, design reference and acceptance route recorded in Confluence.

# Design Principles

## Purpose of this Section

This section defines the design principles that should guide the future-state Business Central solution for Payments and Schedules Project.

The design must support both the interim upgraded state, where Business Central SaaS operates with Nessie through IRIS, and the future state, where Nessie capabilities are progressively replaced by Transform / Dynamics 365 / Power Apps.

These principles should be used to guide design decisions, challenge requirements, assess options, and manage scope where there is uncertainty.

## Core Design Principles

| Principle | Description |
| --- | --- |
| Business Central as the payment execution platform | Business Central should own payment execution, payment schedules, payment batches, payment history, financial posting, audit and payment control processes. |
| D365 / Power Apps as the future business process layer | As Nessie capabilities are replaced, upstream case, claim, eligibility and source business processes will move to Transform / Dynamics 365 / Power Apps. Payment history, and that which is made visible to ESSH agents in their power app, will be mastered and stored in BC. |
| IRIS as the strategic integration layer | Integration between Business Central and other core systems such as Nessie, SAP and RMS should use approved strategic enterprise integration patterns, with IRIS used where appropriate. Integration between Business Central and Power Platform will in the most part be implemented via the native integration capabilities of the Dynamics 365 product suite, as well as Azure integration services – in line with the Integration Strategy. |
| No direct SQL dependency from BC SaaS | Business Central SaaS must not connect directly to Nessie or other on-premise databases. Existing ExternalSQL patterns must be replaced by IRIS endpoints or other approved integration services. |
| Upgrade first, redesign progressively | The initial upgrade should preserve BAU payment capability where required. Redesign should then be phased by business capability and programme priority. |
| Source-neutral payment instruction model | Business Central should process payment instructions consistently, whether the source is Nessie, D365 / Power Apps, manual entry or another approved system. |
| Auditability by design | Every material payment event should be traceable from source instruction through schedule, batch, payment output, payment history, G/L posting and SAP export. |
| Reconciliation by design | All payment, banking, finance and integration processes should include reconciliation points, exception handling and clear operational ownership. |
| Security and separation of duties by design | Payment controls should be designed around least privilege, role-based access, segregation of duties, sensitive data restrictions and auditable override processes. |
| Automated regression as a core control | Automated testing should be part of the solution design, especially for payment-critical behaviours, future BC SaaS updates and phased replacement of Nessie functionality. |
| Phased retirement of Nessie dependencies | Nessie-specific logic should be isolated so individual capabilities can be retired or replaced without destabilising the payment engine. |
| Minimise unnecessary customisation | Prefer standard Business Central capability over customisation, and ISV/AppSource capability over bespoke extensions, unless the payment execution or control requirement makes a bespoke solution unavoidable. Customisation should be justified against upgradeability, supportability and SaaS compatibility. |
| Migrate all data across at upgrade | The recommended approach is to migrate all data from BC14 to BC28 SaaS in full at the point of upgrade. This is the simplest and lowest-risk position, preserves payment continuity, audit history and reconciliation, and avoids removing historical or transactional data that may still be required as the programme moves through phased releases. Any future decision to archive, prune or restructure data should be taken deliberately at the relevant release, supported by data profiling and retention requirements |
| Retention | Data retention will be configurable and defined in line with the relevant policies once Nessie has been retired. Payment history, audit logs, sensitive payee data and integration data will have defined retention and disposal routes at that point. |
| Bank detail integrity at source | Payee bank details must be captured, validated and maintained at source (Nessie / Transform / D365). Business Central should not accept payment instructions with missing bank details unless the instruction is explicitly flagged as a cheque payment or an equivalent method not requiring bank details. |
| Failed batch recoverability | Payment batches, banking outputs and finance exports must be designed with explicit failure detection, alerting and recovery. Recovery routes (re-run, re-export, manual completion) must be defined, controlled and testable. Failed batches must not fail silently. |
| Two-person approval for payment release | Payment batches must be reviewed and approved by an authorised approver before final release. Preparer and approver should be different users where segregation of duties requires it. |

## Business Central Role Principle

Business Central should not be treated as a generic replacement for every function currently performed by Nessie or legacy NAV customisations.

Its future-state role should be:

- Receiving validated payment instructions from approved source systems.

- Maintaining payment schedules and execution-state records.

- Applying payment controls.

- Creating payment batches and payment outputs.

- Maintaining payment history and audit trail.

- Posting financial impact to the Business Central ledger.

- Supporting the finance export to SAP.

- Providing operational and financial reconciliation data.

Where the business process belongs upstream, such as eligibility, case management, assessment, claim maintenance or decisioning, the future-state owner should normally be Dynamics 365 / Power Apps or another Transform capability. Where a business process is delivered by SAP rather than Transform (e.g. Debt Management, Income Receipting, Direct Debit), the BC design focuses on delivering clean postings and reconciliation points into SAP rather than replicating those processes in BC.

## Integration Principles

Integration should be designed around stable contracts rather than direct table coupling.

| Principle | Design implication |
| --- | --- |
| Endpoint-led integration | Integrations should use defined APIs, endpoints, messages or agreed file contracts rather than direct database access. |
| IRIS-mediated Nessie access | Where BC needs to interact with Nessie during the interim state, BC should call IRIS endpoints. IRIS should execute the required Nessie database logic. |
| No direct writes into BC tables | Upstream and downstream systems must interact with BC only through APIs, published events, IRIS-mediated endpoints or approved integration services. Direct database access is not permitted in either direction |
| Idempotency required | Replayed or repeated messages must not create duplicate payment schedules, batches or history records. |
| Status feedback required | BC should be able to provide processing status, failure reason and payment outcome information back to the source system where required. |
| Reconciliation identifiers required | Every instruction should include source references that allow tracing across D365 / Power Apps, IRIS, Nessie, BC, banking and SAP. |
| Integration ownership must be explicit | Each interface should have a named owner, error owner, monitoring approach and support route. |

## Data Principles

The data model must support upgrade, coexistence and future transformation.

| Principle | Design implication |
| --- | --- |
| Preserve critical payment data | Payment schedules, payee details, payment batches, payment history, HBEN records (including the HMA pre-decisioning step), RCA, small IS and Cashier Out data must be migrated and reconciled where in scope. |
| Separate source data from execution data | Upstream systems should own business source data. BC should own execution-state records and financial/payment records. |
| Define ownership by data entity | Ownership must be defined for payment instructions, schedules, payees, bank details, payment history, authority payments and source references. |
| Historic data access must be deliberate | Historic data should be migrated, archived or surfaced through reporting by design, not assumed. |
| Sensitive data must be protected | Payee bank details, claimant information and payment history must be protected through role-based access, audit and non-production masking where required. |
| Setup data must be governed | Benefit types, payment methods, posting setup, dimensions, number series and integration setup should have controlled ownership and change process. |
| Separate configuration from transactional data | Setup, reference data, dimensions and code tables are treated as controlled configuration with a separate change process from operational transactional data. This supports upgradeability and safer deployments. |

## Payment Control Principles

The future-state design must preserve or improve the control intent of the existing payment system.

| Control area | Principle |
| --- | --- |
| Payment release | Payment release should require appropriate authority, with segregation between preparation, review and approval where required. |
| Duplicate checks | Duplicate detection should be retained and tested for all relevant payment types. |
| Over-limit checks | Payments above configured thresholds should be flagged, blocked or routed for approval according to agreed rules. |
| Bank detail changes | Bank detail maintenance should be restricted, audited and subject to appropriate control. |
| Manual overrides | Overrides should be permission-controlled, justified and auditable. |
| File generation / transmission | Payment file generation, approval, signing, staging and transmission ownership must be clearly defined. |
| Reprocessing and cancellation | Reprocessing, cancellation and correction actions must be controlled to avoid duplicate or missed payments. |
| Batch approval | Payment batches require formal review and approval by an authorised approver before release. Approval evidence must be captured and auditable. |

## SaaS Design Principles

The future-state Business Central design must be suitable for SaaS operation.

| Area | Principle |
| --- | --- |
| File handling | No server-side file path dependency. Use streams, Azure storage, IRIS, SFTP/API patterns or controlled user download/upload. |
| Email | Use the Business Central email framework rather than Outlook COM Automation. |
| Excel | Use supported Excel Buffer, export, import or page-based patterns rather than Excel COM Automation. |
| Printing | Use browser, PDF, Universal Print or approved external print service patterns. |
| Extensibility | Use table extensions, page extensions, event subscribers and supported AL extension patterns. |
| Telemetry | Use Business Central telemetry and Application Insights where appropriate for monitoring and diagnostics. |
| Updates | Design and test customisations to support regular Business Central SaaS updates. |
| ALM and environments | Development, test, UAT and production environments align to BC SaaS release cadence, with controlled promotion paths and telemetry-based release validation. N.B. these will be in line with the Transform programme environment policies |

## Testing and Quality Principles

Testing should be designed in from the outset.

| Principle | Design implication |
| --- | --- |
| Automated tests are mandatory for critical payment logic | Payment schedule creation, batch processing, duplicate checks, over-limit checks, posting and export logic should be covered where feasible. |
| Manual UAT remains necessary | Automated tests do not replace business validation, especially for process, control and exception scenarios. |
| Integration contracts must be testable | IRIS, D365, SAP and banking integrations should have testable contracts and representative payloads. |
| Upgrade validation must be repeatable | Upgraded data should be validated through repeatable test scripts and reconciliation evidence. |
| Performance must be proven | Payment run, import, export and reporting performance must be tested using representative volumes. |
| Regression testing supports future phases | Automated regression should protect against future changes as Nessie capabilities move to D365 / Power Apps. |
| Recovery paths must be tested | Failure and recovery scenarios (failed batch re-run, failed export re-send, failed banking output regeneration) must be included in the automated regression suite and tested before release. |

## Transition and Decommissioning Principles

The design must support phased transition without creating unnecessary rework.

| Principle | Design implication |
| --- | --- |
| Design for coexistence | BC may need to accept payment instructions from both Nessie and D365 / Power Apps during transition. |
| Design for capability-level retirement | Nessie flows should be retired one capability at a time where possible. Capabilities confirmed as out of scope for BC exit the BC design at the interim state and do not require BC retirement design. |
| Avoid hard-coded source assumptions | Payment processing should not assume that Nessie is always the source. |
| Define retirement triggers | Each Nessie capability should have a clear trigger for retirement or redirection. |
| Protect BAU during change | Future releases should not destabilise payment execution, banking outputs, SAP export or payment history. |
| Modernise only where justified | NAV-only processes should be redesigned where there is business value, risk reduction or SaaS necessity. |
| Legacy naming does not equal legacy function | Objects still named for retired systems (e.g. JDE-named finance export now used for SAP) are preserved as active integrations where they perform current business function, but renamed or re-documented as part of any redesign. Naming inconsistency is not, on its own, a reason to redesign during the initial upgrade. |

The design should balance continuity and transformation. The upgraded Business Central SaaS solution must protect critical payment operations while enabling the phased replacement of Nessie by Transform / Dynamics 365 / Power Apps.

The most important principle is:

Business Central should remain the controlled payment execution and financial posting platform, while upstream business processes progressively move to the Transform platform through stable, auditable and testable integration contracts.

# Current-State Summary

## Purpose of this Section

This section summarises the current-state Business Central / NAV solution at a level sufficient to inform the future-state design.

The purpose is not to fully document the existing BC14 system. The detailed current-state findings are captured in the feasibility assessment and reverse-engineering outputs. This section provides the baseline needed to understand:

- What capabilities currently exist.

- Which capabilities need to be preserved during the BC14 to BC28 SaaS upgrade.

- Which capabilities will be progressively replaced or redesigned as Nessie functions move into Transform / Dynamics 365 / Power Apps.

- Which current technical patterns must not be carried forward into the future-state SaaS design.

## Current-State System Landscape

The current solution is based on a heavily customised Business Central v14 / NAV on-premise environment. It supports payment and financial processing functions that are closely integrated with Nessie and downstream finance / banking processes.

At a high level, the current landscape includes:

| System / Component | Current-State Role |
| --- | --- |
| BC14 / NAV | Custom payment processing, schedules, batches, cashiering, authority payments, payment history, banking outputs and finance posting. |
| Nessie | Upstream source for a range of benefit, contribution, payment schedule and account-related processes. |
| SAP | Downstream finance system receiving finance export from BC through objects still named JDE in the codebase. |
| Banking Channels | Receive payment outputs such as BACS, GDIS and cheque-related files. |
| Reporting / MI | Uses existing BC reports, extracts and data outputs for operational and management reporting. |

## Current-State Business Central Role

Business Central currently acts as more than a standard finance system. It provides a custom payment engine built on top of the standard NAV / BC platform.

The current BC14 system is responsible for:

- Maintaining payment schedules.

- Maintaining payee and bank details.

- Creating payment batches and pay-runs.

- Applying duplicate and over-limit checks.

- Processing scheduled payments.

- Creating payment history.

- Producing banking outputs.

- Managing authority payments and reclaims.

- Supporting cashiering and receipt processing.

- Supporting HMA, RCA and small Income Support payment processes.

- Posting financial impact to the General Ledger.

- Exporting finance data to SAP through the JDE-named export mechanism.

- Supporting operational reports and enquiries.

Standard NAV / BC provides the underlying ledger, journals, customers, vendors, bank accounts, dimensions, posting framework and base application services. The specialist payment behaviour is delivered through custom objects and modified standard objects.

## Current-State Custom Application Layer

The reverse-engineering work identified a defined custom application layer, rather than a small set of isolated modifications.

The custom layer includes:

| Object Type | Count |
| --- | --- |
| Pages | 172 |
| Tables | 88 |
| Reports | 69 |
| Codeunits | 27 |
| XMLports | 8 |
| Queries | 3 |
| Total | 367 |

The custom tables are grouped in the 70000–70088 range and provide the core custom data model for payment schedules, payee details, batches, payment history, authority payments, HMA, RCA, cashiering, direct debits, finance mappings and integration staging.

The current-state design is therefore based on a substantial custom application layer that must either be upgraded, remediated, retired or redesigned capability by capability.

## Current-State Payment Architecture

The current payment process is centred on payment schedules and payment batches.

At a simplified level, the current flow is:

Nessie / manual input
    ↓
Payment Schedule + Payee Detail
    ↓
Payment Batch Header + Payment Batch Line
    ↓
Duplicate / over-limit checks
    ↓
Pay Scheduled Payments
    ↓
BACS / GDIS / cheque / other payment outputs
    ↓
Payment History
    ↓
General Journal posting
    ↓
G/L Entries
    ↓
Finance export to SAP, still named JDE in the codebase

The principal current-state data structures include:

| Data Area | Current-State Purpose |
| --- | --- |
| Payment Schedule | Holds payment commitments, frequency, due dates, status, benefit type and payment method. |
| Payee Detail | Holds payee bank and routing details. |
| Payment Batch Header / Line | Holds pay-run header and individual payment lines. |
| Payment History | Holds audit and enquiry history of processed payments. |
| Authority Pending Payments | Holds third-party authority payments and reclaims. |
| BACS Payment Tables | Hold active and archived BACS payment details. |
| Cashiering Tables | Hold receipt batch, receipt line and reconciliation data. |
| HMA / RCA Tables | Hold account and transaction data for Household Medical Accounts and Residential Care Accounts. |
| Finance Mapping Tables | Hold mapping used by the JDE-named finance export now used for SAP. |

## Current-State Nessie Integration

The current Nessie integration is a major part of the existing solution.

Nessie currently integrates with BC14 / NAV through ExternalSQL linked tables. Nessie writes records to SQL staging tables, and BC14 reads unprocessed records, creates or updates BC records, and marks the staging records as processed.

The current Nessie-linked areas include:

| Area | Current-State Behaviour |
| --- | --- |
| Payment Schedule Journals | Nessie creates payment schedule instructions for BC to process. |
| Payment Schedule Journal Lines | Nessie provides line details for schedule creation or cancellation. |
| Class 1 / Class 2 Contributions | Nessie provides contribution and statement data. However, out of forward scope — Contributions moved to another system (see section 5) |
| HMA Alerts | BC can write alert information back to Nessie. |
| RCA / Residential Care | Nessie-linked records support RCA account and transaction creation. |
| IS Small Payments | Nessie data supports small Income Support payment processing. |

This current integration pattern is important for understanding behaviour, but it must not be carried forward technically. Business Central SaaS cannot use the same ExternalSQL pattern. In the interim state, Nessie will interact with an on-premise SQL database (as it did with NAV); IRIS will interact with that database and mediate all BC SaaS interaction.

## Current-State Finance Export to SAP

The current system includes a finance export still named JDE in the codebase. This reflects the original integration with JD Edwards. JD Edwards has now been replaced by SAP, but the existing JDE-named objects and mapping tables are used as the finance export mechanism for SAP.

The current pattern is:

Posted G/L Entries
    ↓
JDE-named mapping and extract logic
    ↓
CSV / export output
    ↓
SAP

This area should be treated as an active current-state finance integration, not as obsolete functionality. The naming is legacy, but the integration remains relevant.

For the future-state design, the mapping and sequencing logic may remain useful, but the file delivery mechanism and reconciliation model must be reviewed and made SaaS-compatible.

## Current-State Payment Controls

The existing payment process uses a custom control model rather than standard Business Central approval workflows.

Current controls include:

- Duplicate checks.

- Over-limit checks.

- Manual resolution statuses.

- Permission checks.

- Custom user setup or permission sentinel logic.

- Restricted actions for cheque, payment batch and reconciliation processing.

- Manual review and operational sign-off points.

The future-state design should not assume these controls can simply be replaced by standard BC workflow. The control intent must first be documented and validated, then either preserved, improved or redesigned using SaaS-compatible permission sets, Entra-backed roles, audit logging and automated test coverage.

## Current-State Reporting and Enquiry

The current BC14 solution includes a large number of custom reports and outputs. These support payment processing, operational checks, statements, reminders, receipts, remittances, finance extracts and management information.

The future-state design should classify reports as:

| Category | Treatment |
| --- | --- |
| Operationally critical | Must be retained, modernised or replaced. |
| Control / reconciliation | Must be retained or redesigned with equivalent evidence. |
| Historic enquiry | May be delivered through BC, reporting platform or archive. |
| Legacy / low use | Candidate for retirement after validation. |
| Output-as-process | Should be reviewed carefully, as some reports may perform processing or file generation. |

Report rationalisation should be included in design but not allowed to destabilise the initial upgrade unless a report is technically incompatible or operationally critical.

The upgrade from current state to interim state will include the recreation of all key reports however the generation of new reports will not be included in the scope of the Interim state and will require rationalisation and agreement before being included in the scope of the Future State upgrade in line with prioritisation.

## Current-State Technical Constraints

The current system contains several on-premise patterns that cannot be retained in Business Central SaaS.

| Current Pattern | Future-State Treatment |
| --- | --- |
| ExternalSQL direct database access | Replace with IRIS endpoints. |
| Server-side file paths | Replace with streams, Azure storage, IRIS, SFTP/API or controlled user download/upload. |
| Outlook COM Automation | Replace with Business Central email framework. |
| Excel COM Automation | Replace with supported Excel Buffer, page-based or integration-led design. |
| Hard-coded local paths | Remove and replace with SaaS-compatible configuration. |
| Server/client printer assumptions | Replace with browser/PDF/Universal Print or approved print service model. |
| Modified standard objects | Replace with table extensions, page extensions, event subscribers or redesigned logic. |
| Custom permission sentinels | Replace or supplement with formal BC permission sets and Entra-backed access. |

These constraints are central to the future-state design because the objective is not only to preserve current behaviour, but to make the solution sustainable in SaaS.

## Current-State Capabilities Requiring Future Design Treatment

The current system contains several capability areas that must be explicitly addressed in the future-state SDD / TDD.

| Capability | Future Design Treatment |
| --- | --- |
| Payment Instruction Intake | Redesign source pattern from Nessie ExternalSQL to IRIS and later D365 / Power Apps. |
| Payment Schedules | Preserve core scheduling capability but make source-neutral where possible. |
| Payment Batches / Pay-runs | Preserve and regression test; modernise controls and file outputs. |
| Banking Outputs | Confirm active formats and redesign delivery mechanism. |
| Authority Payments and Reclaims | Validate current rules and future ownership. |
| HBEN (incl. HMA) / RCA | Confirm interim Nessie behaviour and future source ownership. |
| Small IS Payments | Align to Release 1 replacement of Income Support. |
| Financial Structure | Preserve G/L structure, dimensions and posting setup; validate and remediate for SaaS and align to finance export and reporting requirements. |
| Cashiering | Cashier payments out only; income receipting out of scope (see section 5) |
| Direct Debits / AUDDIS | Out of BC scope — managed downstream in SAP (see section 5) |
| Contributions | Out of BC scope — moved to another system (see section 5) |
| Finance Export to SAP | Treat as active integration; modernise delivery and reconciliation. |
| Payment History | Preserve audit and enquiry capability; define historic data approach. |
| Permissions and Controls | Modernise into SaaS-compatible payment control model. |

The current-state solution is a substantial custom payment and financial processing application built on Business Central v14 / NAV. It contains coherent payment capabilities and a structured custom data model, which supports an upgrade-first and progressive transformation approach.

However, the current-state design also includes technical patterns that are not suitable for Business Central SaaS. The future-state design must therefore separate business behaviour worth preserving from technical implementation patterns that must be replaced.

The most important conclusion is:

The current BC14 solution provides the functional baseline for the future-state design, but not the target architecture. The future-state design should preserve validated payment capabilities while progressively replacing Nessie dependencies, on-premise integration patterns and legacy NAV-only processes with SaaS-compatible, auditable and testable designs.

# Interim-State Design — BC28 SaaS with Nessie

## Purpose of this Section

This section defines the interim-state design for the upgraded Business Central solution.

The interim state is the position after the existing BC14 / NAV solution has been upgraded to Business Central SaaS, but before all Nessie capabilities have been replaced by Transform / Dynamics 365 / Power Apps.

The purpose of the interim state is to provide a stable, supportable SaaS platform that allows BAU payment processing to continue while the wider Transform programme progressively replaces Nessie functionality.

## Interim-State Design Objective

The interim-state design must preserve required BAU payment capability while removing unsupported on-premise technical patterns.

The objective is not to fully redesign every business process at the point of upgrade. The objective is to:

- Move the existing BC14 solution to Business Central SaaS.

- Preserve critical payment, schedule, cashiering, authority payment, HBEN (including the HMA pre-decisioning step), RCA and finance export behaviours where still required.

- Replace direct Nessie SQL / ExternalSQL integration with IRIS.

- Replace server-side file handling, COM Automation and other on-premise patterns with SaaS-compatible approaches.

- Maintain continuity of payment processing, payment history, audit and financial posting.

- Create a stable platform for later phased replacement of Nessie capabilities.

The interim state should therefore be viewed as a controlled upgrade and stabilisation state, not the final optimised design.

## Interim-State Architecture Overview

In the interim state, Business Central SaaS will operate as the payment execution and financial control platform. Nessie will remain an upstream source for capabilities not yet replaced by Transform.

The high-level architecture is:

Nessie
    ↓
IRIS integration layer
    ↓
Business Central SaaS
    ↓
Payment schedules / batches / controls / payment history
    ↓
Banking outputs
    ↓
G/L posting
    ↓
Finance export to SAP

The key architectural change is that Business Central SaaS must not connect directly to the Nessie database. All Nessie interaction should be mediated through IRIS or another approved strategic integration pattern.

## Interim-State System Responsibilities

| System / Component | Interim-State Responsibility |
| --- | --- |
| Business Central SaaS | Payment execution, payment schedules, batches, payment history, controls, posting, cashiering where retained, finance export and payment-related operational processing. |
| Nessie | Upstream source for remaining benefit, contribution, schedule and account processes not yet replaced by Transform. |
| IRIS | Strategic integration layer between Business Central SaaS and the on-premise SQL database that Nessie writes to, exposing endpoints and mediating all BC interaction |
| SAP | Downstream finance system receiving finance export from Business Central. |
| Banking Channels | Receive payment outputs such as BACS, GDIS and cheque-related files through the agreed SaaS-compatible delivery pattern. |
| Reporting / MI Platform | Receives agreed data or extracts from Business Central and other systems for reporting and enquiry. |
| Business Central Automated Test App | Provides regression coverage for critical upgraded payment behaviours. |

## Capabilities Preserved in the Interim State

The interim state should preserve the capabilities required for BAU operation. These should be confirmed during analysis and design, but based on the current-state assessment are expected to include:

| Capability | Interim-State Position |
| --- | --- |
| Payment Instruction Intake | Instructions continue to be received from Nessie, but through IRIS rather than ExternalSQL. |
| Payment Schedules | Existing schedule logic is upgraded and preserved where still required. |
| Payee Details | Payee and banking details are upgraded, secured and audited in Business Central SaaS. |
| Payment Batches / Pay-runs | Existing batch and pay-run logic is upgraded and regression tested. |
| Duplicate / Over-Limit Checks | Existing control intent is preserved and modernised where required. |
| Banking Outputs | BACS, GDIS, cheque and other active formats are retained where required, but delivery is made SaaS-compatible. |
| Payment History | Existing payment history is upgraded and remains available for audit and enquiry. |
| Authority Payments / Reclaims | Existing authority and reclaim processing is retained where still required. |
| HBEN (incl. HMA step) / RCA | Existing HBEN, HMA and RCA processing is retained where still required, with Nessie integration via IRIS. |
| Small IS Payments | Retained until replaced by Transform Release 1 or confirmed future process. |
| Cashiering | Retained if still required in the future operating model, with SaaS-compatible email, printing and posting design. |
| Finance Export to SAP | JDE-named finance export is retained as the active SAP integration mechanism, but delivery is remediated for SaaS. |
| Reporting / Enquiry | Critical operational reports and enquiries are retained or replaced with equivalent outputs. |

## Nessie Integration via IRIS

The current BC14 solution uses direct SQL / ExternalSQL tables to interact with Nessie. This must be replaced in the interim state.

The proposed interim-state integration pattern is:

Business Central SaaS
    ↓
IRIS endpoint (and then into OnPrem SQL database)
    ↓
Nessie database logic (Unchanged, interaction with the OnPrem SQL database)
    ↓
IRIS response (extracting from OnPrem SQL database)
    ↓
Business Central SaaS processing

IRIS should expose controlled endpoints for Business Central to:

- Retrieve pending payment schedule instructions.

- Retrieve HBEN, HMA, RCA, authority payment and Small IS-related data where still required.

- Submit status updates back to Nessie.

- Submit write-back messages such as HMA alerts where required.

- Confirm processed, failed or rejected records.

The IRIS integration design must define:

| Design Area | Requirement |
| --- | --- |
| Endpoint Catalogue | List of BC-facing endpoints replacing the current ExternalSQL tables. |
| Data Contracts | Request and response structures for each integration flow. |
| Status Model | Replacement for the current Processed_Status = N/Y pattern. |
| Error Handling | Validation errors, retriable failures, rejected records and support routing. |
| Idempotency | Rules to prevent duplicate payment schedules, batches or history records. |
| Reconciliation | Controls to reconcile records between Nessie, IRIS and Business Central. |
| Security | Authentication, authorisation, secrets handling and audit logging. |
| Monitoring | Alerts, logs, dashboards and operational ownership. |

The interim design must not simply recreate the old ExternalSQL pattern behind a different name. It should preserve the business semantics while establishing a cleaner integration boundary that can support future phased retirement of Nessie capabilities.

## Interim-State Data Ownership

The interim state will have mixed ownership because some source processes remain in Nessie while Business Central owns the execution and financial records.

| Data Area | Interim Owner | Notes |
| --- | --- | --- |
| Benefit / Source Process Data | Nessie | For capabilities not yet replaced by Transform. |
| Payment Instructions | Nessie / IRIS until received; Business Central once accepted for processing | Clear source reference required. |
| Payment Schedules | Business Central | BC owns execution-state schedule records. |
| Payee Details | TBC by process | Ownership must be confirmed, especially for bank detail maintenance. |
| Payment Batches | Business Central | BC owns batching and pay-run execution. |
| Payment History | Business Central | BC remains audit and enquiry source for processed payments. |
| HMA / RCA Operational Records | Business Central / Nessie depending on process | Ownership must be confirmed per capability. |
| Finance Postings | Business Central and SAP | BC creates G/L entries; SAP receives finance export. |
| Integration Status | IRIS / Business Central / Nessie | Must be defined for each endpoint. |

Where ownership is shared or transitional, the design must define which system is authoritative for creation, amendment, cancellation, status and audit.

## SaaS Remediation Required in the Interim State

The interim state must remove or replace the technical patterns that cannot operate in Business Central SaaS.

| Current Pattern | Interim-State Replacement |
| --- | --- |
| ExternalSQL direct connection to Nessie | IRIS-mediated endpoints. |
| Server-side file writes | Stream download, Azure Blob, IRIS, SFTP/API or approved integration service. |
| Server-side file reads | Upload stream, IRIS ingestion, Azure ingestion or API. |
| Outlook COM Automation | Business Central email framework. |
| Excel COM Automation | Native BC page, Excel Buffer pattern, supported Excel add-in or redesigned process. |
| Hard-coded local / network paths | Environment-aware SaaS configuration and integration endpoint setup. |
| Printer assumptions | Browser/PDF/Universal Print or approved print service approach. |
| Modified standard objects | Table extensions, page extensions, event subscribers or redesigned logic. |
| Custom permission sentinels | Permission sets, Entra-backed groups and explicit payment control roles. |

Each remediation area should be linked to requirements, test scenarios and release acceptance criteria.

## Interim-State Security and Controls

The interim state must preserve the intent of the current payment controls while moving to a modern SaaS security model.

The design should define:

- Permission sets for payment users, supervisors, administrators and read-only users.

- Entra-backed group assignment where appropriate.

- Separation of duties between schedule maintenance, batch preparation, payment release, bank detail maintenance and system administration.

- Audit of bank detail changes.

- Audit of duplicate / over-limit override decisions.

- Audit of payment file generation, regeneration and release.

- Restricted access to sensitive payee, claimant and banking data.

- Approval or sign-off points for payment batches and high-risk actions.

- Payment batches must be reviewed and approved by an authorised approver (ESSH member) before release

- Bank details should be mandatory at source unless explicitly flagged as a cheque payment

The interim state should avoid carrying forward custom permission sentinel patterns without review. Where the existing custom controls are retained, they should be documented, justified and aligned with the wider SaaS permission model.

## Interim-State Banking and Finance Outputs

The interim state must support required payment and finance outputs while removing server-side file dependencies.

- Banking Outputs

The design should confirm which output formats remain active, including:

- BACS

- GDIS

- Cheque outputs

- WPYS, if still active

- TMPO, if still active

For each output, the design must define:

| Design Area | Requirement |
| --- | --- |
| Generation | Whether BC generates the output content. |
| Approval | Who approves the output before release. |
| Signing / Authorisation | Whether signing occurs in BC, banking platform or external process. |
| Delivery | Stream download, Azure, IRIS, SFTP/API or other approved method. |
| Reconciliation | How generated outputs reconcile to batches and payment history. |
| Failure Handling | How failed or rejected outputs are managed. Failed batches must be detected, flagged, and recoverable via controlled re-run or re-export as part of business continuity |

## Finance Export to SAP

The JDE-named finance export remains active for SAP unless replaced by an agreed alternative.

The interim design must define:

- Whether the existing extract logic is retained.

- Whether existing mapping tables remain valid.

- How the export is delivered without server-side file paths.

- Whether IRIS is involved.

- How SAP acknowledgements or errors are handled.

- How the last exported G/L Entry is managed during cutover.

- How BC and SAP totals are reconciled.

## Interim-State Reporting and Enquiry

The interim state should preserve critical enquiry and reporting capability required for BAU.

This includes:

- Payment history enquiry.

- Payment batch enquiry.

- Payee / schedule enquiry.

- Authority payment and reclaim enquiry.

- Cashiering enquiry.

- Finance reconciliation reports.

- Operational exception reports.

- Audit and control reports.

Reports should be classified into:

| Category | Treatment |
| --- | --- |
| Critical BAU | Must be retained or replaced before go-live. |
| Control / Reconciliation | Must have equivalent evidence in the interim state. |
| Historic Enquiry | Must remain accessible through BC, reporting or archive. |
| Legacy / Candidate Retirement | Validate before conversion. |
| Processing Reports | Review carefully where reports perform data processing or file generation. |

## Interim-State Automated Testing

The interim state should include an automated AL test app as part of the upgraded solution.

The initial regression suite should cover:

- Nessie/IRIS instruction processing.

- Payment schedule creation.

- Payment batch creation.

- Duplicate and over-limit checks.

- Pay-run processing.

- Payment history creation.

- Journal posting.

- Banking output generation.

- Finance export mapping.

- Permission and control checks.

- Representative HMA, RCA, authority payment, reclaim and cashiering scenarios.

The purpose is to provide assurance that the upgraded SaaS solution continues to perform critical BC14 behaviours correctly after conversion and remediation.

## Interim-State Acceptance Criteria

The interim state should not be considered ready for production until the following areas are proven.

| Area | Acceptance Requirement |
| --- | --- |
| Upgrade | BC14 data and custom solution upgraded successfully to BC SaaS-compatible version. |
| Nessie / IRIS | Required Nessie flows operate through IRIS with status, error handling and reconciliation. |
| Payment Processing | Schedules, batches, payment history and journal posting work for representative scenarios. |
| Banking Outputs | Required payment output formats generate correctly and are delivered through approved SaaS-compatible patterns. |
| Finance Export | SAP finance export operates through agreed pattern and reconciles to posted G/L Entries. |
| Data Reconciliation | Critical tables, balances, counts and key histories reconcile after upgrade. |
| Security | Payment roles, SoD, bank detail controls and override permissions are validated. |
| Testing | Critical automated regression tests pass. |
| Operational Readiness | Support model, monitoring, incident routing and runbooks are in place. |
| Cutover | Last BC14 run, first BC SaaS run, payment freeze and reconciliation steps are agreed. |

## Interim-State Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Nessie integration through IRIS is not ready in time | BC SaaS cannot support BAU payment processing. | Treat IRIS endpoint delivery as a critical dependency. |
| Current Nessie logic is not fully replicated | Payment schedules or related records may be created incorrectly. | Reverse-engineer and validate all Nessie routes with SMEs. |
| Payment outputs are not fully remediated | Payment files may not be generated or delivered correctly. | Confirm active formats and test each required output. |
| Data upgrade leaves open items unresolved | Duplicate or missed payments. | Complete pre-migration cleansing and reconciliation. |
| Security model weakens existing controls | Payment control or audit failure. | Produce and validate payment control matrix. |
| Interim state becomes permanent by default | Legacy patterns remain longer than planned. | Track Nessie capability retirement and NAV-only redesign backlog. |

The interim state is a necessary stepping stone. It allows the Authority to move the existing payment solution onto Business Central SaaS while maintaining BAU operations with Nessie during the wider Transform transition.

The interim design should preserve required business behaviour but must not preserve unsupported technical patterns. Direct SQL access, server-side file handling, COM Automation and legacy permission patterns must be replaced with SaaS-compatible designs.

The key design principle for the interim state is:

Preserve payment continuity but modernise the technical boundaries so that Nessie can be progressively replaced without destabilising Business Central payment execution.

# Future-State Architecture

## Purpose of this Section

This section defines the future-state architecture for the Payments and Schedules Project solution once Nessie capabilities have been progressively replaced by Transform / Dynamics 365 / Power Apps.

The future-state architecture is not intended to replicate the current Nessie and NAV process model. It should define a cleaner target model where:

- Dynamics 365 / Power Apps own the upstream business processes.

- Business Central owns payment execution, financial posting, payment history and payment controls.

- IRIS provides the approved integration layer where required.

- SAP remains the downstream finance system.

- Reporting and MI consume data from agreed authoritative sources.

The design must allow the solution to move from the interim state to the future state capability by capability, without disrupting BAU payment processing.

## Future-State Architecture Overview

In the future state, Business Central should operate as the controlled platform for payment execution and financial posting.

Dynamics 365 and Power Apps should not recreate the existing Nessie database model or write directly to Business Central tables. Instead, they should produce a validated benefit entitlement schedule or instruction through an agreed integration contract.

The benefit entitlement schedule or instruction should contain the information required for Business Central to manage and execute the resulting payments, including:

- the benefit or entitlement being awarded;

- the payment schedule, frequency and relevant dates;

- the recipient or payee details;

- any required split of the payment across multiple recipients;

- the funding accounts, cost centres or other financial coding;

- the value of each payment or allocation;

- relevant references and source-system identifiers; and

- any subsequent amendments, cancellations or suspension instructions.

The high-level future-state pattern is:

Dynamics 365 / Power Apps

↓

Validated benefit entitlement schedule / instruction

• Benefit and entitlement details

• Payment dates and amounts

• Recipient and payee splits

• Funding accounts and financial coding

• Amendments, suspensions and cancellations

↓

Native Dynamics 365 integration or Azure Integration Services

↓

Business Central SaaS

↓

Payment schedules / payment batches / payment controls

↓

Banking output

↓

Payment history

↓

General ledger posting

↓

Finance integration to SAP

↓

Reporting / management information

This model separates ownership of the benefit decision and entitlement from ownership of payment execution.

Dynamics 365 and Power Apps should own the upstream case, claim, eligibility, decision-making and benefit-entitlement process. This includes determining what benefit has been awarded, who should receive it, how it should be split, when it should be paid and which funding accounts should be used.

Business Central should consume the validated entitlement schedule or instruction and own the downstream financial execution. This includes creating and maintaining the payment schedule, generating payment batches, applying payment controls, producing banking outputs, retaining the payment audit trail and posting the resulting transactions to the general ledger.

Integration between the platforms should use supported, contract-based interfaces, implemented using either native Dynamics 365 and Business Central integration capabilities or Azure Integration Services. The same principle should apply to the downstream integration of financial information with SAP.

## Future-State System Responsibilities

| System / Component | Future-State Responsibility |
| --- | --- |
| Dynamics 365 / Power Apps | Own upstream business processes, case/claim records, eligibility outcomes, benefit entitlement schedule / instruction creation and source business references. |
| Business Central SaaS | Own payment execution, schedules, batches, payment history, controls, General Ledger posting, banking outputs and finance export preparation. |
| IRIS | Provide strategic integration mediation between Business Central, Dynamics 365 / Power Apps, Nessie during transition, SAP and other systems where required. |
| SAP | Receive finance postings or extracts from Business Central and act as the downstream finance / accounting system where applicable. |
| Banking Channels | Receive payment output through approved SaaS-compatible delivery patterns. |
| Reporting / MI Platform | Consume agreed data from Business Central, Dynamics 365 / Power Apps, SAP or other authoritative sources for reporting and analytics. |
| Nessie | Retired progressively as each capability is replaced. Nessie should not remain a permanent dependency unless explicitly agreed. |

## Future-State Business Central Role

Business Central should continue to provide the payment and financial control functions that are best suited to an ERP/accounting platform.

Business Central should be responsible for:

- Receiving and validating payment instructions from approved sources.

- Creating or updating payment schedules where required.

- Maintaining execution-state payment records.

- Managing payment batches and pay-runs.

- Applying duplicate, over-limit and release controls.

- Generating approved banking outputs.

- Maintaining payment history and audit trail.

- Posting financial impact to the General Ledger.

- Producing or supporting the finance export to SAP.

- Supporting operational reconciliation and exception management.

- Providing data for reporting and MI where BC is the authoritative source.

Business Central should not become the primary owner for upstream business process activities such as eligibility assessment, case management, claims processing or benefit decisioning unless a specific process is deliberately designed to remain within BC.

## Future-State Dynamics 365 / Power Apps Role

Dynamics 365 / Power Apps should own the upstream business process capabilities that replace Nessie.

These include:

- Case or claim management.

- Eligibility and entitlement assessment.

- Benefit or scheme-specific workflow.

- User-facing data capture.

- Internal task management.

- Decision recording.

- Source process audit.

- Generation of validated payment instructions.

- Cancellation, suspension or amendment requests.

- Status enquiry and payment outcome visibility.

## Source-Neutral Payment Instruction Model

A key architectural principle is that Business Central should process payment instructions in a source-neutral way.

This means Business Central should not have separate hard-coded logic for every upstream system where the underlying payment behaviour is the same. Instead, the target design should define a common payment instruction model that can support:

- Nessie instructions during the interim period.

- Dynamics 365 / Power Apps instructions in the future state.

- Manual Business Central instructions where still required.

- Any other approved source system, subject to governance.

A future-state payment instruction should include, as a minimum:

| Data Area | Purpose |
| --- | --- |
| Source system | Identifies whether the instruction originated from D365, Power Apps, manual entry or another approved source. |
| Source reference | Provides traceability back to the originating case, claim, account, schedule or decision. |
| Payment type / benefit type | Determines payment processing route, posting and reporting treatment. |
| Payee reference | Identifies the person, organisation, authority, vendor or agent receiving payment. |
| Amount and currency | Defines payment value and currency. |
| Payment frequency | Defines one-off, weekly, four-weekly, monthly or other schedule rules. |
| Effective dates | Defines start, end, next due date and cancellation/suspension dates. |
| Payment method | Defines BACS, cheque, GDIS or other payment route. |
| Posting attributes | Provides required G/L account, dimensions, fund, department or scheme mapping. |
| Control flags | Identifies over-limit, duplicate, authority, reclaim, urgent or exception conditions. |
| Status | Supports accepted, rejected, pending, processed, failed, cancelled or superseded states. |

This common model will reduce coupling between Business Central and individual upstream systems.

## Future-State Integration Pattern

The future-state integration pattern should be contract-led.

Upstream systems should submit instructions or requests using agreed endpoints, messages or file contracts. Business Central should respond with clear status and error messages. Direct database coupling should not be used.

Typical future-state integration patterns include:

| Pattern | Use Case |
| --- | --- |
| D365 / Power Apps to BC payment instruction | Create new payment instruction or schedule. |
| D365 / Power Apps to BC amendment request | Amend, suspend, cancel or end an existing payment schedule. |
| BC to D365 / Power Apps status response | Return payment processing status, rejection reason, batch reference or payment outcome. |
| BC to SAP finance export | Send posted finance data or extract for downstream accounting. |
| BC to Banking | Generate and deliver approved payment output. |
| BC to Reporting / MI | Provide payment, history, exception and control data. |
| Nessie to BC via IRIS | Transitional only, until individual Nessie capabilities are retired. |

Each integration should define:

- Owner.

- Direction.

- Trigger.

- Frequency.

- Data contract.

- Authentication.

- Idempotency rules.

- Error handling.

- Retry and replay model.

- Monitoring.

- Reconciliation point.

- Support ownership.

## Future-State Data Ownership

Clear data ownership is critical because responsibility will move away from Nessie over time.

| Data Entity | Future-State Owner | Business Central Role |
| --- | --- | --- |
| Case / Claim / Assessment Data | Dynamics 365 / Power Apps | Reference only where needed for payment traceability. |
| Eligibility / Entitlement Decision | Dynamics 365 / Power Apps | Receives payment instruction resulting from decision. |
| Payment Instruction | Source system until accepted; BC once accepted for execution | Validates, processes and stores execution reference. |
| Payment Schedule | Business Central | Owns execution-state schedule and payment progression. |
| Payee / Bank Details | TBC by process | May be owned by D365, BC or controlled shared process; must be explicitly defined. |
| Payment Batch | Business Central | Owns batch creation, processing and release controls. |
| Payment History | Business Central | Authoritative record of payments executed by BC. |
| G/L Entries | Business Central | Authoritative BC posting record. |
| SAP Finance Record | SAP | Downstream finance record after export/posting. |
| Integration Status | Integration-specific | Must be visible across BC, source system and IRIS. |
| Reporting Data | Reporting platform / source systems | Consumes from authoritative systems. |

The most important unresolved data ownership area is likely to be payee and bank details. The future-state design must confirm whether these are maintained in Business Central, Dynamics 365 / Power Apps, or through a controlled shared process.

## Future-State Payment Lifecycle

The future-state payment lifecycle should operate as a controlled and auditable chain, with clear separation between entitlement decision-making, payment execution and financial reporting.

- Benefit entitlement is determined
Dynamics 365 or Power Apps completes the relevant case, eligibility and decisioning process and confirms the benefit that has been awarded.

- A validated benefit entitlement schedule or instruction is created
The source system produces the information required to make the payments, including the benefit details, amounts, payment dates, recipient splits, funding accounts and financial coding.

- The instruction is transmitted through the approved integration route
Native Dynamics 365 integration capabilities or Azure Integration Services validate the message structure, apply agreed integration rules and route it securely to Business Central.

- Business Central receives and validates the instruction
Business Central confirms that the instruction is complete, valid and suitable for processing, rejecting or flagging any exceptions through an agreed error-handling process.

- The payment schedule is created or amended
A new schedule is established, or an existing schedule is updated, suspended or cancelled in line with the latest validated entitlement instruction.

- Due payments are selected for processing
Payments that have reached their scheduled date are brought together into an appropriate payment batch.

- Payment controls are applied
Business Central performs the required checks, including duplicate detection, value or authority limits, funding validation and release approvals.

- The authorised banking output is generated
Once the batch has passed the required controls and approvals, Business Central produces the relevant payment file or banking instruction.

- The payment outcome is recorded
A payment history entry is created to provide an auditable record of what was submitted, when it was processed, who authorised it and the resulting status.

- Financial transactions are posted
The payment is posted to the general ledger using the funding accounts, dimensions and financial coding supplied through the entitlement instruction.

- Financial information is provided to SAP
Posted transactions are passed through the agreed finance integration for inclusion in SAP and any associated corporate accounting processes.

- Payment status is returned to the source process where required
Dynamics 365 or Power Apps receives relevant status information, such as scheduled, processed, rejected, cancelled or failed, so that the case record reflects the payment outcome.

- Reporting and reconciliation information is made available
Operational and financial data supports payment tracking, exception management, reconciliation, audit and management information.

Each stage should have a defined status, accountable owner, audit record and exception route. Integration contracts should also define how instructions are acknowledged, rejected, retried and reconciled across Dynamics 365, the integration services, Business Central and SAP.

## Future-State Treatment of Nessie

Nessie should be treated as a transitional source of benefit entitlement and payment-schedule information within the future-state architecture. It will remain authoritative only for those benefits and service modules that have not yet migrated to Transform.

The transition should be managed at benefit or service-module level rather than through a single Nessie cutover. A source-ownership register should identify, for each benefit and effective date, whether Nessie or Dynamics 365 is authorised to produce the benefit entitlement schedule. Business Central should reject an instruction received from a source that is not authoritative for that benefit. This control is required to prevent Nessie and Transform from generating duplicate or conflicting payment schedules during the period of coexistence.

The initial Business Central SaaS implementation should retain backwards compatibility with Nessie while introducing the supported interfaces and controls required for future Dynamics 365 integration. This aligns with the current PSP approach of reusing the existing, tested Nessie and Navision behaviour while benefits are migrated progressively to Transform. Programme material indicates that Nessie is expected to remain operational for a material period after Release 1, potentially at least two years.

The detailed design for Nessie transition should be as follows:

| Area | Implemented design detail |
| --- | --- |
| Current Nessie function | For benefits that have not migrated to Transform, Nessie remains the authoritative system for the claim, benefit calculation and resulting entitlement. It maintains the information needed to construct payment schedules, including the claim or benefit reference, benefit type, payment amount or rate, rate adjustments, payment period, frequency, start and end dates, payment method, payee or authority, recipient splits, third-party assignments and, where relevant, agent or employer information. Nessie currently sends payment instructions and schedules to Navision through an overnight feed, after which a user-initiated morning process imports and processes them. Nessie determines what is payable; it does not own payment batching, banking controls or general-ledger posting. |
| Interim Business Central behaviour | Business Central SaaS will replace Navision as the payment execution platform while continuing to accept Nessie-originated payment schedules and instructions. The first implementation should preserve the existing business behaviour rather than requiring changes to Nessie. Each instruction will be validated, assigned a correlation identifier and checked for duplicate or out-of-sequence versions before Business Central creates, replaces, suspends or cancels the corresponding payment schedule. Business Central will then generate due payments, place them into the appropriate batch, apply duplicate, value-limit and approval controls, produce the authorised banking output, record payment history and post the financial transactions. Nessie data must be received through a supported interface; Nessie must not write directly to Business Central tables. The existing interface may be retained as a compatibility mechanism, but it should terminate at a supported Business Central API or controlled staging service. |
| Future replacement | As each benefit migrates, Dynamics 365 and Power Apps will take ownership of the case, claim, eligibility, decision and entitlement process. They will produce a validated, versioned benefit entitlement schedule or instruction containing the benefit awarded, recipient and payee splits, payment values and dates, payment frequency, payment method, funding accounts, financial dimensions and relevant source references. Dynamics 365 will submit this through native Dynamics 365 integration capabilities where these adequately support the contract, or through Azure Integration Services where asynchronous delivery, transformation, routing, retry or replay is required. Dynamics 365 will not reproduce the Nessie database structure or submit table-level changes to Business Central. |
| Business Central impact | The core Business Central payment process should remain the same regardless of whether the entitlement originated in Nessie or Dynamics 365. Business Central will require source-system, benefit-code, entitlement-ID, schedule-ID, instruction-version and correlation-ID fields so that the origin and history of every schedule can be traced. It should also enforce source ownership, idempotency and instruction sequencing. The transition from Nessie to Transform should therefore primarily change the originating system and integration route, rather than the downstream payment, control and posting process. Any further optimisation of payment processing should be treated as a separate design change rather than being coupled to the source-system migration. |
| Integration transition | An agreed canonical benefit entitlement instruction should be established as the logical contract presented to Business Central. During the interim state, an Azure Integration Services compatibility adapter should map the existing Nessie payload into that contract. Transform should publish the same logical contract directly, using native Dynamics 365 capabilities or Azure Integration Services as appropriate. Azure Service Bus, Functions, Logic Apps and API Management may be used according to the selected pattern. The route must provide acknowledgement, retries, dead-letter handling, replay and end-to-end correlation. Nessie and Transform integrations may run concurrently for different benefits, but Business Central must not accept both as active publishers for the same benefit and effective period. IRIS is not part of this payment integration route. This is consistent with the programme integration strategy, which allows direct and Azure-native integration where enterprise orchestration adds no value. |
| Instruction semantics | A schedule instruction should be treated as a versioned business document rather than a series of database updates. It should identify the source system, benefit, claim or entitlement, instruction version and effective period, and should state whether it creates, replaces, suspends, reinstates or cancels the schedule. Where an entitlement changes, the source system should submit a complete replacement schedule for the affected effective period. Business Central should retain all previous versions for audit purposes but process only the current accepted version. The unique combination of source system, entitlement ID and instruction version should be used to prevent duplicate processing. |
| Business Central platform data transition | The Navision-to-Business Central data uplift should include all active payees and authorities, payment account references, active and future-dated schedules, accepted but unprocessed instructions, payment and batch history, control and approval configuration, bank-output configuration, financial mappings and original Nessie source references. In-flight payment batches should not be partially migrated. They should either be completed and reconciled in Navision before the cutover point or cancelled and recreated in Business Central under controlled procedures. Record counts, schedule values, pending-payment values and control totals should be reconciled before Business Central becomes the system of record. The current upgrade approach is intended to reuse existing data and tested processes and thereby reduce the need for bespoke migration scripts. |
| Benefit-level data transition | When a benefit moves from Nessie to Transform, all open entitlements and future payment periods for that benefit should be baselined into Dynamics 365. Transform should then issue a full, versioned replacement instruction to Business Central from the agreed cutover date. Historical payments already executed by Business Central or Navision must not be recreated. Existing Nessie claim, payee and schedule identifiers should be retained as legacy references so that historical records, enquiries and reconciliations can be traced across systems. Closed claims and completed payments may remain in a read-only Nessie archive or agreed analytical store, subject to records-retention requirements. |
| Payment history and status transition | Business Central will remain authoritative for the execution status of payments. It should return relevant schedule and payment statuses to Dynamics 365, including accepted, rejected, scheduled, suspended, cancelled, batched, submitted, settled, failed and returned. During the period in which Nessie continues to manage a benefit, payment outcome information should remain available to existing Nessie operational processes where required. Reporting and analytics should combine Nessie-originated and Transform-originated payments using the preserved source references and Business Central payment identifiers. |
| Retirement trigger | A Nessie payment capability may be retired for a benefit only when: all new and open entitlements for that benefit are owned by Transform; the open entitlement baseline has been migrated and reconciled; Nessie has stopped creating new schedules for the benefit; Business Central has accepted the Transform baseline; amendments, suspensions and cancellations have been proven; payment status is visible in Transform; and operational, Finance and benefit owners have approved the transition. The benefit should complete at least two full payment cycles, including an applicable month-end reconciliation, with 100% reconciliation of schedule counts and values, no unresolved severity-one or severity-two defects and an agreed support runbook. The overall Nessie payment interface can be retired only after the final benefit has met these conditions. |
| Fallback position | Until a benefit has passed its retirement criteria, Nessie should remain the production source for that benefit. If the Transform replacement is delayed, the source-ownership configuration should not be switched and Nessie should continue sending its existing schedules to Business Central. During post-cutover stabilisation, the Transform integration may be paused while failed or dead-lettered messages are corrected and replayed. A rollback to Nessie must only occur through a controlled source-ownership switch after all Transform-originated instructions have been identified, reconciled and, where necessary, cancelled. Nessie and Transform must never both publish live instructions for the same benefit. Low-volume manual workarounds may be used for exceptional supporting processes where approved, but they should not be used as the fallback for core benefit payments. |
| Legacy-platform fallback | During the initial Navision-to-Business Central platform cutover, Navision may be retained as a time-limited rollback option within the agreed cutover window. Nessie schedules should be tested in parallel against Business Central before go-live, with the results compared with Navision. Once the Business Central cutover is accepted and the rollback window has closed, operational recovery should take place within Business Central; the unsupported Navision platform should not remain the continuing fallback. The PSP material already proposes parallel submission of Nessie schedules into the Business Central test environment to demonstrate like-for-like processing. |

## Future-State Treatment of NAV-only Processes

Some processes in the current BC14 custom layer may not be replaced directly by Nessie retirement or Transform Release 1. These should be captured in a NAV-only process register.

Each process should be classified as:

| Classification | Treatment |
| --- | --- |
| Retain as-is initially | Carry forward through upgrade and stabilise. |
| Retain and modernise | Redesign into cleaner BC SaaS process after upgrade. |
| Move upstream | Move to D365 / Power Apps because it is a business process rather than payment execution. |
| Retire | Remove if confirmed obsolete. |
| Historic only | Retain data or enquiry but no active processing. |

This is particularly relevant for cashiering, contributions, prescriptions, debt/instalments, direct debits and older payment/reporting outputs. The decision should be driven by business ownership, usage, risk and programme capacity.

## Future-State Reporting and MI Architecture

Reporting should be designed around authoritative data ownership.

Business Central should provide reporting data for:

- Payment schedules.

- Payment batches.

- Payment history.

- Payment exceptions.

- Banking outputs.

- G/L posting and finance export.

- Control and audit events.

- Operational payment reconciliation.

Dynamics 365 / Power Apps should provide reporting data for:

- Cases / claims.

- Eligibility / entitlement.

- Upstream business process status.

- Decisioning and workflow.

- Source process audit.

SAP should provide reporting data for:

- Downstream finance postings.

- Finance reconciliation.

- SAP-side accounting status.

The reporting / MI platform should combine data from these sources where required. The design should avoid duplicating entire upstream data sets into Business Central purely for reporting unless required for payment execution or audit.

## Future-State Security Architecture

Security should align to the principle of separation between upstream process ownership and payment execution.

At a high level:

| Security Area | Future-State Position |
| --- | --- |
| D365 / Power Apps users | Access upstream process records and create or amend payment instructions according to business role. |
| Business Central payment users | Access payment schedules, batches, history and execution functions according to BC permission set. |
| Payment approvers / supervisors | Access release, override and control functions. |
| Finance users | Access posting, reconciliation and SAP export information. |
| System administrators | Maintain setup with appropriate segregation from payment release. |
| Read-only / audit users | View history, controls and reports without payment execution rights. |

Bank details, payment release, manual overrides, file regeneration and setup maintenance should be treated as high-risk actions with explicit permissions and audit.

## Future-State Operational Architecture

The future-state solution must include clear operational ownership across systems.

| Operational Area | Owner to Define |
| --- | --- |
| Payment instruction failure | Source system / IRIS / BC depending on failure point |
| IRIS endpoint failure | IRIS support team |
| BC payment processing failure | BC support team |
| Banking output failure | BC / banking / integration support depending on stage |
| SAP export failure | BC / SAP / integration support depending on failure point |
| Data reconciliation issue | Business / Finance / Data owner |
| Permission issue | BC admin / security owner |
| Payment run incident | Payment operations owner |

The design should include monitoring, alerting and support routing for each critical integration and payment process.

## Future-State Architecture Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Future D365 processes replicate Nessie technical structures rather than redesigning business processes | Future-state architecture remains overly coupled to legacy design. | Define source-neutral payment contracts and process ownership. |
| BC becomes overloaded with upstream business process logic | BC customisation grows unnecessarily. | Keep eligibility, assessment and case management in D365 / Power Apps. |
| Nessie dependencies remain indefinitely | Technical debt persists. | Define retirement triggers for each Nessie capability. |
| Payee / bank detail ownership is unclear | Data conflicts and control weaknesses. | Define ownership and audit for payee and bank changes early. |
| Integration status is not visible end-to-end | Support teams cannot trace failures. | Design end-to-end status and correlation identifiers. |
| Reporting duplicates data unnecessarily | Data quality and reconciliation issues. | Use authoritative source model for reporting. |

The future-state architecture should separate upstream business process ownership from payment execution. Dynamics 365 / Power Apps should own the future business process capabilities currently provided by Nessie. Business Central should remain the controlled payment execution, payment history and financial posting platform.

The core architectural principle is:

Business Central should process source-neutral, validated payment instructions from approved systems, apply payment controls, execute payments, maintain payment history, and post financial impact, while upstream business processes progressively move from Nessie into Transform / Dynamics 365 / Power Apps.

# Functional Design by Capability

## Purpose of this Section

This section defines the functional design structure for each Business Central capability within the Payments and Schedules Project solution.

The detailed capability designs will be completed during Analysis and Design, using:

- The PSP Requirements and Design Knowledge Library in Confluence and the approved functional requirement set.

- As-is and to-be process analysis across ESSH, Shared Services, Treasury and the relevant service teams.

- Current BC14 / NAV reverse-engineering, code analysis and data-migration findings.

- Future Transform, Dynamics 365 and Power Apps requirements, including the validated benefit entitlement schedule.

- Integration requirements for native Dynamics 365 integration, Azure Integration Services, SAP, banking and reporting.

- Known operational volumes, daily processing windows, reconciliation, business-continuity and recovery requirements.

- Security, control, segregation-of-duties, audit and operational-support requirements.

This section should be treated as the working framework for completing the future-state design. Each capability should clearly distinguish between:

- Current State: How the process works today in BC14 / NAV and Nessie.

- Interim State: How the process works after BC14 is upgraded to BC SaaS while Nessie remains in use.

- Future State: How the process works once the relevant Nessie capability is replaced by Dynamics 365 / Power Apps.

- Optimised State: Any later BC redesign opportunity that can be planned after the upgrade.

### Standard Capability Design

Each capability should be completed using the following structure.

| Design Area | Content to Capture |
| --- | --- |
| Purpose and Scope | What the capability does and why it is required. |
| Current-State Process | Current BC14 / NAV, Nessie or manual process behaviour. |
| Interim-State Design | How the capability operates in BC SaaS while Nessie remains in use. |
| Future-State Design | How the capability operates once D365 / Power Apps replaces the relevant Nessie process. |
| Optimised-State Design | Any later simplification or redesign opportunity that should follow the stable SaaS upgrade and source-system transition. |
| Business Central Responsibility | What BC owns: schedule, batch, history, posting, control, output or enquiry. |
| Upstream Responsibility | What Nessie, D365 / Power Apps or another source system owns. |
| Integration Requirements | Required IRIS, D365, SAP, banking or reporting interfaces. |
| Data Requirements | Key tables, fields, ownership, migration and retention considerations. |
| Business Rules | Validation, calculation, schedule, date, payment method and exception rules. |
| Controls and Approvals | Duplicate checks, over-limit checks, SoD, release controls and audit. |
| Exceptions and Reconciliation | Error states, retry, cancellation, reversal, reconciliation and support ownership. |
| Reporting and Enquiry | Operational reports, payment history, audit reports and MI requirements. |
| Testing and COAs | Conditions of Acceptance, automated tests, SIT and UAT scenarios. |
| Open Questions | Unresolved decisions, assumptions and dependencies. |

Where a design area is not yet fully known, the relevant capability captures and records the best current position along with the outstanding question rather than implying that the decision has been made.

## Capability Summary

The following capability areas are expected to form the main functional design sections.

| Ref | Capability | Primary BC Role | Interim Source | Future Source |
| --- | --- | --- | --- | --- |
| 11.3 | Validated Benefit Entitlement Instruction Intake | Receive, validate and accept benefit entitlement schedule instructions | Nessie / controlled manual sources | Dynamics 365 / Power Apps |
| 11.4 | Execution-State Payment Schedule Lifecycle | Maintain executable payment schedules and their lifecycle | Nessie determines entitlement; BC executes | Dynamics 365 determines entitlement; BC executes |
| 11.5 | Payment Preferences, Payees and Routing | Consume, validate and protect operational payee and routing data | Nessie / BC / manual by payee type | Dynamics 365 / authoritative master; BC execution snapshot |
| 11.6 | Payment Batches and Pay-runs | Create, control and process payment batches | Business Central | Business Central |
| 11.7 | Duplicate and Over-Limit Controls | Detect, block or require approval for high-risk payments | Business Central | Business Central |
| 11.8 | Payment Release and Authorisation | Control the approval and release of payments | Business Central / authorised business roles | Business Central / authorised business roles |
| 11.9 | Payment Methods, Banking Interfaces and Outputs | Generate, transmit and track banking and physical payment outputs | Business Central / banking platforms | Business Central / banking platforms |
| 11.10 | Third-Party, Authority and Split Payments | Execute and aggregate payments to non-beneficiary recipients | Nessie determines split; BC executes | Dynamics 365 determines split; BC executes |
| 11.11 | Immediate Payments | Execute urgent authorised payments through an expedited path | BC / approved Nessie or manual request | Dynamics 365 request; BC execution |
| 11.12 | HBEN and HMA Financial Processing | Execute HBEN and HMA financial transactions and routing | Nessie / BC / manual process | Dynamics 365 or agreed health process; BC execution |
| 11.13 | RCA / Residential Care | Process RCA account-specific transactions, allocations and postings | Nessie / BC / cashier sources | TBC; BC only for retained execution and posting |
| 11.14 | Small Income Support Payments | Retain transitional execution of small-payment accumulation rules | Nessie / BC | Dynamics 365 determines treatment; BC executes |
| 11.15 | Cashier and Cash Voucher Payments Out | Execute authorised outbound cashier and voucher payments | Business Central / authorised cashier process | TBC operating model; BC only where retained |
| 11.16 | Financial Structure | Maintain G/L structure, dimensions, posting setup and mappings | Business Central / finance governance | Business Central / finance governance |
| 11.17 | Prescriptions / Chemist Payments | Execute and account for approved chemist and prescription payments | BC / Nessie / manual source | TBC health-service source; BC execution |
| 11.18 | Debt and Instalments | Retain transitional debt continuity and provide finance support to SAP | BC transitional; SAP capability being established | SAP for crystallised debt; Transform and BC for live-benefit recovery boundary |
| 11.19 | Payment Status, History, Statements and Enquiry | Maintain the authoritative execution record and support enquiry and statements | Business Central | Business Central, surfaced to Dynamics 365 / DGP / reporting |
| 11.20 | SAP Finance Integration and Reconciliation | Transmit posted finance data to SAP and reconcile acknowledgements | Business Central to SAP | Business Central to SAP |
| 11.21 | MI and Reporting | Provide operational, control, audit and management data | BC / existing reporting estate | BC, Dynamics 365, SAP and reporting platform |
| 11.22 | Administration and Setup | Maintain controlled operational payment configuration | Business Central administration | Business Central administration |
| 11.23 | Recovery Deductions, Reclaims and Write-offs | Apply authorised deductions and record recoverable or written-off values | Nessie decision; BC execution | Dynamics 365 decision; BC execution; SAP for crystallised debt |
| 11.24 | Payment Outcomes, Returns, Reversals and Reissues | Manage execution outcomes and controlled correction | BC / banking and cheque processes | BC / banking, with status to Dynamics 365 |
| 11.25 | Manual, Bulk and Exceptional Payments | Control manual entry and bulk-file payment creation | Manual files / operational teams / BC | Dynamics 365 where planned; controlled BC contingency |
| 11.26 | Financial Posting, Journalling and Reclassification | Create, reverse and correct payment-related postings | BC | BC |
| 11.27 | Audit, Security and Segregation of Duties | Protect payment data and evidence all material actions | BC / Entra ID / operational governance | BC / Entra ID / Azure security monitoring |
| 11.28 | Operational Monitoring, Scheduled Processing and Exception Management | Run, monitor and recover the daily payment service | BC / Azure integration / operations teams | BC / Azure integration and monitoring / operations teams |

During transition, Nessie instructions should be received through a supported compatibility interface, using Azure Integration Services where queueing, transformation, retry, replay or orchestration is required. Future Dynamics 365 integration should use native capabilities where they provide the required assurance and supportability, otherwise Azure Integration Services.

The following capabilities exist in the current BC14 solution but are out of scope for the Business Central workstream and are therefore not designed in this section: Direct Debit / AUDDIS and Debt Management (managed downstream in SAP), Contributions C1/C2 (moved to another system) and Income Receipting (managed downstream in SAP). Reconciliation is treated as a cross-cutting concern addressed within each capability's exceptions and reconciliation design rather than as a standalone capability.

## Validated Benefit Entitlement Instruction Intake

### Purpose and Scope

Payment Instruction Intake covers the receipt, validation and acceptance of payment instructions into Business Central.

In the interim state, instructions may continue to originate from Nessie and be received through IRIS. In the future state, instructions should increasingly originate from Dynamics 365 / Power Apps as Nessie capabilities are replaced.

### Current-State Process

Currently, Nessie provides payment schedule and related instruction data through ExternalSQL-linked tables. Business Central / NAV reads unprocessed records, creates or updates payment schedules and related records, and marks the Nessie records as processed.

Available 2025 operational analysis indicates an average of approximately 2,215 schedule instructions per day, with occasional peaks of around 13,000. The intake design therefore needs to support variable daily volume and completion before early-morning operational checks.

Manual payment instruction entry may also exist for specific payment types or operational exceptions.

### Interim-State Design

In the interim state:

- ExternalSQL must be replaced by IRIS endpoints and On-Prem SQL database.

- Business Central should receive equivalent payment instruction data from IRIS.

- The current Processed_Status model must be replaced or represented through the IRIS status model.

- Accepted instructions should create or update BC payment schedule and payee records.

- Rejected instructions should return clear error information to IRIS / Nessie.

- Every instruction should have a source system, source reference and processing status.

### Future-State Design

In the future state:

- Dynamics 365 / Power Apps should create validated payment instructions.

- Business Central should process those instructions through a common source-neutral intake model.

- Payment instruction contracts should avoid recreating Nessie table structures unnecessarily.

- BC should provide status feedback where required, such as accepted, rejected, processed, paid or failed.

### Key Business Rules

- Instructions must not create duplicate payment schedules.

- Instructions must contain a valid source reference.

- Payment type / benefit type must map to valid BC setup.

- Payee and payment method must be valid.

- Effective dates must be valid and must respect non-working day rules where applicable.

- Replayed instructions must be idempotent.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-PII-001 | Valid instruction accepted | A valid instruction is received from an approved source | BC processes the instruction | A payment schedule and related payee/payment details are created or updated correctly |
| COA-PII-002 | Invalid instruction rejected | An instruction contains invalid payment type or missing mandatory data | BC validates the instruction | The instruction is rejected with a clear error reason and no payment schedule is created |
| COA-PII-003 | Duplicate check | The same entitlement reference and instruction version are submitted more than once | The repeated instruction is processed | No duplicate schedule or payment is created and the original processing result is returned |
| COA-PII-004 | Unauthorised source blocked | A source submits an instruction for a benefit it does not own | Source-ownership validation runs | The instruction is rejected and the attempted submission is auditable |

## Execution-State Payment Schedule Lifecycle

### Purpose and Scope

Execution-State Payment Schedules are the Business Central records used to turn an approved entitlement into one or more due payments. They hold the executable amount, frequency, effective period, recipient splits, payment method, next due date and current execution status.

The schedule is not the legal or business entitlement record. Nessie or Dynamics 365 owns that decision; Business Central owns the execution-state representation and its payment history.

### Current-State Process

Payment schedules are created from Nessie instructions or manually within BC14 / NAV. They hold payment frequency, next due date, payee, payment method, benefit type and status. The current solution also contains benefit-specific handling for suspension, cancellation, expiry, non-working days and paid-up-to-date behaviour.

### Interim-State Design

In the interim state:

- Upgrade and reconcile all active and future-dated schedules required for continuing payments.

- Accept create, replace, suspend, reinstate and cancel instructions from Nessie through the transitional compatibility interface.

- Retain the original source reference and every accepted instruction version so that the schedule history can be reconstructed.

- Preserve existing frequency, due-date, bank-holiday and cut-off behaviour where it is still valid and document any redesign explicitly.

- Restrict manual schedule creation and amendment to defined exceptional processes with appropriate approval and audit.

- Complete, cancel or explicitly recreate any open batch-linked schedules at cutover; they must not be partly processed in both platforms.

### Future-State Design

In the future state:

- Schedules should be created or updated from D365 / Power Apps instructions where upstream processes move out of Nessie.

- BC should own execution-state schedule records.

- Upstream systems should own entitlement / decision records.

- Schedules should retain source references for traceability.

### Key Business Rules

- Schedules must have a valid payment type, payee, amount and start date.

- Schedule frequency must determine next payment date correctly.

- Non-working day rules must be applied consistently.

- Suspended schedules must not be selected into batches.

- Cancelled schedules must not generate future payments.

- Schedule changes must be auditable.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-SCH-001 | Schedule created | A valid instruction is accepted | BC creates the schedule | The schedule contains correct amount, frequency, payee, status and source reference |
| COA-SCH-002 | Schedule suspended | An active schedule is suspended | Batch creation runs | The suspended schedule is not selected |
| COA-SCH-003 | Schedule advances | A scheduled payment is processed | The pay-run completes | The next payment date is updated according to the schedule rules |
| COA-SCH-004 | Schedule replaced | A later valid version is received for an existing entitlement | The replacement is applied | The new version becomes current, the previous version is retained and no already-paid item is duplicated |

## Payment Preferences, Payees and Routing Purpose and Scope

This capability covers the information needed to direct a payment to the correct recipient and channel. It includes the beneficiary, payee, authority, supplier or agent identity, payment preference, bank account or international routing data, cheque or cash indicators, effective dates and recipient splits.

Business Central must retain the execution-time routing snapshot needed to evidence where a payment was sent, even where another system owns the current payment preference.

### Current-State Process

Payee details are held in custom BC tables and may be created from Nessie or maintained manually. They include bank account details, sort codes, IBAN/BIC, cheque indicators, agent payment flags and address details.

### Interim-State Design

In the interim state:

- Upgrade and reconcile active payee, authority, supplier and bank-detail records before payment processing starts in SaaS.

- Define an ownership matrix by payee type so that Nessie, Business Central and manual teams do not make conflicting changes.

- Receive Nessie-originated routing data through the transitional compatibility interface and retain its source and effective date.

- Protect sensitive bank fields through role-based access, masking where appropriate, encryption at rest and auditable change controls.

- Validate bank details, country, currency and payment method before a payment becomes eligible for release.

- Store the routing snapshot or immutable reference used by each executed payment.

### Future-State Design

In the future state:

- Payee and bank detail ownership must be defined per process.

- D365 / Power Apps may own upstream payee capture for some processes.

- BC may own payment execution details and final validation.

- Any shared ownership model must avoid conflicting updates.

### Key Business Rules

- Bank details must be validated before payment.

- Sensitive fields must be restricted.

- Changes must be auditable.

- Where upstream systems provide bank details, BC must retain traceability to the source.

- Payment method must align to available payee details.

- In the future state, payee bank details must be mandatory at source (Nessie / Transform / D365) unless the payment is explicitly flagged as a cheque payment or equivalent method not requiring bank details. For the interim (Nessie) state, this is recommended as a data-quality improvement but not mandated, as it would require Nessie changes.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-PAYEE-001 | Bank details amended | An authorised user changes bank details | The record is saved | The change is audited with user, date, old value treatment and new value |
| COA-PAYEE-002 | Unauthorised access blocked | A user without permission attempts to amend bank details | The user saves the record | The change is blocked |
| COA-PAYEE-003 | Missing bank details | A BACS payment has incomplete bank details | Batch validation runs | The payment is flagged or blocked according to rules |
| COA-PAYEE-004 | Split payment routed | A valid entitlement contains multiple recipients | The schedule and payment are created | Each split is routed to the correct payee and the total equals the instructed amount |

## Payment Batches and Pay-runs

### Purpose and Scope

Payment Batches group eligible payment schedules into controlled pay-runs for processing, output generation, payment history creation and posting.

### Current-State Process

BC14 / NAV creates payment batches from eligible schedules using custom logic. Batch lines are checked, processed and converted into payment history, output files and journal postings.

### Interim-State Design

In the interim state:

- Upgrade and regression-test all retained batch selection and processing logic against representative Nessie schedules.

- Confirm the active batch types, grouping criteria, operational cut-offs and responsible teams; retire obsolete batch types deliberately.

- Replace server-side file and job dependencies with SaaS-compatible processing and output patterns.

- Complete and reconcile open batches in BC14 before cutover or cancel and recreate them under a controlled plan.

- Ensure batch totals, line counts, payment history and journal totals remain consistent with current approved behaviour.

- Provide controlled failure recovery so a partially failed run can be resumed or re-created without duplicate payments.

### Future-State Design

In the future state:

- BC remains responsible for batch creation and payment execution.

- Source systems should not create payment batches directly.

- Batch processing should be source neutral.

- Future D365-originated schedules should flow through the same controlled batch process.

### Key Business Rules

- Only due and eligible schedules should be selected.

- Suspended, cancelled or invalid schedules must be excluded.

- Batch totals must reconcile to selected lines.

- Batch processing must create payment history.

- Batch processing must create correct journal entries.

- Reprocessing must not create duplicate payments.

- Failed batches must be detected, flagged to an operator, and recoverable through a controlled re-run or re-export without creating duplicate payments. Failures must not be silent.

- Payment batches must be reviewed and approved by an authorised ESSH approver before release, with preparer and approver segregated where required

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-BAT-001 | Batch created | Eligible schedules exist | Batch creation runs | A batch header and correct batch lines are created |
| COA-BAT-002 | Ineligible schedule excluded | A schedule is suspended or invalid | Batch creation runs | The schedule is not included |
| COA-BAT-003 | Batch processed | A valid batch is released | Pay-run processing completes | Payment history and journal lines are created and totals reconcile |
| COA-BAT-004 | Failure recovery | A pay-run fails partway through | When recovery is run | The batch is completed or re-exported with no duplicate payments and the failure is logged |

## Duplicate and Over-Limit Controls

### Purpose and Scope

This capability identifies payments that appear to duplicate another item or exceed a configured value or risk threshold. It prevents inappropriate release and records the evidence used to approve, reject or override an exception.

### Current-State Process

The current solution uses custom duplicate and over-limit flags, manual resolution statuses and role-based controls on payment batch lines. Duplicate and limit checks vary by payment type and are reviewed by operational teams before release.

### Interim-State Design

In the interim state:

- Preserve the current control intent while documenting the actual comparison keys, thresholds, exclusions and override routes.

- Configure thresholds by relevant payment type, benefit, channel or user action, with GBP as the controlled comparison currency unless another requirement is approved.

- Apply the controls consistently to scheduled, immediate, manual and bulk payments.

- Restrict overrides to authorised roles and require an explicit reason and supporting evidence.

- Retain the original control result and the final resolution for audit and reporting.

### Future-State Design

In the future state:

- Duplicate and over-limit controls should remain within BC payment execution.

- Source systems may provide warning flags, but BC should retain final payment control.

- Control outcomes should be available for reporting and audit.

### Key Business Rules

- Duplicate criteria must be defined by payment type.

- Over-limit thresholds must be configurable.

- Thresholds must be held in a single currency (GBP)

- Overrides must require appropriate permissions.

- Override reasons must be captured where required.

- Blocked items must not be paid until resolved.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-CTRL-001 | Duplicate detected | Two payments meet duplicate criteria | Batch validation runs | The duplicate item is flagged or blocked |
| COA-CTRL-002 | Over-limit detected | A payment exceeds the configured threshold | Batch validation runs | The item is flagged or blocked |
| COA-CTRL-003 | Override audited | An authorised user overrides a control | The batch is processed | The override is recorded with user, date and reason |
| COA-CTRL-004 | Control applied to manual item | A manually entered or imported item meets a control rule | The item is validated | The same block or approval requirement is applied as for an automated instruction |

## Payment Release and Authorisation

### Purpose and Scope

This capability defines how payment batches are reviewed, authorised and released for output generation or transmission. It separates benefit or entitlement approval from the financial decision to release money.

### Current-State Process

The current process uses custom role checks and operational controls rather than standard BC approval workflows.

### Interim-State Design

In the interim state:

- Map the current roles, approval points and evidence requirements and implement them through Business Central permission sets and Entra-backed groups where appropriate.

- Enforce preparer and approver segregation for the batches and payment types identified by the approved SoD model.

- Prevent release while mandatory duplicate, over-limit, routing or reconciliation exceptions remain unresolved.

- Record the approver, date, decision, batch totals and relevant control evidence.

- Control regeneration, retransmission, cancellation and emergency release through separate permissions and audit.

- Replace paper-only approval evidence where a legally and operationally acceptable electronic record can be used.

### Future-State Design

In the future state:

- BC should remain the control point for payment release.

- Upstream source approval does not automatically mean payment release approval.

- Release evidence should be available for audit and reporting.

### Key Business Rules

- Users should not approve their own prepared batches where SoD requires separation.

- Payment files should not be generated or transmitted without release control.

- Regeneration of payment output must be permission controlled.

- Release status must be auditable.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-REL-001 | Unauthorised release blocked | A user without release permission opens a valid batch | The user attempts to release it | The action is blocked and no payment output is created |
| COA-REL-002 | Batch released | An authorised approver releases a valid batch | Release is confirmed | The batch status changes and release evidence is recorded |
| COA-REL-003 | Regeneration controlled | A user attempts to regenerate payment output | The action is selected | The system applies permission and audit controls |
| COA-REL-004 | Self-approval blocked | A user prepared a batch that requires maker-checker separation | The same user attempts to approve it | The approval is blocked and another authorised approver is required |

## Payment Methods, Banking Interfaces and Outputs

### Purpose and Scope

This capability covers the payment channels, output formats and interfaces used to execute released payments. It includes BACS, GDIS or other international disbursement, EFT, cheque and cash-voucher outputs, staging and transmission, bank acknowledgements, cheque cancellation and output reconciliation.

### Current-State Process

The current solution generates multiple output formats, including BACS, GDIS, cheque and legacy formats. Outputs are currently dependent on server-side file paths and must be remediated for SaaS.

### Interim-State Design

In the interim state:

- Confirm which payment methods and output formats remain active and retire obsolete formats explicitly.

- Replace server-side and COM-dependent output generation with SaaS-compatible API, secure file transfer, controlled storage or browser-mediated patterns.

- Define control totals, file or payload identifiers, signing or encryption, staging, transmission and acknowledgement for each channel.

- Record every generated output and its relationship to the released batch and individual payments.

- Capture bank or processor acceptance, rejection and return information where available.

- Retain controlled cheque printing, cancellation and voucher handling only where the future operating model still requires them.

### Future-State Design

In the future state:

- Business Central remains responsible for producing banking instructions unless a specific channel is formally transferred to SAP or another approved payment platform.

- Use automated HSBC Connect, API or secure transfer patterns where available; manual HSBC Net upload should be an exception rather than the target.

- Return payment-channel outcomes to Business Central and make relevant status available to Dynamics 365 and reporting.

- Apply the same banking controls to Nessie and Dynamics-originated payments.

### Key Business Rules

- Output totals must reconcile to payment batches.

- Output files or payloads must not be generated from unreleased batches.

- Regenerated outputs must be controlled.

- Bank rejections must be logged and routed for action.

- Failed or partially generated banking outputs must be detected, flagged and regenerated under control, without duplicating payments.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-BANK-001 | BACS output generated | A released BACS batch exists | Output generation runs | Correct BACS content is generated and totals reconcile |
| COA-BANK-002 | Output not server-path dependent | Payment output is generated in SaaS | The process runs | No server-side file path is required |
| COA-BANK-003 | Bank rejection handled | A payment output is rejected | Rejection is received or recorded | The batch/payment status is updated and exception is visible |
| COA-BANK-004 | Cheque cancelled | A cheque must be stopped before encashment | An authorised cancellation is processed | The cheque and payment statuses update, the cancellation output or notification is produced and the action is auditable |

## Third-Party, Authority and Split Payments

### Purpose and Scope

This capability covers payments made to an authority, provider, agent, employer, landlord or other third party on behalf of a beneficiary. It preserves the distinction between the beneficiary whose entitlement funds the payment and the payee who receives it, and supports recipient splits, aggregation and remittance.

### Current-State Process

Current BC14 logic stages authority payments and reclaims in custom tables before selecting them into authority payment batches.

### Interim-State Design

In the interim state:

- Upgrade and reconcile authority, payee and beneficiary mappings, including active routing details and source identifiers.

- Preserve current aggregation and grouping rules where still valid, while separating them from reclaim or debt logic.

- Ensure each underlying entitlement component remains traceable after aggregation into a single banking transaction.

- Confirm the remittance content, delivery channel and data-protection treatment for each authority type.

- Apply standard batch, duplicate, limit, release and banking controls.

- Use the transitional entitlement instruction to carry explicit beneficiary, payee, split and reason information.

### Future-State Design

In the future state:

- Dynamics 365 / Power Apps determines the approved third-party recipient and split as part of the entitlement decision.

- Business Central validates the recipient, executes the split or aggregation and records the financial and payment history.

- The authoritative master for organisations and suppliers is used where applicable, without creating duplicate identities in Business Central.

- Payment status and itemised history are returned so advisors can explain both beneficiary and third-party payments.

### Key Business Rules

- Reclaims must not be processed without a valid matching rule.

- Authority payments must route to the correct vendor/payee.

- Netting or offsetting must be transparent and auditable.

- Remittance requirements must be defined.

- Reclaims here cover recovery/offset through subsequent authority payments within an open claim. Debt management and recovery beyond this are out of BC scope and handled downstream in SAP (see section 5.3)

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-AUTH-001 | Authority payment created | A valid authority instruction exists | BC processes the instruction | Authority pending payment is created with correct payee and amount |
| COA-AUTH-002 | Reclaim matched | A reclaim exists for an authority payment | Batch processing runs | Reclaim is offset according to agreed rules |
| COA-AUTH-003 | Authority payment processed | A valid authority batch is released | Pay-run completes | Payment history and posting records are created |
| COA-AUTH-004 | Authority payment aggregated | Multiple approved items are due to the same authority under an aggregation rule | The authority pay-run processes | One banking payment is created with itemised traceability to all underlying items |

## Immediate payments

### Purpose and Scope

Immediate Payments cover ad-hoc payments that must be executed outside the scheduled daily batch, for example urgent hardship payments or corrections. They use the same controls, posting and payment history as batch payments but follow an expedited path.

### Current-State Process

BC14 / NAV supports manual or expedited payment creation outside the normal pay-run for urgent cases. These payments use the same payee, posting and output mechanisms but are initiated on demand.

### Interim-State Design

In the interim state:

- Immediate payments are created in BC SaaS, manually or from an accepted instruction.

- They must pass the same duplicate, over-limit and release controls as batch payments.

- Output generation must use the SaaS-compatible delivery pattern (no server-side file path).

- Each immediate payment must create payment history and post to the G/L consistently with batch payments.

### Future-State Design

In the future state:

- Validated immediate payment instructions should originate from D365 / Power Apps

- BC remains the execution and control point; upstream approval does not bypass BC payment controls.

- Immediate payments remain fully auditable and reconcilable.

### Key Business Rules

- Immediate payments must not bypass duplicate, over-limit or release controls.

- Preparer and approver segregation applies where SoD requires it.

- Each immediate payment must carry a source reference and reason.

- Immediate payments must create payment history and correct journal entries.

- Failed immediate payments must be recoverable without duplication.

- Immediate payments should be configured as a payment type within BC and will trigger immediate payment directly to the banking platform within a payment batch

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-IMM-001 | Immediate payment created | An urgent payment is required outside the batch | An authorised user creates it | Payment is created with source reference and reason, and controls are applied |
| COA-IMM-002 | Controls enforced | An immediate payment breaches a duplicate or over-limit rule | The payment is processed | It is flagged or blocked in the same way as a batch payment |
| COA-IMM-003 | Immediate payment posted | A valid immediate payment is released | Processing completes | Payment history and journal entries are created and reconcile |

## HBEN (including HMA)

### Purpose and Scope

HBEN covers Health Benefit payment execution. It includes the manual HMA (Household Medical Account) pre-decisioning step, which determines whether payment is made to the patient or to the Government of Jersey before the payment is processed.

### Current-State Process

The current BC14 solution processes HBEN payments with Nessie-linked data, including the HMA pre-decisioning step and HMA-specific custom tables. It may include write-back behaviour to Nessie, including alerts.

### Interim-State Design

In the interim state:

- HBEN functionality required for BAU, including the HMA pre-decisioning step, should be upgraded.

- Nessie interaction must be routed through IRIS.

- Any write-back scenarios must be explicitly defined.

- HMA balances and transactions must be migrated and reconciled.

### Future-State Design

In the future state:

- The source system for HMA process ownership must be confirmed.

- BC should retain payment, posting and history responsibilities where applicable.

- D365 / Power Apps should own upstream business process where HMA is replaced from Nessie.

### Key Business Rules

- HMA account and transaction data must reconcile after upgrade.

- HMA payment instructions must carry source references.

- Alerts or write-backs must be controlled and traceable.

- Balance-impacting events must be auditable.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-HMA-001 | HMA transaction created | A valid HMA instruction is received | BC processes the instruction | HMA transaction is created and linked to source reference |
| COA-HMA-002 | HMA alert sent | A write-back alert is required | BC submits alert via IRIS | Nessie receives the alert and BC records status |
| COA-HMA-003 | HMA balance retained | HMA data is upgraded | Reconciliation is performed | Balances and transaction counts reconcile |
| COA-HBEN-001 | HBEN payment routed | An HBEN payment has completed the HMA pre-decisioning step | BC processes the payment | Payment is routed to the correct payee (patient or GoJ) and posted correctly |

## RCA / Residential Care

### Purpose and Scope

RCA covers Residential Care account and transaction processing. RCA receipt handling within this capability relates to account-specific allocations against Residential Care accounts. It is distinct from general Income Receipting, which is out of scope

### Current-State Process

The current BC14 solution contains RCA headers, RCA transactions and pending receipt processing, with links to Nessie and cashiering.

### Interim-State Design

In the interim state:

- RCA accounts and transactions must be upgraded where still active.

- Pending receipts must be cleared, migrated or explicitly carried forward.

- Nessie interaction must be via IRIS.

- RCA reconciliation must be included in migration and testing.

### Future-State Design

In the future state:

- Source ownership for RCA must be confirmed.

- BC should retain payment, posting and transaction history where applicable.

- Future D365 / Power Apps processes should provide validated instructions or updates.

### Key Business Rules

- RCA transactions must link to the correct account.

- Pending receipts must be reconciled.

- Account balances must be preserved.

- Payment and receipt postings must reconcile to the ledger.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-RCA-001 | RCA transaction created | A valid RCA instruction exists | BC processes the instruction | RCA transaction is created correctly |
| COA-RCA-002 | RCA receipt allocated | A pending receipt exists | Allocation is processed | Receipt is allocated and account balance updates |
| COA-RCA-003 | RCA balance reconciled | RCA data is upgraded | Reconciliation is performed | Account balances reconcile |

## Small Income Support Payments

### Purpose and Scope

Small Income Support payments cover payment handling where amounts are accumulated or treated differently based on value or policy rules.

### Current-State Process

The current BC14 solution contains Small IS Payment logic, driven by Nessie instructions and custom accumulation rules.

### Interim-State Design

In the interim state:

- Small IS payment logic should be retained until Release 1 replacement is live.

- Nessie input should be through IRIS.

- Accumulation, threshold and promotion rules must be documented and tested.

### Future-State Design

In the future state:

- Release 1 is expected to begin replacement of Income Support capability.

- The future process should define whether Small IS logic moves upstream, remains in BC, or is no longer required.

- BC should not retain obsolete IS-specific logic once the replacement process is live and accepted.

### Key Business Rules

- Small payment thresholds must be configurable or clearly defined.

- Accumulated payments must promote correctly when thresholds are met.

- Payment history must preserve traceability to the source.

- Retirement trigger must be defined for old Nessie-driven IS logic.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-SIS-001 | Small payment accumulated | A payment below threshold is received | BC processes the instruction | The amount is accumulated and not paid prematurely |
| COA-SIS-002 | Threshold reached | Accumulated amount reaches threshold | Batch creation runs | Payment is included according to rules |
| COA-SIS-003 | Release 1 transition | New IS process goes live | Old Nessie IS flow is retired | BC no longer processes retired flow |

## Cashier Payments Out

### Purpose and Scope

Cashier Payments Out covers outbound over-the-counter cashier payments, including posting and reconciliation. Inbound receipting and income receipting are out of scope

### Current-State Process

BC14 contains custom cashiering processes. This capability is limited to the outbound payment element; receipt processing is out of scope. Some related functions include email or print assumptions that need SaaS remediation.

### Interim-State Design

In the interim state:

- Outbound cashier payment processing should be retained only if confirmed required.

- Cashier payments out must post and reconcile to the General Ledger.

- Email and print behaviours must be made SaaS-compatible.

- Open cashier payment items must be cleared or explicitly carried forward at cutover.

### Future-State Design

In the future state:

- The cashiering operating model must be confirmed.

- Some receipt processes may remain in BC if they are financial execution functions.

- Upstream receipt/customer process ownership may move elsewhere if appropriate.

### Key Business Rules

- Cashier payments out must be authorised before processing.

- Posted cashier payments must create correct G/L entries.

- Cancellation or correction must be controlled and auditable.

- Payment output/receipt-of-payment print must be auditable where required.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-CASH-001 | Cashier payment out processed | An authorised cashier payment out exists | Posting is run | G/L entries are created and the payment is marked posted |
| COA-CASH-002 | Unauthorised payment blocked | A user without permission attempts a cashier payment out | The action is attempted | The action is blocked |
| COA-CASH-003 | Output produced | A cashier payment out is posted | Output is requested | Output is produced using a SaaS-compatible method |
| COA-CASH-004 | Voucher cancelled | An issued voucher must be cancelled before settlement | An authorised cancellation is processed | The original voucher cannot be used, the status and posting treatment are correct and the action is auditable |

## Financial Structure

### Purpose and Scope

Financial Structure covers the General Ledger account structure, dimensions, posting setup and financial configuration used for payment posting and finance export to SAP. It provides the accounting backbone that payment, reconciliation and reporting capabilities depend on.

### Current-State Process

BC14 / NAV holds the G/L account structure, dimensions, number series and posting setup used by the custom payment processes. Posting rules and mappings are embedded in custom code and setup tables, including the mapping used by the JDE-named SAP finance export.

### Interim-State Design

In the interim state:

- The existing G/L structure, dimensions and posting setup are upgraded and validated for BC SaaS.

- Posting rules and mappings are confirmed against current behaviour and reconciled after upgrade.

- Setup is treated as controlled configuration with a defined change process, separate from transactional data.

- The boundary with Code Setup is confirmed to avoid duplication.

- Apply formal change control and permission restrictions to all payment-critical mappings.

### Future-State Design

In the future state:

- BC remains the owner of the financial structure used for payment posting and finance export.

- The structure is aligned to SAP finance export and reporting requirements.

- Changes to posting setup, dimensions and mappings are governed and auditable.

### Key Business Rules

- Posting setup must be complete and valid before payments can be processed.

- Dimension and account mappings must reconcile to the SAP finance export.

- Changes to financial structure must be permission-controlled and auditable.

- Configuration must be separated from transactional data and promoted through controlled ALM.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-FIN-001 | Posting setup valid | Payment posting setup is complete | A payment is posted | Correct G/L entries are created with valid accounts and dimensions |
| COA-FIN-002 | Mapping reconciles to SAP | A posted payment exists | The finance export runs | Accounts and dimensions map correctly to the SAP export |
| COA-FIN-003 | Setup change controlled | An authorised user changes posting setup | The change is saved | The change is audited and takes effect under controlled ALM |
| COA-FIN-004 | Invalid mapping blocked | An instruction contains a code with no valid effective mapping | Posting validation runs | The payment is held with a clear exception and no incorrect posting is created |

## Prescriptions / Chemist Payments

### Purpose and Scope

This capability covers prescription and chemist-related payment processing where still required.

### Current-State Process

BC14 includes custom prescription / chemist payment processing and related payment outputs.

### Interim-State Design

In the interim state:

- Active prescription and chemist payment processes must be confirmed.

- Payment processing should be upgraded where still required.

- Any Excel COM or file-path dependency must be remediated for SaaS

- Authorisation and payment output rules must be validated.

### Future-State Design

In the future state:

- The agreed health-service platform, Dynamics 365 / Power Apps, PharmOutcomes or another approved source submits validated provider payment instructions.

- Business Central executes the approved payment, records the provider and service references and creates the required financial postings.

- Provider status, remittance and exceptions are returned through the agreed route.

### Key Business Rules

- Payment must route to the correct chemist/vendor.

- Authorisation must be applied where required.

- Payment output must reconcile to approved transactions.

- Reports/remittances must be confirmed.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-RX-001 | Chemist payment created | Approved prescription payment data exists | BC processes the payment | Payment is created for correct vendor |
| COA-RX-002 | Payment authorised | Payment requires authorisation | Authorised user approves | Payment becomes eligible for batch |
| COA-RX-003 | Output reconciled | Payment output is generated | Reconciliation is performed | Output totals match approved payments |

## Debt and Instalments

### Purpose and Scope

Debt and Instalments covers the current debtor, instalment, reminder, receipt and posting functions held in BC14 and defines their controlled transition to SAP. It distinguishes crystallised debt and formal collection from recovery deductions applied to a live benefit payment.

### Current-State Process

BC14 / NAV currently contains custom debt and instalment functionality, including instalment schedules, reminders, receipt handling and related postings. Business Central is currently the execution platform for these processes. Existing processes distinguish separate debts and instalment agreements, but traceability to original benefit events is not consistently strong.

### Interim-State Design

In the interim state:

- Retain current debt and instalment processing only where required for continuity; do not build a new Business Central debt-management product.

- Identify every open debt, instalment plan, outstanding balance, receipt, reminder and source reference that must remain operational or migrate to SAP.

- Separate live-claim recovery deductions, governed by section 11.23, from crystallised debt and formal collection.

- Remediate retained print, email, file and scheduled-job dependencies for SaaS.

- Define the transition date, migration control totals and ownership hand-off to SAP.

- Keep historical debt records available for enquiry and audit until the retention and archive position is approved.

### Future-State Design

In the future state:

- SAP owns crystallised debt, debtor accounts, instalment schedules, collections, reminders, escalation and formal write-off processing.

- Dynamics 365 owns the benefit overpayment decision, recoverability context and advisor-facing case process.

- Business Central executes authorised deductions from live benefit payments and creates the supporting financial postings but does not manage the debtor account.

- Debt status and relevant repayment information are made available to Dynamics 365 through the agreed SAP or reporting integration.

### Key Business Rules

- Business Central does not create new debt management functionality beyond the current retained processes.

- Finance postings supporting the SAP debt process must be complete, accurate and reconcilable.

- Adjustments to an existing open claim are processed as reclaims (section 11.10), not as debt recovery.

- Historic debt records must remain accessible for enquiry and audit until a retention position is agreed.

- The retirement trigger for BC-held debt/instalment processing must be defined once the SAP transition date is confirmed.

### Role and Responsibility by State

| State | Business Central Responsibility | SAP / Downstream Responsibility |
| --- | --- | --- |
| Current | Executes debt and instalment processing, reminders, receipts and postings | None (SAP debt process not yet in place) |
| Interim | Retains existing debt/instalment execution for continuity; no new build; provides postings | SAP debt capability being established; transition point to be confirmed |
| Future | Provides finance postings only; handles open claim reclaim adjustments (section 11.10) | Owns debt management, instalments, reminders and recovery |

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-DEBT-001 | Finance posting supports SAP debt | A debt-related transaction requires posting | BC processes the posting | Correct G/L entries are created and available for the SAP debt process, with no debt management executed in BC |
| COA-DEBT-002 | Open-claim adjustment handled as reclaim | An adjustment arises from an existing open claim | The adjustment is processed | It is handled as a reclaim (11.10), not as a new debt in BC |
| COA-DEBT-003 | No new debt management in future state | A debt management action is attempted in BC in the future state | The action is initiated | BC does not execute debtor management, instalments or recovery; the process is owned by SAP |

## Payment Status History and Enquiry

### Purpose and Scope

Payment History provides the audit and enquiry record for payments processed by Business Central.

### Current-State Process

BC14 maintains payment history in custom tables and uses it for enquiry, audit, banking status and operational reporting. Current analysis indicates a mean of approximately 4,200 payment records per day, with weekly peaks around 13,000. History may include aggregated banking transactions that need to be explained through their underlying benefit components.

### Interim-State Design

In the interim state:

- Payment history must be upgraded and reconciled.

- Users must retain access to required enquiry.

- Payment history must link to source references, batches, outputs and postings.

- Preserve the component breakdown where multiple benefits or recipient items are aggregated into one banking transaction.

- Historic data performance must be assessed.

### Future-State Design

In the future state:

- BC should remain the authoritative record for payments executed by BC.

- D365 / Power Apps should be able to receive or query payment status where required.

- DGP may display recent and expected payments through a Transform-controlled endpoint, with simple itemised explanations for customers.

- Dynamics 365 and DGP own customer-facing communication and presentation, using verified read-only payment data supplied by Business Central.

- Reporting/MI may consume payment history from BC or reporting platform.

### Key Business Rules

- Payment history must be immutable or controlled after creation.

- Payment history must link to source instruction and payment batch.

- Payment history must support audit and enquiry.

- Data retention will be configurable and defined in line with the relevant policies once Nessie has been retired.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-HIST-001 | Payment history created | A payment is processed | Pay-run completes | Payment history record is created with correct references |
| COA-HIST-002 | History searchable | Historic payment exists | User searches by agreed criteria | Payment history is returned accurately |
| COA-HIST-003 | Aggregate explained | One banking transaction contains several entitlement components | The payment is viewed | The underlying benefit, beneficiary and recipient components can be identified and reconcile to the total |
| COA-HIST-004 | Status shared | A payment status changes to paid, failed, returned or reversed | The outbound status process runs | Dynamics 365 or the reporting consumer receives the correlated latest status without altering Business Central history |
| COA-HIST-005 | Statement data accurate | A statement or customer payment view is requested | The agreed output or API response is produced | Amounts, dates, components and statuses reconcile to Business Central payment history |

## SAP Finance Integration and Reconciliation Purpose and Scope

This capability covers the finance export from Business Central to SAP. The current codebase still names this area JDE because it was originally built for JD Edwards. The financial structure and posting setup that underpin this export are defined in Financial Structure (section 11.16)

### Current-State Process

BC14 exports posted G/L Entries through JDE-named mapping and extract logic now used for SAP. The process uses file-based controls, shared locations and a last-exported-entry marker. SAP may hold aggregated Treasury ledger information rather than the full payment-line detail retained in Business Central.

### Interim-State Design

In the interim state:

- Existing mapping and extract logic should be reviewed and remediated.

- Server-side file export must be replaced.

- SAP consumption pattern must be confirmed.

- Last exported G/L Entry control must be handled during cutover.

### Future-State Design

In the future state:

- BC remains the source of finance posting/export data.

- SAP receives finance data through the agreed integration pattern.

- Reconciliation and error handling must be defined.

### Key Business Rules

- Only eligible posted G/L Entries should be exported.

- Mapping must be valid and maintained.

- Previously exported entries must not be duplicated.

- Export errors must be logged and resolved.

- Export totals must reconcile to G/L.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-SAP-001 | Finance export generated | Posted eligible G/L entries exist | Export process runs | Export payload is created with correct mappings |
| COA-SAP-002 | Duplicate export prevented | Entries have already been exported | Export process runs again | Previously exported entries are not duplicated |
| COA-SAP-003 | Mapping error handled | A G/L entry has no valid mapping | Export process runs | Error is logged and entry is not silently lost |

## MI and Reporting

### Purpose and Scope

This capability covers operational reporting, management reporting, reconciliation, audit reports and MI outputs.

### Current-State Process

BC14 includes many custom reports and extracts, some of which may support operational processing as well as reporting.

### Interim-State Design

In the interim state:

- Critical reports must be retained or replaced.

- Processing reports must be identified and redesigned where SaaS-incompatible.

- Reporting requirements should be rationalised.

- Data feeds to the reporting platform should be defined.

- Limited to recreating existing key reports; new reports are out of interim scope and subject to future-state rationalisation and prioritisation

### Future-State Design

In the future state:

- Reporting should use authoritative source data.

- BC should provide payment, history, batch, audit and posting data.

- D365 / Power Apps should provide case and process data.

- SAP should provide downstream finance data.

### Key Business Rules

- Reports used for control must provide equivalent evidence.

- Operational reports must perform within acceptable time.

- Historic reporting source must be clear.

- MI extracts must have stable schemas.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-MI-001 | Operational report available | User needs payment batch report | Report is run | Required information is displayed accurately |
| COA-MI-002 | Extract generated | Reporting extract is due | Extract runs | Data is produced with agreed schema |
| COA-MI-003 | Control evidence retained | Control report is required | User runs report | Evidence matches underlying transactions |

## Administration and Setup

### Purpose and Scope

This capability covers operational payment setup. The G/L, dimension and posting configuration is covered separately under Financial Structure (Section 11.16).

### Current-State Process

BC14 contains custom setup tables for scheduled payments, cashiering, BACS, direct debits, Nessie, finance export, permissions and other operational parameters. Some fields hold obsolete server paths or technical values that cannot be carried directly into SaaS.

### Interim-State Design

In the interim state:

- Setup data must be upgraded and validated.

- Server paths and obsolete technical fields must be replaced.

- Setup maintenance must be permission controlled.

- Environment-specific setup must be clearly separated.

### Future-State Design

In the future state:

- Setup should be governed and owned.

- Benefit types, payment methods, posting rules, dimensions and integrations should be maintained through controlled processes.

- Changes should be auditable and tested where payment critical.

### Key Business Rules

- Setup changes must be restricted to authorised users.

- Payment-critical setup changes must be auditable.

- Setup must support interim and future integration states.

- Obsolete setup should be retired safely.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-ADM-001 | Setup amended | Authorised user changes payment setup | Record is saved | Change is audited |
| COA-ADM-002 | Unauthorised setup blocked | Unauthorised user attempts change | Save is attempted | Change is blocked |
| COA-ADM-003 | Obsolete path removed | System runs in SaaS | Payment process executes | No server path setup is required |
| COA-ADM-004 | Source ownership enforced | A benefit is configured to use one authoritative source | An instruction arrives from another source | The instruction is rejected according to the configured ownership rule |

## Recovery Deductions, Reclaims and Write-offs

### Purpose and Scope

This capability covers amounts withheld or offset from a payment while an entitlement remains live, together with the recording of recovery rates, reclaim periods and authorised write-off amounts. It is separate from third-party payment aggregation and from SAP-owned crystallised debt management.

### Current-State Process

Current BC14 logic stages and applies certain authority reclaims, payment offsets and instalment-related adjustments. Nessie may provide rate adjustments, reclaim information and write-off outcomes. The boundary between open claim reclaim, benefit adjustment and formal debt is not consistently expressed as a single auditable model.

### Interim-State Design

In the interim state:

- Preserve the current recoveries required for BAU while documenting each reclaim source, calculation basis, period and posting treatment.

- Receive authorised reclaim rate, one-off deduction and write-off instructions from Nessie through the transitional compatibility interface.

- Show gross entitlement, each deduction and the net amount separately in the schedule, payment history and remittance or enquiry view.

- Prevent deductions from exceeding the available payment or the approved recovery rule.

- Create the required G/L entries and retain the link to the originating overpayment or decision.

- Keep crystallised debt, instalment collection and formal debt write-off within the section 11.18 transition to SAP.

### Future-State Design

In the future state:

- Dynamics 365 / Power Apps determines the overpayment, recoverability, approved recovery rate, effective period and business write-off decision.

- Business Central applies the authorised deduction to live benefit payments and records gross, deduction and net values.

- SAP manages crystallised debt and formal collection after the live-benefit recovery boundary is crossed.

- Recovery status and remaining relevant balances are made available to advisors through the agreed cross-system view.

### Key Business Rules

- Every deduction must reference an authorised recovery decision, effective period and maximum amount or rate.

- Gross entitlement, deductions and net payment must be recorded separately and reconcile.

- A deduction must not exceed the due payment unless a specific zero-payment or carry-forward rule is approved.

- Write-off instructions must not create a cash payment and must use the approved accounting treatment.

- The same recovery event must not be applied in both Business Central and SAP.

- Changes to recovery rate or period must be versioned and must not alter already-executed payments without an explicit adjustment.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-RECOV-001 | Periodic deduction applied | A valid recovery-rate instruction is active for a due benefit payment | The payment is generated | The correct deduction is applied once and gross, deduction and net values reconcile |
| COA-RECOV-002 | Deduction capped | The instructed deduction exceeds the value allowed by the current rule | Calculation runs | The deduction is limited or held according to the approved rule and the exception is visible |
| COA-RECOV-003 | Write-off recorded | An authorised write-off instruction is received | Business Central processes the financial event | The correct non-cash posting and history are created without generating a payment |
| COA-RECOV-004 | Cross-system duplication prevented | A recovery event has transferred to SAP ownership | A Business Central deduction is attempted for the same period | The duplicate action is blocked or held for investigation |

## Payment Outcomes, Returns, Reversals and Reissues

### Purpose and Scope

This capability manages the complete operational outcome of a payment after release, including submission, acceptance, settlement, rejection, failure, return, cancellation, reversal and controlled reissue.

It ensures that banking, operational and accounting states remain aligned and that unsuccessful or returned payments are resolved without losing the link to the original entitlement and payment.

### Current-State Process

Returned BACS payments are handled through operational investigation, commonly where bank account details are incorrect. Cheque cancellations follow a separate process involving Navision, the Post Office and banking reports. The current processes do not provide a single, consistent end-to-end outcome model across all payment methods.

### Interim-State Design

In the interim state:

- Establish one controlled payment outcome model covering batch, banking, payment-history and financial-posting states.

- Capture bank acknowledgements, rejections and returns and link them to the original payment, batch and banking output.

- Distinguish cancellation before execution from reversal or return after execution and create the appropriate G/L treatment.

- Create a visible exception work item for investigation, bank-detail correction, customer contact or other operational action.

- Permit reissue only after the original payment is confirmed as unable to settle, returned or reversed.

- Make relevant outcome information available to Nessie-facing operational processes during the transition where this is still required.

### Future-State Design

In the future state:

- Business Central remains authoritative for the execution outcome of payments that it releases.

- Relevant status events are returned to Dynamics 365 so that advisors and customer-facing processes can show an accurate payment position.

- Dynamics 365 owns case management, customer communication and any new entitlement decision arising from a failed or returned payment.

- A reissued payment is created as a new controlled payment linked to the original payment and underlying entitlement.

### Key Business Rules

- Each payment must have one current operational status derived from an auditable sequence of events.

- A returned or reversed payment must retain its original history and associated financial postings.

- A payment may be reissued only when the original can no longer settle or has been formally reversed.

- Any change to the payment destination before reissue must pass the applicable verification and approval controls.

- The original and reissued payments must remain linked and must not both be capable of settling.

- A payment must not be shown to an advisor or customer as settled until the agreed settlement evidence has been received.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-OUT-001 | Bank rejection recorded | A released payment is rejected by the banking service | The rejection is received or recorded | The payment status is updated, the reason is visible and no false settlement is recorded |
| COA-OUT-002 | Returned payment reversed | A previously submitted payment is returned | The return is processed | The original payment remains visible, the required reversal posting is created and an exception is raised |
| COA-OUT-003 | Reissue controlled | A returned payment requires reissue | An authorised user completes the required checks and releases the replacement | A new payment is created once, linked to the original, and the original cannot also settle |
| COA-OUT-004 | Status shared | A material payment outcome occurs | The outbound status process runs | Dynamics 365 or the relevant interim process receives an accurate correlated status |

## Manual, Bulk and Exceptional Payments

### Purpose and Scope

This capability covers controlled manual entry, bulk import and exceptional payment creation for schemes or operational circumstances that do not arrive through the standard automated entitlement instruction route.

It includes recurring legacy file-based schemes, one-off policy awards, refunds, contingency processing and other approved exceptions.

### Current-State Process

Navision accepts manually created instructions and uploaded payment files for processes such as Pension Plus, Cold Weather Bonus and other schemes outside the standard Nessie interface. Manual EFT, refund and supplier-related payments also follow specialised operational routes.

### Interim-State Design

In the interim state:

- Create a catalogue of every retained manual and bulk route, its owner, format, frequency, control totals and retirement plan.

- Use controlled Business Central pages or governed import templates rather than direct table updates or unmanaged server files.

- Validate schema, item count, total value, payee routing, source references and financial coding before acceptance.

- Apply the same duplicate, over-limit, approval, release, history, posting and reconciliation controls as automated payments.

- Retain the original input file or an approved immutable representation, together with checksum, submitter and processing result.

- Define the manual route as a documented contingency where automated integration is unavailable.

### Future-State Design

In the future state:

- Move repeatable benefit-award and scheme processes to Dynamics 365 so that they produce validated entitlement instructions.

- Retain a controlled Business Central exception route for genuine finance-led or emergency payments that cannot originate upstream.

- Return item-level acceptance and payment outcomes to the submitting process where appropriate.

- Block obsolete manual routes after the corresponding future capability is live and accepted.

### Key Business Rules

- Every manual or bulk submission must have a unique source reference, named business owner and stated reason.

- Header counts and values must reconcile to accepted item detail.

- Invalid items must be rejected or held visibly; partial acceptance rules must be explicit.

- Manual and bulk payments must not bypass normal payment controls.

- The submitted source and complete processing outcome must be retained for audit.

- A retired import route must no longer be usable without formally approved reactivation.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-BULK-001 | Bulk file accepted | A valid approved bulk file is submitted | The import runs | All valid items are created once and header counts and totals reconcile |
| COA-BULK-002 | Invalid item controlled | A bulk file contains invalid payment data | Validation runs | The invalid item is rejected or held with a clear reason and no uncontrolled payment is created |
| COA-BULK-003 | Manual payment controlled | An authorised user creates an exceptional payment | The payment is submitted | Source, reason, approvals and normal payment controls are recorded |
| COA-BULK-004 | Input evidence retained | A bulk submission has completed | An auditor reviews the transaction | The original submission, checksum, submitter, acceptance result and payment references are available |

## Financial Posting, Journalling and Reclassification

### Purpose and Scope

This capability covers the transactional accounting generated by payment processing. It is separate from section 11.16, which defines the chart of accounts, dimensions and posting configuration.

It includes initial postings, reversals, returns, reissues, suspense treatment, reclassification and controlled manual journals.

### Current-State Process

Navision creates accounting entries from payment and receipt batches and supports accounting-only posting, journals and transfers between instalment plans or other liability types. Some posting and mapping logic is embedded in custom code.

### Interim-State Design

In the interim state:

- Preserve and test the debit, credit, account, dimension and fund treatment for every retained payment type.

- Retain source, instruction, payment, batch and correction references on posted entries where technically possible.

- Define posting treatment for cancellation, return, reversal and reissue rather than relying on manual adjustment.

- Use suspense and reclassification journals for controlled exception resolution, with clear ownership.

- Restrict manual journals affecting payment control accounts and require reason and approval where appropriate.

- Reconcile payment history, batch totals and G/L entries after every pay-run.

### Future-State Design

In the future state:

- Business Central remains the operational sub-ledger and posting source for payments it executes.

- Dynamics 365 supplies approved funding and financial coding in the entitlement instruction but does not post directly to the Business Central ledger.

- SAP receives the required summarised or detailed finance information through section 11.20.

- Benefit-specific posting customisation should be reduced by using governed mappings and standard posting constructs.

### Key Business Rules

- Every posting must balance and be traceable to the business event that caused it.

- A reversal must reference the original entry and preserve both entries.

- Returns and reissues must follow the approved accounting treatment for the payment method and status.

- Manual journals to payment control accounts must be permission-controlled and auditable.

- Posted totals must reconcile to payment and banking control totals.

- An item with invalid financial mapping must be held visibly and must not be silently posted to a default account.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-POST-001 | Payment posting created | A valid payment is processed | Posting completes | Balanced G/L entries with correct accounts, dimensions and source references are created |
| COA-POST-002 | Return reversed correctly | A settled payment is returned | The return event is posted | The approved reversal or return entries are created and linked to the original payment |
| COA-POST-003 | Mapping error held | A transaction has no valid financial mapping | Posting is attempted | The transaction is held in an exception state and no default or unbalanced posting is created |
| COA-POST-004 | Reclassification controlled | A posted item requires reclassification | An authorised correction is approved and posted | The original remains visible and the correcting entries and reason are auditable |

## Audit, Security and Segregation of Duties

### Purpose and Scope

This cross-cutting capability protects sensitive personal, banking and financial data and provides evidence of every material user and system action.

It covers authentication, authorisation, least privilege, field protection, maker-checker controls, privileged administration, audit retention and security monitoring.

### Current-State Process

The current solution uses custom Navision roles, operational procedures and manual evidence for a number of payment controls. Access to bank details, batch preparation, approval, file generation, posting and setup is not consistently represented through one modern role and audit model.

### Interim-State Design

In the interim state:

- Map current duties to Business Central permission sets and Entra-backed groups and remove obsolete or excessive access.

- Enforce segregation across instruction or manual preparation, bank-detail amendment, batch approval, release, output regeneration, correction, posting and payment-critical setup.

- Mask or otherwise protect bank and personal data in screens, reports, logs and non-production environments.

- Record user, date and before-and-after evidence for material changes and capture system identity for automated actions.

- Forward appropriate security and privileged-action events to the Azure monitoring and Sentinel operating model.

- Define emergency access, leaver removal, periodic review and access recertification procedures.

### Future-State Design

In the future state:

- Keep Dynamics 365 entitlement approval separate from Business Central financial release and execution approval.

- Use managed identity, OAuth or certificate-backed service identities for system integrations wherever supported.

- Propagate correlation and business references so that cross-system decisions and payment actions can be audited end to end.

- Apply the same security classification and least-privilege principles to reporting and archive access.

### Key Business Rules

- Access must be least privilege and based on named business duties.

- A user must not perform incompatible preparation, approval and release actions where segregation is required.

- Material data, configuration, control override and financial actions must be auditable.

- Audit evidence must not be alterable by ordinary operational users.

- Credentials, certificates and secrets must be stored and rotated through approved secure services.

- Sensitive data in logs, reports and lower environments must be minimised and protected.

- Emergency access must be time-bound, approved and reviewed after use.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-AUD-001 | Segregation enforced | A batch preparer attempts to approve or release the same batch where separation is required | The action is attempted | The action is blocked and the attempt is logged |
| COA-AUD-002 | Bank change audited | An authorised user changes payment routing details | The change is saved | The user, time, source, approval and protected before-and-after evidence are recorded |
| COA-AUD-003 | Unauthorised data access blocked | A user without the required role attempts to view or amend sensitive banking data | Access is attempted | Access is denied and logged according to policy |
| COA-AUD-004 | Service identity traceable | An automated integration applies an instruction | Audit is reviewed | The service identity, correlation reference, action and outcome are visible |

## Operational Monitoring, Scheduled Processing and Exception Management

### Purpose and Scope

This capability governs the reliable daily operation of the payment service, including scheduled jobs, early-morning readiness checks, interface and queue monitoring, failure alerts, exception worklists, runbooks, recovery and escalation.

It ensures that payment delays or data-quality failures are visible and controlled before incorrect payments are released.

### Current-State Process

The current process includes overnight Nessie schedule creation, manual import or processing jobs, systems stability checks, information-analysis payment reports, operational sign-off and group-inbox notifications. Common failures include missing flags, invalid characters, overlong authority codes and missing account details.

### Interim-State Design

In the interim state:

- Catalogue every scheduled job, dependency, cut-off, expected volume, control total and support owner.

- Provide structured logs, monitoring and alerts for failed integrations, queue build-up, job failure, abnormal volume, validation rejection, output failure and downstream unavailability.

- Create owned exception worklists with severity, business impact, ageing and resolution status.

- Document controlled retry, replay, batch rerun, output regeneration and rollback procedures.

- Provide runbooks, escalation routes, service windows and business-continuity procedures for payment-critical incidents.

- Include monitoring, alerting and recovery in operational acceptance testing rather than treating them as post-go-live activities.

### Future-State Design

In the future state:

- Monitor native Dynamics 365 integration and Azure Integration Services through Application Insights, Azure Monitor and Log Analytics as appropriate.

- Use end-to-end correlation from source entitlement through Business Central, banking and SAP.

- Return source-data or entitlement exceptions to Dynamics 365 for owned correction where appropriate.

- Retire Nessie-specific jobs, alerts and runbooks as each capability is decommissioned.

### Key Business Rules

- Every payment-critical job and interface must have an owner, expected processing window and failure alert.

- No failure may be silent or visible only through missing output.

- Retries and reruns must be idempotent and must not create duplicate payment effects.

- Exceptions must remain open until resolved, cancelled or formally accepted.

- Operational logs must contain sufficient evidence without exposing unnecessary sensitive data.

- Recovery and business-continuity procedures must be tested regularly.

- Where a choice is unavoidable, delaying a payment under controlled incident management is preferable to issuing an incorrect payment.

### Conditions of Acceptance

| COA ID | Scenario | Given | When | Then |
| --- | --- | --- | --- | --- |
| COA-OPS-001 | Job failure alerted | A payment-critical scheduled job fails | Monitoring evaluates the run | An alert and owned exception are created within the agreed service level |
| COA-OPS-002 | Retry safe | A transient integration failure occurs | Automated or authorised retry runs | Processing completes once or remains visibly failed without duplicate effect |
| COA-OPS-003 | Abnormal volume detected | Daily instruction or payment volume is materially outside the expected range | Monitoring evaluates control thresholds | The condition is highlighted for review before release where required |
| COA-OPS-004 | Recovery proven | A representative payment-service failure is simulated in operational testing | The runbook is followed | The service is restored, records reconcile and evidence of the test is retained |

## Overall Design Rule

The functional design should be completed capability by capability, using the PSP Requirements and Design Knowledge Library (Confluence) and the FRS set as the primary organising structure.

The most important design rule for this section is:

Business Central should preserve and modernise payment execution capabilities, while upstream process ownership progressively moves from Nessie to Dynamics 365 / Power Apps through stable, auditable and testable integration contracts.

# Integration Design

## Purpose of this Section

This section defines the integration design for the Payments and Schedules Project solution.

The integration design must support both the interim and future states:

- Interim State: Business Central SaaS operates with Nessie still active, using IRIS to replace the current direct SQL / ExternalSQL integration.

- Future State: Dynamics 365 / Power Apps progressively replace Nessie capabilities and provide payment instructions to Business Central through approved integration patterns.

The integration design should be contract-led, auditable, resilient and capable of supporting phased retirement of Nessie processes without destabilising Business Central payment execution.

## Integration Principles

The following principles apply to all integrations.

| Principle | Design Implication |
| --- | --- |
| Use approved integration patterns | Integrations should use IRIS or another approved strategic pattern. Direct database coupling should not be used. |
| Business Central must not connect directly to on-premise SQL databases | The existing ExternalSQL pattern must be replaced. |
| Use stable data contracts | Interfaces should be defined using agreed request/response schemas, not direct table structures. |
| Design for idempotency | Replayed or duplicate messages must not create duplicate schedules, batches, payments or history records. |
| Include source references | Every instruction must carry a source system and source reference to support traceability. |
| Return status where required | BC should return accepted, rejected, processed, paid or failed statuses to source systems where required. |
| Design for reconciliation | Each integration must have clear reconciliation points and operational ownership. |
| Support phased retirement | Nessie-specific endpoints should be capable of being retired capability by capability. |
| Make errors visible | Validation failures, technical failures and rejected records must be logged and supportable. |

## Integration Landscape

The expected integration landscape is as follows.

| Integration | Direction | Interim State | Future State | Pattern |
| --- | --- | --- | --- | --- |
| Nessie to BC | Inbound to BC | Nessie via IRIS | Retired by capability | IRIS endpoint / message |
| BC to Nessie | Outbound from BC | Status updates / write-back via IRIS where required | Retired by capability | IRIS endpoint / message |
| D365 / Power Apps to BC | Inbound to BC | Limited / future preparation | Primary future source of payment instructions | IRIS / API / approved integration |
| BC to D365 / Power Apps | Outbound from BC | Limited / future preparation | Payment status, rejection, processing outcome | IRIS / API / approved integration |
| BC to SAP | Outbound from BC | Finance export, still named JDE in codebase | Finance export / posting integration | IRIS / API / file / approved SAP pattern |
| BC to Banking | Outbound from BC | BACS, GDIS, cheque and active formats | Same unless redesigned | Stream / IRIS / Azure / SFTP / API |
| Banking to BC | Inbound to BC | Rejections, reconciliation, bank files where required | Same unless redesigned | Upload stream / IRIS / Azure / API |
| BC to Reporting / MI | Outbound from BC | BC operational and payment data | BC payment, history and control data | Data extract / API / reporting platform |
| Reporting / MI to BC | Inbound to BC | Not expected unless specifically required | Not expected unless specifically required | TBC |

## Integration Ownership Matrix

Each integration must have a named business owner, technical owner and support owner.

| Integration | Business Owner | Technical Owner | Support Owner | Notes |
| --- | --- | --- | --- | --- |
| Nessie to BC via IRIS | TBC | GoJ / IRIS team + BC team | TBC | Critical for interim BAU. |
| BC to Nessie via IRIS | TBC | GoJ / IRIS team + BC team | TBC | Required for status updates / HMA alerts where applicable. |
| D365 / Power Apps to BC | TBC | Transform / integration team + BC team | TBC | Primary future-state source pattern. |
| BC to D365 / Power Apps | TBC | Transform / integration team + BC team | TBC | Required for payment status and exception feedback. |
| BC to SAP | Finance | SAP / IRIS / BC team | TBC | Current code uses JDE-named export. |
| BC to Banking | Finance / Payments | BC / Banking / Integration team | TBC | Active formats must be confirmed. |
| Banking to BC | Finance / Payments | BC / Banking / Integration team | TBC | Rejections and reconciliation process to confirm. |
| BC to Reporting / MI | Reporting / Finance | Data / Reporting team + BC team | TBC | Depends on reporting architecture. |

## Nessie Integration via IRIS

### Current-State Constraint

The current BC14 / NAV solution integrates with Nessie using direct SQL / ExternalSQL linked tables. Business Central SaaS cannot use this pattern.

In the interim state, this must be replaced with IRIS-mediated integration.

### Target Interim Pattern

Business Central SaaS
    ↓
IRIS endpoint (through OnPrem SQL database)
    ↓
Nessie on-premise database logic
    ↓
IRIS response (through OnPrem SQL database)
    ↓
Business Central processing

IRIS should expose controlled endpoints to Business Central. IRIS will execute the required database logic against Nessie and return the result to BC.

## Required Endpoint Groups

The endpoint catalogue should be confirmed during detailed design, but is expected to include:

| Endpoint Group | Purpose |
| --- | --- |
| Payment Schedule Instructions | Retrieve pending payment schedule create, update or cancel instructions. |
| Payment Schedule Lines | Retrieve line-level detail for schedule instructions where required. |
| Class 1 Contributions | Retrieve contribution statement / schedule information where still required. |
| Class 2 Contributions | Retrieve contribution statement / payment information where still required. |
| HMA | Retrieve HMA-related instructions and submit alerts / status updates where required. |
| RCA | Retrieve Residential Care-related instructions and account/transaction updates where required. |
| Small IS Payments | Retrieve Small Income Support-related instructions until Release 1 replacement. |
| Authority Payments | Retrieve authority payment or reclaim-related instructions where still required. |
| Status Updates | Update Nessie / IRIS with accepted, rejected, processed, failed or completed statuses. |
| Error / Exception Feedback | Return validation or processing errors to support correction and replay. |

## Status Model

The existing Nessie integration uses a Processed_Status model. The IRIS design must define an equivalent or improved status model.

Suggested statuses:

| Status | Meaning |
| --- | --- |
| Pending | Available for BC to process. |
| Accepted | Received and accepted by BC for processing. |
| Rejected | Failed validation and not accepted into BC. |
| Processed | Successfully converted into BC records. |
| Failed | Technical or processing error occurred after acceptance. |
| Cancelled | Instruction cancelled before completion. |
| Superseded | Replaced by a later instruction. |

The status model must be agreed with Nessie, IRIS and Business Central stakeholders.

## Idempotency

Each Nessie / IRIS instruction must include a stable unique source reference.

Business Central must use this reference to ensure that repeated messages or retries do not create duplicate:

- Payment schedules.

- Payee details.

- HMA transactions.

- RCA transactions.

- Authority payments.

- Small IS payment records.

- Payment history.

### Error Handling

Errors should be separated into categories.

| Error Type | Example | Handling |
| --- | --- | --- |
| Validation Error | Missing payment type, invalid payee, invalid date | Reject with clear business error. |
| Mapping Error | Benefit type or posting setup missing | Reject or hold for configuration correction. |
| Duplicate Error | Source reference already processed | Return already processed / duplicate status. |
| Technical Error | IRIS unavailable, timeout, authentication failure | Retry according to agreed support model. |
| Processing Error | BC fails while creating schedule or related records | Log, alert and allow controlled replay. |

## D365 / Power Apps to Business Central

### Future-State Purpose

As Nessie capabilities are replaced, Dynamics 365 / Power Apps will become the source of payment instructions and related amendments.

D365 / Power Apps should not write directly to Business Central tables. It should send validated instructions through IRIS or another approved integration pattern.

### Core Interface Types

| Interface | Purpose |
| --- | --- |
| Create Payment Instruction | Create a new payment instruction or schedule in BC. |
| Amend Payment Instruction | Amend amount, payee, effective date, frequency or other agreed fields. |
| Cancel Payment Instruction | Cancel or end a schedule. |
| Suspend / Resume Payment Instruction | Temporarily stop and restart schedule processing. |
| Payment Status Request | Request status of an instruction, schedule or payment. |
| Payment Outcome Response | BC sends payment outcome, rejection or failure status back to source. |

### Minimum Payment Instruction Contract

A payment instruction should include, as a minimum:

| Field / Group | Purpose |
| --- | --- |
| Source System | Identifies D365 / Power Apps, Nessie, manual or other approved source. |
| Source Reference | Unique reference to case, claim, account, entitlement or decision. |
| Instruction Type | Create, amend, cancel, suspend, resume or status request. |
| Payment Type / Benefit Type | Drives BC processing route and posting. |
| Payee Reference | Identifies person, vendor, authority, agent or organisation. |
| Bank / Payment Method Data | Required payment routing details or reference to existing payee data. |
| Amount | Payment amount and currency. |
| Frequency | One-off, weekly, four-weekly, monthly or other. |
| Effective Dates | Start, end, next due date, cancellation or suspension dates. |
| Posting Attributes | G/L account, dimensions, fund, department or mapping reference where required. |
| Control Flags | Urgent, authority, reclaim, exception, over-limit or other controls. |
| Correlation ID | End-to-end tracing across source, IRIS, BC and downstream systems. |

### BC Response Contract

Business Central should provide a response where required.

| Response | Meaning |
| --- | --- |
| Accepted | Instruction accepted and BC reference created. |
| Rejected | Instruction failed validation and was not processed. |
| Processed | Instruction created or updated the required BC records. |
| Payment Scheduled | Schedule has been created and is due for future payment. |
| Paid | Payment has been processed and payment history created. |
| Failed | Processing failed after acceptance. |
| Cancelled | Instruction or schedule cancelled. |

## Business Central to SAP

### Purpose

Business Central must continue to provide finance output to SAP. The current codebase still refers to this as JDE because it was originally built for JD Edwards, but it is now used for SAP.

### Design Requirements

The SAP integration design must define:

| Area | Requirement |
| --- | --- |
| Source Data | Which G/L Entries or related records are exported. |
| Mapping | How BC accounts, dimensions, funds and departments map to SAP. |
| Delivery Pattern | IRIS, API, Azure, SFTP or other agreed mechanism. |
| Sequencing | How previously exported entries are excluded. |
| Acknowledgement | Whether SAP returns success/failure acknowledgement. |
| Error Handling | How mapping or transmission failures are logged and resolved. |
| Reconciliation | How BC totals reconcile to exported data and SAP posting. |
| Cutover | How last exported G/L Entry is handled during migration. |

### Key Control Requirements

- No eligible G/L Entry should be missed.

- No G/L Entry should be exported twice.

- Mapping errors must be visible.

- Export totals must reconcile to BC.

- SAP receipt or posting status should be captured where available.

- Manual re-export must be controlled and audited.

## Business Central to Banking

### Purpose

Business Central must generate and support payment output to banking channels for approved pay-runs.

### Active Formats

The following formats should be confirmed as active, retired or future-state required:

| Format | Status | Notes |
| --- | --- | --- |
| BACS | TBC | UK payment file format. |
| GDIS | TBC | Global Disbursements / international payment output. |
| Cheque Outputs | TBC | Open / closed cheque formats to confirm. |
| WPYS | TBC | Confirm active or legacy. |
| TMPO | TBC | Confirm active or legacy. |
| Direct Debit / AUDDIS | TBC | Confirm if retained. |

### Delivery Options

The design must confirm the delivery pattern for each active output.

| Pattern | Use Case |
| --- | --- |
| User download | Controlled attended file generation and manual upload. |
| Azure Blob / Storage | Staging for onward integration or secure transfer. |
| IRIS delivery | Strategic integration layer handles onward routing. |
| SFTP / API | Direct or mediated secure transfer to bank/payment provider. |
| Banking platform upload | Manual or semi-automated upload where strategic integration is not available. |

### Banking Reconciliation

The design must define how payment outputs reconcile to:

- Payment batch header.

- Payment batch lines.

- Payment history.

- Bank acknowledgements / rejections.

- General Ledger postings.

- SAP finance export.

## Banking to Business Central

Inbound banking integration may be required for:

- Bank file import.

- Rejection files.

- Cheque reconciliation.

- Direct debit rejection or AUDDIS feedback.

- Payment status updates.

- Bank statement processing.

The future design should avoid server-side file reads. Supported patterns include:

| Pattern | Use Case |
| --- | --- |
| UploadIntoStream | User-attended file upload. |
| Azure ingestion | Automated file receipt and processing. |
| IRIS-mediated inbound file/message | Strategic integration-controlled receipt. |
| API-based status updates | Preferred where available from provider. |

## Business Central to Reporting / MI

Business Central should provide reporting data where it is the authoritative source.

This may include:

- Payment schedules.

- Payment batches.

- Payment history.

- Payment exceptions.

- Control events.

- Banking output status.

- G/L posting references.

- SAP export status.

- HMA / RCA / authority payment records where applicable.

The design must confirm:

| Area | Requirement |
| --- | --- |
| Reporting Source | Whether data comes from BC, D365, SAP or reporting platform. |
| Extract Method | API, data export, reporting feed or platform connector. |
| Frequency | Real-time, scheduled, daily or ad hoc. |
| Data Ownership | Which system is authoritative. |
| Historic Data | Whether historic data remains in BC or is surfaced through archive/reporting. |
| Security | Whether sensitive data is masked or restricted. |

## Integration Monitoring and Support

Each integration should have defined monitoring and support ownership.

| Area | Requirement |
| --- | --- |
| Correlation ID | Common reference across source, IRIS, BC and downstream systems. |
| Logging | Technical and business processing logs. |
| Alerts | Failed messages, rejected records, repeated failures and unavailable endpoints. |
| Dashboards | Operational visibility of payment-critical interfaces. |
| Retry / Replay | Controlled mechanism to retry failed items. |
| Manual Intervention | Clear process for correcting rejected or failed records. |
| Support Routing | Named owner by failure point. |
| SLA / Priority | Severity rules for payment-critical failures. |

## Integration Security

Integration security must be defined for each interface.

| Area | Requirement |
| --- | --- |
| Authentication | How systems authenticate to each other. |
| Authorisation | Which operations the calling system may perform. |
| Secrets Management | Secure storage and rotation of credentials. |
| Encryption | Encryption in transit and, where applicable, at rest. |
| Network Controls | Access restrictions, allow lists or private connectivity where required. |
| Audit | Record of messages received, processed, rejected and replayed. |
| Sensitive Data | Controls for bank details, claimant data and payment data. |

## Integration Testing

Integration testing should cover both contract and end-to-end behaviour.

| Test Type | Purpose |
| --- | --- |
| Contract Testing | Validate request and response schemas. |
| Positive Scenario Testing | Confirm valid messages process correctly. |
| Negative Scenario Testing | Confirm invalid data is rejected with clear errors. |
| Idempotency Testing | Confirm repeated messages do not duplicate records. |
| Failure / Retry Testing | Confirm technical failures can be retried or replayed safely. |
| Reconciliation Testing | Confirm counts, totals and statuses reconcile across systems. |
| Performance Testing | Confirm endpoints handle expected volumes and timing. |
| Security Testing | Confirm unauthorised requests are blocked. |

Payment-critical integrations should be included in the automated regression and release gate strategy where feasible.

## Integration Open Questions

| ID | Question | Owner | Status |
| --- | --- | --- | --- |
| INT-OQ-001 | Which Nessie flows require BC pull, IRIS push or hybrid processing? | TBC | Open |
| INT-OQ-002 | What is the final IRIS endpoint catalogue for Nessie replacement? | TBC | Open |
| INT-OQ-003 | What is the future D365 / Power Apps payment instruction contract? | TBC | Open |
| INT-OQ-004 | Who owns payee and bank detail updates in the future state? | TBC | Open |
| INT-OQ-005 | Which banking output formats remain active? | TBC | Open |
| INT-OQ-006 | What is the SAP delivery and acknowledgement pattern? | TBC | Open |
| INT-OQ-007 | What reporting feeds are required from BC? | TBC | Open |
| INT-OQ-008 | What monitoring tooling will be used across IRIS, BC and downstream systems? | TBC | Open |

The integration design is central to the future-state Business Central solution. The current direct table-based and file-path-based integration patterns must be replaced with SaaS-compatible, contract-led interfaces.

The key integration principle is:

Business Central should receive validated, source-referenced payment instructions through controlled integration contracts, execute payments using its own payment control framework, and return status or financial outputs through monitored, auditable and supportable interfaces.

# Data Design

## Purpose of this Section

This section defines the data design for the Business Central element of the Payments and Schedules Project solution.

The data design must support:

| Design Need | Description |
| --- | --- |
| Upgrade continuity | Existing BC14 data must be upgraded into the BC SaaS solution where required. |
| Interim operation with Nessie | Business Central must continue processing Nessie-originated data through IRIS during the transition period. |
| Future-state operation with D365 / Power Apps | Business Central must accept payment instructions and source references from future Transform capabilities. |
| Payment auditability | Payment records must remain traceable from source instruction through payment history, G/L posting and SAP export. |
| Data ownership clarity | Ownership must be defined between Business Central, D365 / Power Apps, Nessie, SAP, IRIS and reporting platforms. |
| SaaS compliance | Legacy server paths, ExternalSQL tables and on-premise configuration assumptions must be removed or redesigned. |

The data design should separate source business data from payment execution data. Upstream systems should own the business process and entitlement data. Business Central should own payment execution records, payment history, batch processing records, financial posting records and payment control evidence.

## Data Design Principles

| Principle | Design Implication |
| --- | --- |
| Business Central owns payment execution data | Payment schedules, payment batches, payment history, payment outputs and posting references should be owned by BC. |
| Source systems own business process data | D365 / Power Apps should own case, claim, assessment, entitlement and source decision data in the future state. |
| Data must be traceable end-to-end | Every payment should be traceable from source reference through BC processing, bank output, G/L posting and SAP export. |
| Source-neutral design | BC data structures should support instructions from Nessie, D365 / Power Apps, manual entry or other approved sources. |
| Historic access must be deliberate | Historic payment and process data must be classified as live, archive, reporting-only or retired. |
| Sensitive data must be protected | Bank details, claimant data and payment history require role-based access, audit and masking in non-production where appropriate. |
| Setup data must be governed | Payment types, posting rules, banking setup, dimensions and integration setup require ownership and change control. |
| Integration staging is not system of record | IRIS / integration staging should support movement and status, but BC and source systems must define the authoritative data owner. |
| Data quality issues must be visible | Invalid, incomplete or unmapped data should be rejected or held with clear error states. |

## Core Data Domains

The Business Central data model should be grouped into clear data domains.

| Data Domain | Description | Primary Owner |
| --- | --- | --- |
| Payment Instruction Data | Instructions received from Nessie, D365 / Power Apps or manual entry. | Source system until accepted; BC once accepted for execution. |
| Payment Schedule Data | Recurring or one-off payment commitments managed for execution. | Business Central. |
| Payee and Bank Details | Payee identity, payment routing and bank details. | TBC by process; BC controls execution use. |
| Payment Batch Data | Batch headers, batch lines, statuses, totals and release controls. | Business Central. |
| Payment History | Audit and enquiry history of processed payments. | Business Central. |
| Authority Payments and Reclaims | Third-party payment and reclaim records. | Business Central for execution; upstream owner TBC. |
| HMA / RCA Data | Account and transaction records for HMA and RCA. | Interim mixed ownership; future owner TBC. |
| Cashiering and Receipts | Receipt batches, receipt lines, reconciliation and posting records. | Business Central where retained. |
| Direct Debit / AUDDIS Data | Mandates, collection instructions and related banking data. | TBC by process. |
| Finance Mapping and Export Data | SAP mapping, export sequencing, error logs and reconciliation data. | Business Central / Finance. |
| Setup and Reference Data | Payment types, benefit types, posting setup, calendars, dimensions and number series. | Business Central / Finance / authorised administrators. |
| Audit and Control Data | Payment release, overrides, bank changes, user actions and integration errors. | Business Central / Security / Audit. |
| Reporting Data | Extracted, transformed or aggregated data for MI and reporting. | Reporting platform / authoritative source system. |

## Data Ownership Model

The future-state design must define clear ownership for each material data entity.

| Data Entity | Current Owner | Interim Owner | Future Owner | Notes |
| --- | --- | --- | --- | --- |
| Case / Claim / Entitlement Data | Nessie | Nessie for non-replaced capabilities | D365 / Power Apps | BC should only hold references required for payment traceability. |
| Payment Instruction | Nessie / BC | Nessie via IRIS / BC | D365 / Power Apps via integration / BC | Source owns instruction until accepted; BC owns execution state. |
| Payment Schedule | BC14 / NAV | BC SaaS | BC SaaS | BC owns due dates, status and execution rules. |
| Payee Details | BC14 / Nessie / manual | TBC | TBC | Ownership must be confirmed due to bank detail control risk. |
| Payment Batch Header / Line | BC14 / NAV | BC SaaS | BC SaaS | BC owns pay-run grouping and release status. |
| Payment History | BC14 / NAV | BC SaaS | BC SaaS | BC should remain authoritative for payments executed by BC. |
| Authority Pending Payments | BC14 / Nessie | BC SaaS / Nessie via IRIS | TBC by future process | Future source ownership must be confirmed. |
| HMA / RCA Account Records | BC14 / Nessie | BC SaaS / Nessie via IRIS | TBC | Need capability-specific decision. |
| Cashiering Records | BC14 / NAV | BC SaaS where retained | TBC | Depends on future operating model. |
| G/L Entries | BC14 / NAV | BC SaaS | BC SaaS | Standard BC financial posting record. |
| SAP Finance Record | SAP | SAP | SAP | SAP remains downstream finance record. |
| Finance Mapping | BC14 / Finance | BC SaaS / Finance | BC SaaS / Finance | Existing JDE-named mapping now supports SAP. |
| Integration Status | Nessie / BC | IRIS / BC / Nessie | IRIS / BC / D365 | Must be defined per interface. |
| Reporting Dataset | Mixed | Reporting platform / sources | Reporting platform / sources | Should use authoritative source model. |

The most important ownership decision is payee and bank details. This must be resolved early because it affects security, integration design, payment controls, data quality and audit.

## Core Business Central Data Model

The future-state Business Central solution should retain a clear payment execution data model.

| Data Area | Purpose |
| --- | --- |
| Payment Instruction / Intake Record | Captures accepted inbound source instruction, source reference, validation status and processing outcome. |
| Payment Schedule | Holds payment commitment, frequency, due dates, payment method, status and source reference. |
| Payee Detail | Holds payee routing details required for payment execution. |
| Payment Batch Header | Holds pay-run header, payment type, status, totals, release details and processing metadata. |
| Payment Batch Line | Holds individual payment items selected for batch processing. |
| Payment History | Holds processed payment audit trail and enquiry data. |
| Authority Pending Payments | Holds authority payment and reclaim records before payment execution. |
| HMA / RCA Transaction Records | Hold account and transaction data where these processes remain in BC. |
| Receipt Batch / Cashiering Records | Hold receipt and reconciliation records where cashiering is retained. |
| Banking Output Records | Hold generated output metadata, file/payload references, transmission status and reconciliation values. |
| Finance Export Records | Hold SAP export status, mapping errors, export sequence and reconciliation values. |
| Setup Tables | Hold payment types, posting rules, integration setup, calendars and control thresholds. |
| Audit / Control Records | Hold override, approval, release, bank-change and high-risk action evidence. |

The design should not simply reproduce the BC14 custom data model unchanged. Existing tables can be upgraded where appropriate, but the future-state design should confirm whether each table is:

| Treatment | Meaning |
| --- | --- |
| Retain | Keep as active operational table. |
| Retain and modernise | Keep business purpose but improve structure or controls. |
| Transform | Migrate data into a revised future-state structure. |
| Archive | Retain for historic access only. |
| Retire | Do not carry forward active processing after validation. |
| Replace by integration contract | Replace legacy staging table with IRIS / D365 endpoint pattern. |

## Payment Instruction Data

Payment Instruction data is a key future-state design area because BC must accept instructions from different sources during the transition.

A future-state payment instruction should include, as a minimum:

| Field / Data Group | Purpose |
| --- | --- |
| Instruction ID | Unique BC identifier for the accepted instruction. |
| Source System | Nessie, D365 / Power Apps, manual, or other approved source. |
| Source Reference | Original case, claim, account, entitlement, schedule or decision reference. |
| Correlation ID | End-to-end trace across source, IRIS, BC, SAP and reporting. |
| Instruction Type | Create, amend, cancel, suspend, resume or status request. |
| Payment Type / Benefit Type | Determines processing route, controls and posting. |
| Payee Reference | Identifies beneficiary, vendor, authority, agent or organisation. |
| Payment Method | BACS, GDIS, cheque, direct debit or other approved method. |
| Amount / Currency | Payment value and currency. |
| Frequency | One-off, weekly, four-weekly, monthly or other. |
| Effective Dates | Start date, end date, next due date, cancellation or suspension dates. |
| Posting Attributes | G/L account, dimensions, fund, department or mapping reference. |
| Control Flags | Over-limit, duplicate risk, urgent, authority, reclaim or exception markers. |
| Status | Pending, accepted, rejected, processed, failed, cancelled or superseded. |
| Error Details | Validation or processing errors where applicable. |

This model should be implemented in a way that allows equivalent instruction processing whether the source is Nessie via IRIS or D365 / Power Apps.

## Payment Schedule Data

Payment Schedules are execution-state records owned by Business Central.

The schedule design should support:

- One-off and recurring payments.

- Frequency rules.

- Effective start and end dates.

- Suspension and resumption.

- Cancellation.

- Non-working day handling.

- Payee and payment method linkage.

- Benefit/payment type classification.

- Source reference traceability.

- Batch selection status.

- Audit of material changes.

Key schedule statuses should be defined, for example:

| Status | Meaning |
| --- | --- |
| Active | Eligible for selection when due. |
| Suspended | Temporarily excluded from payment. |
| Cancelled | No further payments should be created. |
| Expired | End date has passed or schedule completed. |
| Pending Validation | Awaiting correction or setup. |
| Errored | Cannot be processed due to error. |

The exact statuses should be agreed during detailed design and mapped to existing BC14 statuses where needed for upgrade continuity.

## Payee and Bank Detail Data

Payee and bank detail data is high risk and requires explicit design.

The design must confirm:

| Design Question | Required Decision |
| --- | --- |
| Ownership | Are payee/bank details owned by BC, D365 / Power Apps, or a controlled shared process? |
| Maintenance | Which users or systems can create and amend payee details? |
| Validation | What validation is required for sort code, account number, IBAN, BIC and payment method? |
| Audit | What old/new values, user, date and source reference must be recorded? |
| Security | Which roles can view, amend or approve sensitive bank fields? |
| Integration | Are bank details passed in each instruction or referenced from a maintained payee record? |
| Masking | How are bank details masked in UI, reports and non-production environments? |

At minimum, changes to bank details should be:

- Permission-controlled.

- Audited.

- Traceable to source or user.

- Available for review.

- Tested as a high-risk payment control.

## Payment Batch and Payment History Data

Payment batch and history data should remain Business Central-owned.

- Payment Batch Data

Payment batch data should hold:

- Batch number.

- Batch type.

- Payment method.

- Creation date.

- Created by.

- Status.

- Release/approval information.

- Batch totals.

- Number of lines.

- Output generation status.

- Posting status.

- Error or exception status.

- Payment History Data

Payment history should hold:

- Payment reference.

- Source system and source reference.

- Schedule reference.

- Batch reference.

- Payee reference.

- Amount and currency.

- Payment method.

- Payment date.

- Output reference.

- Bank status where available.

- G/L posting reference.

- SAP export reference where applicable.

- Cancellation/reversal reference where applicable.

Payment history should be treated as the authoritative BC record of payments executed by BC. It should be retained and searchable according to agreed retention and audit requirements.

## Setup and Reference Data

Setup and reference data must be reviewed and governed.

Key setup areas include:

| Setup Area | Examples |
| --- | --- |
| Payment Types / Benefit Types | Classification, posting route, default controls. |
| Payment Methods | BACS, GDIS, cheque, direct debit and related processing rules. |
| Posting Setup | G/L accounts, dimensions, funds, departments and mapping rules. |
| Banking Setup | Output format, delivery method, approval and reconciliation configuration. |
| Integration Setup | IRIS endpoints, source systems, status mappings and retry settings. |
| Calendar Setup | Non-working days and payment date adjustment rules. |
| Control Thresholds | Duplicate detection, over-limit values and approval rules. |
| Number Series | Payment schedules, batches, outputs and references. |
| Security Setup | Roles, permission sets and control ownership. |

Legacy setup fields containing server paths, SQL server names, database names or obsolete configuration values should not be reused in SaaS. They should either be removed, retained as historic reference, or replaced with SaaS-compatible setup.

## Data Migration and Upgrade

This section distinguishes between two activities:

- Upgrade (BC14 to BC28 SaaS): a technical upgrade of the existing solution, where the data model does not fundamentally change. The recommended and working position is that all data is migrated across in full, preserving payment continuity, audit history and reconciliation.

- Migration (future releases): as Nessie capabilities are progressively replaced, data moving into new or restructured models is handled at the relevant release. The default approach remains to carry data across rather than prune it.

The recommended position is to migrate all data across at upgrade. Historical and transactional data is likely to remain necessary as the programme moves through releases, and a full carry-across reduces cutover complexity and removes the risk of losing data that later proves to be needed. This position should be confirmed against data volume and cutover-window analysis (see open questions).

The detailed data migration design should classify tables and fields by treatment.

| Data Category | Upgrade Treatment |
| --- | --- |
| Operational Critical | Upgrade, reconcile and prove processability. |
| Configuration Critical | Upgrade after field-level validation and SaaS remediation. |
| Historic / Audit | Upgrade, archive or expose through reporting according to retention decision. |
| Integration Staging | Do not reuse as-is; redesign around IRIS / D365 integration patterns. |
| Temporary / Working | Clear before migration unless explicitly required. |
| Legacy / Candidate Archive | Validate before carrying forward. |
| Permission Sentinel | Replace with formal security model where possible. |

The migration design should include:

- Table-level migration treatment.

- Field-level transformation rules.

- Custom field preservation.

- Custom table data upgrade scripts.

- Setup remediation.

- Sensitive data handling.

- Data validation scripts.

- Reconciliation reports.

- Cutover cleansing activities.

- Trial upgrade timings.

- Rollback / fallback assumptions.

## Historic Data Strategy

Historic data must be handled deliberately.

The design should classify historic data as:

| Historic Data Type | Treatment Options |
| --- | --- |
| Payment History | Retain in BC SaaS where needed for enquiry and audit. |
| Contribution History | Retain in BC, archive, or expose through reporting depending on future ownership. |
| Cashiering History | Retain where required for audit and reconciliation. |
| HMA / RCA History | Retain or archive based on operational and statutory needs. |
| Debt / Instalment History | Retain or archive depending on active process ownership. |
| Legacy Report Data | Do not retain solely because reports existed; validate usage. |

### Questions to resolve:

| Question | Why it matters |
| --- | --- |
| How many years of payment history must be searchable in BC? | Determines table size and performance design. |
| Can older history be moved to reporting/archive? | May reduce live BC load. |
| What statutory retention requirements apply? | Determines archive and deletion policy. |
| What history must be visible to D365 / Power Apps users? | Determines integration/reporting requirements. |
| What history must be reconciled during upgrade? | Determines migration acceptance criteria. |

## Data Quality and Validation

Data validation must be built into both migration and ongoing processing.

Validation areas include:

| Area | Validation Requirement |
| --- | --- |
| Payee Details | Mandatory fields, bank format, payment method compatibility. |
| Payment Schedules | Valid amount, frequency, status, dates and source references. |
| Posting Setup | Valid G/L accounts, dimensions and SAP mapping. |
| Authority Payments | Valid authority/vendor and reclaim matching. |
| HMA / RCA | Valid account references and balance-impacting transactions. |
| Cashiering | Balanced batches and valid posting setup. |
| Integration Instructions | Valid source references, instruction type and payload schema. |
| Historic Records | Counts, totals and key references reconcile after upgrade. |

Validation failures should create visible exception states rather than silently failing or creating incomplete payment records.

## Data Reconciliation

Reconciliation is mandatory for a payment-critical system.

The data design should define reconciliation controls for:

| Reconciliation Area | Evidence Required |
| --- | --- |
| Pre-upgrade to post-upgrade data | Record counts and key totals by critical table. |
| Payment schedules | Active schedule counts and total expected payment values. |
| Payment batches | Batch totals and line counts. |
| Payment history | Payment count and value reconciliation. |
| Banking outputs | Output totals to batch totals and payment history. |
| G/L posting | Payment/cashiering posting totals to G/L. |
| SAP export | Export totals to BC G/L Entries and SAP acknowledgement where available. |
| IRIS / Nessie processing | Pending, accepted, rejected and processed counts. |
| HMA / RCA balances | Account and transaction balance reconciliation. |
| Direct debit / mandate data | Mandate counts and active statuses. |

Each reconciliation should define owner, timing, tolerance, evidence and sign-off.

## Data Security and Privacy

The data design must protect sensitive data.

Sensitive data areas include:

- Bank account numbers.

- Sort codes.

- IBAN and BIC.

- Payee names and addresses.

- Claimant references.

- Payment history.

- HMA / RCA account details.

- Direct debit mandate data.

- Audit and control records.

The design should define:

| Control | Requirement |
| --- | --- |
| Role-based access | Only authorised users can view or maintain sensitive data. |
| Field-level treatment | Sensitive fields should be masked where feasible. |
| Audit | Bank detail changes and high-risk data changes must be logged. |
| Non-production data | Production data should be masked or controlled in test environments. |
| Data retention | Retention must align to policy and statutory requirements. |
| Data deletion / correction | Process must align to policy and audit requirements. |
| Integration security | Sensitive data in transit must be protected. |

## Data for Automated Testing

The automated test app will require repeatable test data.

The design should include controlled test data builders for:

- Payment instructions.

- Payment schedules.

- Payee details.

- Benefit/payment types.

- Payment batches.

- Authority payments.

- Reclaims.

- HMA records.

- RCA records.

- Cashiering batches.

- SAP export mappings.

- Permission scenarios.

Test data should not rely on production personal or banking data unless appropriately anonymised and approved.

## Data Open Questions

| ID | Question | Owner | Status |
| --- | --- | --- | --- |
| DATA-OQ-001 | Who owns payee and bank detail maintenance in the future state? | TBC | Open |
| DATA-OQ-002 | How many years of payment history must remain searchable in BC? | TBC | Open |
| DATA-OQ-003 | Which historic data can be moved to reporting/archive rather than active BC tables? | TBC | Open |
| DATA-OQ-004 | What are the row counts and table sizes for the largest custom tables? | TBC | Open |
| DATA-OQ-005 | What masking/anonymisation approach will be used for test upgrades? | TBC | Open |
| DATA-OQ-006 | Which setup tables contain obsolete server path or ExternalSQL configuration? | TBC | Open |
| DATA-OQ-007 | What data is required by D365 / Power Apps for payment status enquiry? | TBC | Open |
| DATA-OQ-008 | Which data entities must be exposed to reporting / MI? | TBC | Open |
| DATA-OQ-009 | What is the retention policy for HMA, RCA, cashiering, contribution and debt history? | TBC | Open |
| DATA-OQ-010 | Confirm the recommended full data carry-across at upgrade is agreed and signed off. | Data Lead / Phil | Open |
| DATA-OQ-011 | Does the ~80 GB database volume affect upgrade cutover duration or SaaS performance enough to challenge the full carry-across recommendation? | BC Technical Lead | Open |
| DATA-OQ-012 | What historical data must remain accessible through the phased releases, and for how long, for continuity, audit and reconciliation? | Data Lead / Business owner | Open |
| DATA-OQ-013 | For future releases, is there any point at which selective migration or archiving becomes necessary, and what would trigger it? | Data Lead / Programme | Open |

The data design must support continuity, auditability and future transformation.

The core data position is:

Business Central should own payment execution data, payment schedules, payment batches, payment history, financial posting references and payment control evidence. Upstream systems should own business process and entitlement data. Integration contracts should connect these domains through source references, status models and reconciliation identifiers.

The highest priority data design decisions are payee/bank detail ownership, historic data treatment, data upgrade reconciliation, source reference strategy and replacement of legacy integration staging tables with IRIS / D365-compatible patterns.

# Security, Permissions and Controls

This section defines the security, permissions and control design for the Business Central element of the Payments and Schedules Project solution.

The design must protect a business-critical payment process. Business Central will hold and process sensitive payment data, bank details, payment schedules, payment batches, payment history, financial posting records and integration status information. Security and controls must therefore be designed as part of the solution, not added after the functional design is complete.

The future-state security model should support both the interim state, where Business Central operates with Nessie through IRIS, and the future state, where payment instructions increasingly originate from Dynamics 365 / Power Apps.

## Security Design Principles

| Principle | Design Implication |
| --- | --- |
| Least privilege | Users should only receive the permissions needed to perform their role. |
| Role-based access | Access should be assigned through defined roles and permission sets, not directly to individual users where avoidable. |
| Entra-backed groups | Security groups should be used where appropriate to simplify access management and review. |
| Separation of duties | High-risk payment activities should be separated, particularly preparation, approval, release, bank detail maintenance and administration. |
| Sensitive data protection | Bank details, claimant information and payment history should be restricted to appropriate users. |
| Auditability | High-risk actions must be logged and reviewable. |
| Control by design | Payment controls must be built into the process and tested. |
| Consistent interim and future control model | The same control intent should apply whether instructions originate from Nessie, D365 / Power Apps or manual entry. |

## Business Central Security Model

Business Central security should be based on standard permission sets where possible, extended with custom permission sets where required for the upgraded payment solution.

The design should avoid carrying forward legacy custom permission patterns without review. Where the existing BC14 solution uses custom permission sentinel tables or custom user setup fields, these should be assessed and either replaced or aligned to a formal Business Central SaaS security model.

The target model should include:

| Security Layer | Purpose |
| --- | --- |
| Entra ID Security Groups | Control assignment of users to high-level role groups. |
| Business Central Permission Sets | Define access to tables, pages, reports, codeunits and actions. |
| Custom Payment Permission Sets | Control access to payment-specific functions not covered by standard BC permissions. |
| Application-Level Control Checks | Enforce high-risk business rules such as release, override and bank detail control. |
| Audit and Telemetry | Record sensitive actions and provide evidence for review. |

Security group and licence assignment are managed through the Microsoft 365 admin centre, with Entra ID security groups mapped to Business Central permission sets. User-defined (custom) permission sets are used only where standard sets do not meet a payment-specific control need.

## Indicative Role Model

The detailed role model should be confirmed during design workshops. The following roles provide an initial structure.

| Role | Purpose |
| --- | --- |
| Payment Processor | Maintains payment schedules, reviews payment items and prepares payment batches. |
| Payment Reviewer | Reviews payment batches, exceptions, duplicate warnings and over-limit items. |
| Payment Approver / Releaser | Approves or releases payment batches and authorises high-risk payment actions. |
| Payee Maintenance User | Maintains payee details and bank details where this remains a BC responsibility. |
| Payee Maintenance Reviewer | Reviews or approves sensitive payee or bank detail changes where required. |
| Cashiering User | Processes outbound cashier payments, posting and reconciliation. |
| Cashiering Supervisor | Reviews outbound cashier payments, reconciliations and corrections. |
| Finance User | Reviews G/L postings, finance reconciliation and SAP export information. |
| Finance Administrator | Maintains finance-related setup such as posting groups, dimensions and mapping where authorised. |
| Payment Setup Administrator | Maintains payment types, control thresholds, payment methods and operational setup. |
| Integration Support User | Reviews integration status, errors and replay/retry queues without unnecessary payment authority. |
| Read-Only / Audit User | Views payment history, audit evidence and reports without processing rights. |
| System Administrator | Maintains technical setup and environment configuration, with separation from payment release where possible. |

The final role model should be licence-aware and aligned to Business Central SaaS licensing. Roles should not be over-permissioned simply to simplify setup.

## Separation of Duties

Separation of duties is a core design requirement for this solution.

The design should prevent, or at minimum detect and audit, conflicts between high-risk activities.

| Activity | Separation Requirement |
| --- | --- |
| Create / amend payment schedule | Should be separated from payment release where required. |
| Maintain bank details | Should be separated from payment release and subject to audit. |
| Create payment batch | Should be separated from final approval or release where required. |
| Override duplicate check | Should require appropriate permission and audit evidence. |
| Override over-limit check | Should require appropriate permission and audit evidence. |
| Generate payment output | Should be controlled and linked to approved batch status. |
| Regenerate payment output | Should be restricted and auditable. |
| Maintain posting setup | Should be separated from payment processing where practical. |
| Maintain payment control thresholds | Should be restricted to authorised administrators. |
| Replay integration messages | Should be restricted and logged to prevent duplicate processing. |

Where full prevention is not practical, compensating controls should be defined, such as audit reports, exception reports, approval evidence or periodic access review.

## Payment Control Matrix

The detailed control matrix should be maintained as a design artefact and linked to requirements and test scenarios.

| Control Area | Control Objective | Proposed Future-State Control |
| --- | --- | --- |
| Payment Instruction Acceptance | Only valid instructions are accepted into BC. | Validate source, source reference, payment type, dates, payee and posting attributes before creating schedule. |
| Duplicate Prevention | Prevent duplicate payment schedules or payments. | Use source reference and payment matching rules; flag or block suspected duplicates. |
| Over-Limit Payment Control | Prevent unauthorised high-value payments. | Apply configurable thresholds and require authorised review or approval. |
| Payment Batch Release | Ensure payment batches are reviewed before output. | Require release permission and record release evidence. |
| Bank Detail Maintenance | Protect sensitive bank changes. | Restrict access, audit changes and consider review/approval workflow. Bank details should be mandatory at source unless flagged as cheque; interim recommended not mandated |
| Payment File Generation | Prevent unauthorised file creation. | Allow generation only for released batches and record output metadata. |
| Payment File Regeneration | Prevent uncontrolled duplicate files. | Restrict, log and require reason for regeneration. |
| Integration Replay | Prevent duplicate records from repeated messages. | Use idempotency keys, source references and replay controls. |
| SAP Finance Export | Prevent missing or duplicated finance exports. | Track exported entries, reconcile totals and control re-export. |
| Setup Changes | Prevent unauthorised changes to payment rules. | Restrict setup access and audit changes to payment types, thresholds, posting and integration setup. |
| Debt Posting Boundary | Ensure BC does not execute debt management | BC provides finance postings only; debt management, instalments and recovery are owned in SAP; open-claim adjustments handled as reclaims (section 11.10) |

## Sensitive Data Controls

The solution will hold sensitive data, including payee details, bank account details, claimant references, address information, payment history and audit/control records.

The design should define controls for:

| Data Area | Control Requirement |
| --- | --- |
| Bank Account Number / Sort Code | Restricted view and maintenance; audit changes. |
| IBAN / BIC | Restricted view and maintenance; validation required. |
| Payee Name and Address | Restricted where linked to sensitive payment processes. |
| Claimant / Source References | Visible only where required for operational processing or audit. |
| Payment History | Read access controlled by operational, finance and audit need. |
| HMA / RCA Records | Restricted according to sensitivity and operational role. |
| Integration Payloads | Logs should avoid exposing unnecessary sensitive data. |
| Non-Production Data | Masking or controlled access required where production data is used. |

Where masking is feasible, sensitive values should not be displayed in full unless the user role requires it.

## Bank Detail Change Control

Bank detail maintenance is one of the highest-risk areas and should have explicit design treatment.

The design should confirm:

| Design Question | Required Position |
| --- | --- |
| Who owns bank detail maintenance? | Confirm whether BC, D365 / Power Apps or another process owns creation and amendment. |
| Who can amend bank details? | Define permission sets and roles. |
| Is review or approval required? | Confirm whether four-eyes review applies. |
| What is audited? | User, date/time, source, changed fields and reason where required. |
| Are values masked? | Confirm display rules before and after change. |
| How are changes tested? | Include in automated and manual control test scenarios. |

At minimum, bank detail changes should be permission-controlled and auditable. For high-risk payment types, the design should consider a review or approval process before the new details are used for payment.

## Payment Release Controls

Payment release should act as a formal control point before payment outputs are generated or transmitted.

The design should define:

- Batch statuses leading up to release.

- Which users can release payment batches.

- Whether preparer and releaser must be different users.

- Whether release is required before output generation.

- Whether a second approval is required above thresholds.

- Whether payment method affects release rules.

- What evidence is stored at release.

- Whether release can be reversed.

- How rejected or failed batches are handled.

- Payment batches must be reviewed and approved by an authorised ESSH approver before release, with preparer and approver segregated where required.

Payment release should be linked to payment output generation so that files or payloads cannot be generated from unapproved batches unless explicitly designed for a controlled exception process.

## Duplicate and Over-Limit Controls

Duplicate and over-limit controls should be preserved or improved from the current system.

The design should define the matching rules for duplicates, for example:

- Same source reference.

- Same payee.

- Same amount.

- Same payment type.

- Same payment period.

- Same schedule reference.

- Same bank details.

- Same authority or vendor reference.

The design should also define over-limit rules, including:

- Threshold by payment type.

- Threshold by payment method.

- Threshold by user role.

- Threshold by batch total or line amount.

- Whether warnings block processing or require approval.

- Whether overrides require reason capture.

These controls should be included in the automated regression test scope where feasible.

## Integration Security and Controls

Integration security must be defined for each interface.

| Interface | Control Requirement |
| --- | --- |
| Nessie via IRIS | Authenticated endpoint calls, source reference validation, status tracking and replay protection. |
| D365 / Power Apps to BC | Valid source system, valid payload schema, authorised integration identity and correlation ID. |
| BC to D365 / Power Apps | Controlled status updates and no unnecessary sensitive data exposure. |
| BC to SAP | Controlled export, mapping validation, sequencing and reconciliation. |
| BC to Banking | Controlled output generation, secure delivery and reconciliation. |
| Banking to BC | Controlled inbound file/message handling and validation. |
| BC to Reporting / MI | Data minimisation, authorised access and masking where required. |

Integration users or service principals should not be granted broad interactive user-style access. They should have tightly scoped permissions aligned to the interface they support.

## Audit and Logging Requirements

The design should define which actions are logged and where the evidence is stored.

At minimum, audit should cover:

| Audit Area | Example Events |
| --- | --- |
| Payment Instruction Processing | Instruction accepted, rejected, failed, replayed or cancelled. |
| Payment Schedule Changes | Create, amend, suspend, resume, cancel and expire. |
| Payee / Bank Detail Changes | Create and amend sensitive payment routing data. |
| Batch Processing | Batch creation, validation, release, processing and cancellation. |
| Control Overrides | Duplicate override, over-limit override and manual exception decisions. |
| Payment Output Events | Output generated, regenerated, transmitted or failed. |
| SAP Export Events | Export created, mapping failed, exported, acknowledged or rejected. |
| Setup Changes | Changes to payment types, posting setup, thresholds, integration setup and calendars. |
| Permission Changes | Assignment or removal of high-risk permission sets. |
| Integration Replay / Retry | Manual or automated replay of failed integration messages. |

The design should distinguish between:

- Business audit evidence stored in Business Central.

- Technical telemetry in Application Insights or platform logs.

- IRIS integration logs.

- SAP or banking acknowledgements.

- Reporting extracts.

- Permission Review and Access Governance

Access should be reviewed periodically, particularly for payment-critical roles.

The design should define:

| Governance Area | Requirement |
| --- | --- |
| Joiner / Mover / Leaver Process | Access must be granted, changed or removed through controlled process. |
| Periodic Access Review | High-risk roles should be reviewed on an agreed cycle. |
| Emergency Access | Temporary elevated access should be time-limited and logged. |
| Segregation Review | Conflicting role assignments should be identified and resolved or accepted with compensating controls. |
| Service Account Review | Integration identities should be reviewed and restricted. |
| Audit Evidence | Access review evidence should be retained. |

## Security Testing

Security and controls should be tested through SIT, UAT and automated tests where feasible.

| Test Area | Test Objective |
| --- | --- |
| Role Access Testing | Confirm each role can perform required tasks and cannot perform restricted tasks. |
| Bank Detail Control Testing | Confirm unauthorised changes are blocked and authorised changes are audited. |
| Payment Release Testing | Confirm only authorised users can release batches. |
| Duplicate / Over-Limit Testing | Confirm controls trigger and override rules work as expected. |
| Integration Security Testing | Confirm unauthorised or malformed integration calls are rejected. |
| Setup Permission Testing | Confirm only authorised users can change payment-critical setup. |
| Read-Only Access Testing | Confirm enquiry users cannot process or amend payment data. |
| Audit Evidence Testing | Confirm required events are logged and reportable. |

Payment-critical control tests should be included in the automated regression test suite where practical.

## Security Open Questions

| ID | Question | Owner | Status |
| --- | --- | --- | --- |
| SEC-OQ-001 | Who owns future-state payee and bank detail maintenance? | TBC | Open |
| SEC-OQ-002 | Is four-eyes approval required for bank detail changes? | TBC | Open |
| SEC-OQ-003 | Is four-eyes approval required for payment batch release? | TBC | Open |
| SEC-OQ-004 | What are the payment value thresholds for over-limit control? | TBC | Open |
| SEC-OQ-005 | Which roles may override duplicate or over-limit warnings? | TBC | Open |
| SEC-OQ-006 | Which users require access to full bank details rather than masked values? | TBC | Open |
| SEC-OQ-007 | What audit evidence is required by Finance, Audit and Security? | TBC | Open |
| SEC-OQ-008 | How frequently should payment-critical permissions be reviewed? | TBC | Open |
| SEC-OQ-009 | Which integration identities or service principals are required? | TBC | Open |
| SEC-OQ-010 | What data masking is required for non-production environments? | TBC | Open |

Security, permissions and controls are central to the future-state Business Central design. The solution must protect sensitive payment data, preserve payment control intent, support segregation of duties, and provide clear audit evidence from instruction receipt through to payment execution, posting and finance export.

The key design position is:

Business Central security should be role-based, least-privilege, Entra-backed where appropriate, and designed around payment risk. High-risk actions such as bank detail changes, payment release, control overrides, output regeneration, integration replay and setup maintenance must be restricted, auditable and testable.

# Technical Design

This section defines the technical design for the Business Central element of the Payments and Schedules Project solution.

The technical design must support the upgrade of the existing BC14 / NAV custom solution to Business Central SaaS, the interim operating model with Nessie integrated through IRIS, and the future-state model where payment instructions originate from Dynamics 365 / Power Apps.

The design should not simply recreate the BC14 implementation in AL. It should preserve validated business behaviour while replacing unsupported technical patterns with modern Business Central SaaS patterns.

## Technical Design Principles

| Principle | Design Implication |
| --- | --- |
| Extension-based design | All custom functionality must be delivered through AL extensions, not base application modification. |
| Preserve object identity where needed | Custom table IDs and field IDs should be preserved where required to support data upgrade continuity. |
| Replace modified standard objects | Existing standard object modifications must be converted to table extensions, page extensions, event subscribers or redesigned logic. |
| No server file system dependency | File generation and import must use streams, Azure, IRIS, SFTP/API or approved SaaS-compatible patterns. |
| No direct SQL dependency | Business Central SaaS must not connect directly to Nessie or on-premise SQL databases. |
| No COM Automation | Outlook and Excel COM Automation must be replaced with supported SaaS patterns. |
| Source-neutral processing | Core payment logic should support Nessie, D365 / Power Apps, manual entry and other approved sources through common instruction patterns. |
| Testable design | Critical payment logic should be structured so it can be covered by automated AL tests. |
| Telemetry by design | Integration, payment and processing failures should be visible through logs, telemetry and supportable error states. |

## App and Extension Strategy

The future-state solution should be structured into a small number of controlled AL extensions rather than one large unstructured application.

The final app structure should be confirmed during detailed design, but the following structure is recommended as a starting point.

| App / Extension | Purpose |
| --- | --- |
| Benefit Payments Core App | Core payment schedules, payee details, batches, controls, payment history and processing logic. |
| Benefit Payments Integration App | IRIS, D365 / Power Apps, SAP, banking and reporting integration logic. |
| Benefit Payments Reporting App | Custom reports, enquiries, reconciliation pages and reporting extracts where required. |
| Benefit Payments Test App | Automated AL tests, test data builders and regression test codeunits. |
| Legacy Compatibility / Transition App | Temporary or transitional logic required only during Nessie coexistence or phased retirement, where separation is useful. |

The objective is to separate enduring payment functionality from transitional integration and legacy compatibility logic. This will make it easier to retire Nessie-specific code and NAV-only processes over time.

## Object Range and Naming Strategy

The current BC14 custom objects are largely in the 50000–99999 range, with custom tables concentrated in the 70000–70088 range. The upgraded version of BC will use object id’s from 70000-70300 for all its modified objects.

| Object Type | Design Approach |
| --- | --- |
| Tables | Custom table IDs and field IDs should be preserved where required to support data upgrade continuity; review names and obsolete fields. |
| Table Extensions | Use for custom fields currently added to standard tables. |
| Pages | Convert required custom pages; rationalise legacy pages where appropriate. |
| Page Extensions | Use for standard page layout changes. |
| Codeunits | Convert, refactor and split where required for testability and separation of concerns. |
| Reports | Convert only where still required; replace output-heavy or process-heavy reports where needed. |
| XMLports | Review import/export usage and replace server-path assumptions. |
| Queries | Convert where still required for reporting, export or operational enquiry. |
| Enums / Interfaces | Use where beneficial to replace option fields or hard-coded branching during redesign. |

Naming should clearly distinguish core payment objects, integration objects, setup objects, temporary or buffer objects, test objects and transitional legacy objects.

## Core Technical Components

The technical design should be organised around the main Business Central processing components.

| Component | Purpose |
| --- | --- |
| Payment Instruction Handling | Receives, validates and stores payment instructions from IRIS, D365 / Power Apps or manual sources. |
| Payment Schedule Engine | Maintains execution-state schedules and determines next payment eligibility. |
| Payment Batch Engine | Selects due schedules into payment batches and applies batch rules. |
| Payment Control Engine | Applies duplicate checks, over-limit checks, authorisation and release controls. |
| Payment Processing Engine | Processes released batches into history, outputs and journal lines. |
| Banking Output Engine | Generates active payment output formats without server-path dependency. |
| Finance Export Engine | Exports posted G/L data to SAP using the JDE-named current pattern where retained. |
| Integration Layer Adapters | Handles IRIS, D365 / Power Apps, SAP, banking and reporting contracts. |
| Audit and Control Logging | Records high-risk actions and payment lifecycle events. |
| Telemetry and Error Handling | Makes technical and business exceptions visible and supportable. |
| Automated Test Framework | Provides repeatable regression coverage for critical behaviours. |

## Modified Standard Object Remediation

The current BC14 system includes modified standard objects. These cannot be carried forward as direct base application modifications in Business Central SaaS.

The remediation approach should be documented object by object.

| Current Modification Type | Target Technical Pattern |
| --- | --- |
| Custom fields on standard tables | Table extensions. |
| Layout changes on standard pages | Page extensions. |
| Modified validation logic | Event subscribers where suitable events exist. |
| Modified posting logic | Event subscribers, wrapper logic or controlled redesign. |
| Modified BACS / cheque behaviour | Event subscribers, replacement processing or separate payment output engine. |
| Modified reports | Report extensions where suitable, otherwise replacement reports. |
| MenuSuite changes | Profiles, role centres, actions and modern navigation. |

High-attention areas include Customer and Vendor custom fields, G/L Entry custom fields, Gen. Journal Line validation changes, Gen. Jnl.-Check Line custom validation, CheckManagement customisations, BACSManagement customisations, G/L Setup finance export controls, Remittance Advice customisations and User Setup permission/control fields.

Where no suitable event exists, the design should record the gap and define either a redesigned process or an alternative extension pattern.

## Data Upgrade Technical Design

The technical design must support upgrade of existing BC14 data into the SaaS-compatible solution.

| Area | Design Requirement |
| --- | --- |
| Custom Tables | Custom table IDs and field IDs should be preserved where required to support data upgrade continuity. |
| Standard Table Extensions | Move custom fields from modified standard tables into table extensions. |
| Obsolete Fields | Mark obsolete fields appropriately where retained only for transition or history. |
| Upgrade Codeunits | Use upgrade logic where fields, tables or structures change. |
| Setup Remediation | Replace server paths, SQL connection settings and obsolete configuration with SaaS-compatible setup. |
| Data Validation | Validate critical payment, payee, schedule, batch, history and setup data after upgrade. |
| Reconciliation Reports | Produce record counts, control totals and exception listings. |
| Historic Data Treatment | Define active, archive and reporting-only treatment. |

The data upgrade design must be tested using a representative database copy or approved anonymised equivalent. The production database is understood to be approximately 80GB, so timing and performance must be proven rather than assumed.

## Integration Technical Design

The integration technical design should be separated from core payment processing logic. Business Central should use adapter or service-style codeunits to communicate with external systems. The core payment engine should not be tightly coupled to Nessie, D365, SAP or banking implementation details.

| Integration | Technical Design Pattern |
| --- | --- |
| Nessie via IRIS | BC calls IRIS endpoints; IRIS executes Nessie database logic. |
| D365 / Power Apps to BC | Payment instructions received through agreed endpoint/message pattern. |
| BC to D365 / Power Apps | Status and outcome responses through agreed endpoint/message pattern. |
| BC to SAP | SaaS-compatible finance export via IRIS, API, Azure, SFTP or approved pattern. |
| BC to Banking | Stream, Azure, IRIS, SFTP/API or controlled download pattern. |
| Banking to BC | Upload stream, IRIS, Azure ingestion or API-based status import. |
| BC to Reporting / MI | API, query, extract or reporting platform connector. |

Each integration should have setup records, a contract version, request and response logging, a correlation ID, error states, a retry/replay approach, monitoring, support ownership and automated or semi-automated test coverage.

## Source-Neutral Payment Instruction Design

A source-neutral payment instruction layer should be introduced or formalised.

The purpose is to avoid building separate processing paths for every upstream source. Nessie, D365 / Power Apps and manual entries should converge into a common accepted instruction model before creating schedules, batches or payments.

Source payload
    ↓
Source-specific adapter
    ↓
Common payment instruction validation
    ↓
Accepted payment instruction record
    ↓
Payment schedule creation / amendment / cancellation
    ↓
Payment batch and processing engine

This design allows Nessie-specific logic to be isolated and retired later, D365 / Power Apps instructions to use the same payment execution process, manual instructions to be controlled and audited, and automated tests to validate common payment behaviour regardless of source.

## Banking Output Technical Design

Existing server-side file output patterns must be replaced. The future technical design should separate file or payload content generation from delivery.

| Layer | Responsibility |
| --- | --- |
| Output Content Builder | Builds BACS, GDIS, cheque or other output content into a stream or payload. |
| Output Control Record | Stores batch reference, output type, totals, status, generated by, generated date and hash/checksum where required. |
| Delivery Adapter | Delivers output by user download, Azure storage, IRIS, SFTP/API or approved route. |
| Acknowledgement Handler | Records success, failure, rejection or manual confirmation. |
| Reconciliation View | Shows batch totals, output totals, payment history and status. |

For each active banking format, the technical design should define whether the content format is retained or redesigned, whether output is generated synchronously or asynchronously, where output metadata is stored, how regeneration is controlled, how file names or payload references are generated, how acknowledgements or rejections are received, and how errors are logged and replayed.

## Finance Export Technical Design

The finance export to SAP is currently still named JDE in the codebase. The technical design should document this clearly and decide whether to retain the existing naming internally or introduce new naming during modernisation.

| Area | Technical Requirement |
| --- | --- |
| Source Records | Posted G/L Entries or related records to be exported. |
| Mapping Logic | Account, dimension, fund and department mapping to SAP requirements. |
| Export Sequencing | Last exported G/L Entry or alternative sequencing method. |
| Export Format | Existing CSV or new SAP/IRIS contract. |
| Delivery Pattern | IRIS, API, Azure, SFTP or approved route. |
| Error Handling | Mapping errors, delivery failures and SAP rejections. |
| Re-export Control | Controlled reprocessing without duplication. |
| Reconciliation | Totals from BC G/L to export and SAP. |

The current server-side CSV delivery mechanism must be replaced if the export remains in scope.

## Email, Excel and Printing Technical Design

Legacy COM Automation and printer assumptions must be replaced.

| Area | Current Issue | Target Pattern |
| --- | --- | --- |
| Email | Outlook COM Automation. | Business Central email framework using configured accounts and message templates. |
| Excel | Excel COM Automation and event handling. | Excel Buffer, export/import pattern, native BC page, or redesigned process. |
| Printing | Local/server printer assumptions. | Browser print, PDF generation, Universal Print or approved external print service. |
| Attachments / Outputs | Local file paths. | Media, Blob storage, streams, document management or integration storage. |

The design should identify each current email, Excel or print process and classify it as retain with SaaS replacement, redesign, retire, replace through upstream D365 / Power Apps process, or replace through reporting or document output.

## Background Processing and Job Queue

Payment processing, imports, exports and scheduled jobs must be reviewed for SaaS operation.

The design should identify all required background jobs and define:

| Area | Requirement |
| --- | --- |
| Job Purpose | What the job does. |
| Frequency | When and how often it runs. |
| Trigger | Manual, scheduled, integration-triggered or event-driven. |
| Runtime | Expected duration and volume. |
| Timeout Risk | Whether processing may exceed SaaS limits or operational windows. |
| Error Handling | How failures are logged and retried. |
| Idempotency | How duplicate execution is prevented. |
| Monitoring | How success/failure is visible. |
| Owner | Who supports the job. |

Long-running payment or export processes may need to be redesigned into smaller, resumable processing units with explicit status tracking.

## Error Handling and Exception Design

The technical design should define a consistent error and exception model.

| Error Area | Example | Target Handling |
| --- | --- | --- |
| Validation Error | Missing payee, invalid payment type, missing posting setup. | Reject or hold with clear business error. |
| Integration Error | IRIS timeout, authentication failure, malformed payload. | Log, retry where safe, alert support owner. |
| Payment Processing Error | Batch line cannot be processed. | Mark line/batch status and prevent silent failure. |
| Output Error | Banking output cannot be generated or delivered. | Record failure and prevent uncontrolled regeneration. |
| Finance Export Error | Missing SAP mapping. | Log mapping error and exclude from successful export until resolved. |
| Security Error | User attempts restricted action. | Block action and optionally log event. |
| Data Upgrade Error | Inconsistent migrated data. | Record exception and require remediation before go-live. |

Errors should be visible through pages, logs, telemetry or reports appropriate to the support model.

## Telemetry and Monitoring

The solution should be designed to provide operational visibility across payment processing and integrations.

Monitoring should cover payment instruction intake, IRIS/Nessie integration calls, D365 / Power Apps integration calls, batch creation, payment processing, banking output generation and delivery, SAP finance export, job queue success/failure, integration retries and replays, permission/security errors, performance of large payment runs and data upgrade validation.

| Audience | Monitoring Need |
| --- | --- |
| Payment Operations | Understand whether payment runs and outputs completed successfully. |
| Finance | Understand posting and SAP export status. |
| Integration Support | Diagnose IRIS, D365, SAP or banking interface failures. |
| BC Support | Diagnose application errors and processing failures. |
| Audit / Governance | Review high-risk actions and control evidence. |

## Performance and Scalability Design

The technical design must consider performance, particularly because the upgraded database is expected to be large and payment history may be high volume.

Performance-sensitive areas include payment schedule import, batch creation, pay-run processing, payment history insertion, payment history enquiry, banking output generation, finance export to SAP, HMA / RCA account queries, reporting extracts, and data upgrade scripts.

| Design Area | Requirement |
| --- | --- |
| Keys and Indexing | Ensure key tables support expected filters and processing paths. |
| Set-Based Processing | Avoid unnecessary row-by-row processing where possible. |
| Commit Strategy | Define safe transaction boundaries for long-running processes. |
| Background Processing | Use job queues appropriately and avoid blocking user sessions. |
| Archiving / History Strategy | Avoid forcing all historic enquiry through inefficient live-table queries. |
| Telemetry | Measure processing times and detect regressions. |
| Performance Tests | Run representative payment and export scenarios before go-live. |

## Automated Testability

The technical design must support automated testing.

To make the solution testable:

- Core payment logic should sit in codeunits that can be called by tests.

- Business rules should not be embedded only in page triggers.

- Integration adapters should be mockable or replaceable in tests.

- Test data builders should be created for schedules, payees, batches, setup and source payloads.

- Output generation should be testable at content/payload level.

- Permission checks should be testable using representative user contexts where feasible.

- Critical upgrade validation tests should be repeatable.

The automated test app should be a separate extension and should not be deployed to production unless deliberately required and approved.

## Deployment and Environment Technical Design

The technical design should define how extensions are built, deployed and promoted through environments.

| Environment | Purpose |
| --- | --- |
| Development | Developer build and unit testing. |
| Build / CI | Automated build, compile and test execution. |
| Test / SIT | System integration testing and technical validation. |
| UAT | Business validation and acceptance. |
| Pre-Production | Cutover rehearsal, data migration rehearsal and final release candidate validation. |
| Production | Live operation. |

Deployment design should define source control repository, branching strategy, build pipeline, test execution, app signing, versioning, release notes, deployment approvals, rollback or corrective release approach, per-tenant extension handling and configuration migration between environments.

## Technical Documentation Deliverables

The technical design should produce or reference the following supporting artefacts.

| Deliverable | Purpose |
| --- | --- |
| Object Remediation Matrix | Tracks conversion/remediation of custom and modified objects. |
| Extension Architecture Diagram | Shows app structure and dependencies. |
| Integration Specification | Defines endpoints, payloads, statuses and errors. |
| Data Upgrade Specification | Defines table/field migration, upgrade codeunits and reconciliation. |
| Security / Permission Matrix | Defines roles, permission sets and high-risk controls. |
| Automated Test Catalogue | Defines AL test coverage and release gates. |
| Job Queue Catalogue | Defines scheduled/background processing. |
| Telemetry and Monitoring Design | Defines logs, alerts and operational dashboards. |
| Cutover Technical Runbook | Defines upgrade, deployment, migration and validation steps. |

## Technical Open Questions

| ID | Question | Owner | Status |
| --- | --- | --- | --- |
| TECH-OQ-001 | What is the confirmed target Business Central SaaS version? | TBC | Open |
| TECH-OQ-002 | Which modified standard object changes can be replaced with available events? | TBC | Open |
| TECH-OQ-003 | What final AL app structure should be used? | TBC | Open |
| TECH-OQ-004 | Which custom tables must preserve IDs for data upgrade? | TBC | Open |
| TECH-OQ-005 | Which legacy reports perform processing and need redesign? | TBC | Open |
| TECH-OQ-006 | What is the agreed output delivery pattern for banking files? | TBC | Open |
| TECH-OQ-007 | What is the agreed delivery pattern for SAP finance export? | TBC | Open |
| TECH-OQ-008 | Which background jobs are required in SaaS? | TBC | Open |
| TECH-OQ-009 | What telemetry platform and alerting model will be used? | TBC | Open |
| TECH-OQ-010 | What CI/CD tooling and branching strategy will be used? | TBC | Open |

The technical design should move the existing BC14 custom solution into a SaaS-compatible, extension-based architecture while preserving validated payment behaviour.

The most important technical position is:

Business Central SaaS must not recreate unsupported on-premise patterns. The upgraded solution should use AL extensions, source-neutral payment instruction handling, IRIS-mediated integration, SaaS-compatible file and output handling, role-based security, automated regression testing and telemetry-supported operations.

# Automated Test App and Regression Strategy

This section defines the automated testing and regression strategy for the Business Central element of the Payments and Schedules Project solution.

The solution is payment-critical and will operate through multiple states: upgraded BC SaaS with Nessie via IRIS, then progressive replacement of Nessie capabilities by Dynamics 365 / Power Apps. Automated testing should therefore be treated as a core control, not an optional development activity.

Business Central supports automated testing using AL test codeunits and test methods. Test runner codeunits can be used to manage test execution and integrate with test management or reporting frameworks so tests can run unattended. Business Central also supports test isolation, allowing database changes made by tests to be rolled back after each test method or test codeunit, which is important for repeatable regression testing.

## Testing Objectives

| Objective | Design Implication |
| --- | --- |
| Reduce upgrade risk | Prove that critical BC14 behaviours still work after AL conversion and SaaS remediation. |
| Protect payment-critical functionality | Provide repeatable tests for payment schedules, batches, controls, outputs, posting and history. |
| Support future releases | Allow regression testing as Nessie capabilities are replaced by D365 / Power Apps. |
| Improve release governance | Provide objective evidence for SIT, UAT, cutover and go/no-go decisions. |
| Support safer refactoring | Allow legacy patterns such as ExternalSQL, file paths and COM Automation to be replaced with confidence. |
| Support SaaS update readiness | Provide a repeatable suite to run against Business Central updates and extension changes. |

## Testing Two-Phase Test Approach

Under the upgrade-first approach, testing is split into two phases. The first phase regression-tests the upgraded solution against known Business Central v14 inputs and outputs, using existing test scripts from the previous upgrade as a head start. Because the processes are already understood and the expected results are known, this phase can be executed with greater confidence and less effort. The second phase covers Release 1 and subsequent Transform releases.

This split reduces the volume of testing required at Release 1, as the solution reaches a stable, tested baseline earlier. It also allows automated regression to be established before new functionality is introduced.

The phasing is contingent on the delivery approach decision (interim upgrade-first versus big-bang), which remains with the programme board as a risk-versus-finance decision and is not yet confirmed. The test phasing will be finalised once that decision is made.

## Test Tooling and Management

| Tool | Purpose |
| --- | --- |
| Confluence | Requirements and Conditions of Acceptance (authoritative register) |
| Jira + X-ray | Test management, test execution, user stories and defect management |
| Power BI | Test reporting and coverage/results dashboards, linked from X-ray |
| BC Automated Test App + page scripting | Automated regression of business logic and robotic UI testing |
| BC Performance Toolkit | Optional performance testing (see below) |

The Payments and Scheduling Project follows the standard Transform programme test process: requirements in Confluence, user stories and test management in Jira/X-ray, and defect management through the same Jira structure. This ensures consistency with the wider programme and avoids reinventing governance already in place.

## Layered Test Model

The Business Central test approach follows a layered model, illustrated below. Testing effort is concentrated at the automated layers — AL test codeunits and page scripts — so that manual user acceptance testing is reserved for a targeted, high-value subset. This directly addresses the elongated UAT experienced on the previous upgrade, where large volumes of manual retesting extended the timeline and strained business availability.

Layer 1 — AL Test Codeunits (automated, partner-authored) Unit and integration tests written in AL. They test business rules, validations, calculations and posting routines in isolation. They run in seconds, require no user interaction, and can be executed on every build or on demand. They directly test the custom benefit payments and payment-scheduling module, and any critical standard Business Central logic that touches customised objects.

Layer 2 — Page Scripts (automated, partner-authored with client input) End-to-end workflow tests recorded and replayed through the Business Central browser interface. They test the full user journey: navigation, data entry, posting and result verification. Page scripts are stored as version-controlled files and can be run by any team member without technical knowledge.

Layer 3 — Targeted User Acceptance Testing (client-side, human) Users confirm business sign-off on a reduced, prioritised subset of scenarios — the highest-risk, highest-value journeys, and any areas where automation cannot fully replicate a business judgement call (for example, visual review of complex reports or edge-case data scenarios). Estimated at 20–30% of the volume of the existing UAT logs.

The precise UAT reduction will be confirmed against the existing UAT logs during test planning (see Testing Open Questions).

## Test App Design

The automated test app should be a separate AL extension containing test codeunits, test libraries, test data builders and test runner logic.

| Component | Purpose |
| --- | --- |
| Test Codeunits | Hold automated test methods for core payment behaviours. |
| Test Runner Codeunit | Provides controlled execution of the test suite and supports unattended runs. |
| Test Data Builders | Create repeatable payment schedules, payees, setup records, batches and source payloads. |
| Mock Integration Handlers | Simulate IRIS, D365 / Power Apps, SAP and banking responses where direct integration is not required. |
| Assertion Libraries | Provide reusable checks for totals, statuses, postings, history and error states. |
| Test Pages / Handlers | Support UI-driven scenarios where user interaction must be simulated. |
| Regression Test Catalogue | Links tests to requirements, capabilities and Conditions of Acceptance. |

The test app should not contain production business logic. It should validate the production extensions from the outside using public/internal interfaces agreed by the development team. The production code should be structured so that core payment logic can be tested through codeunits rather than only through page actions.

- Standard Business Central provides approximately 30,000 standard automated tests; custom tests are added for the bespoke benefit and payment-scheduling functionality.

- Page scripting is used to robotically test the user interface, complementing codeunit-level tests.

- Automated tests run in a container sandbox with known inputs and outputs, covering both happy-path and unhappy-path scenarios, and are executed automatically through the CI/CD pipeline as pass/fail gates.

## Test Isolation and Repeatability

Tests should be independent and repeatable. Each test should create the data it needs, execute a defined scenario and then rely on test isolation or cleanup patterns to avoid contaminating later tests.

| Design Area | Requirement |
| --- | --- |
| Isolation | Use Business Central test isolation where possible so database changes are rolled back after tests. |
| Deterministic Data | Test data should be created by builders rather than relying on manually maintained test records. |
| No Production Personal Data | Tests should not rely on real claimant or bank details unless anonymised and approved. |
| Stable Assertions | Tests should check statuses, totals, references, postings and outputs rather than fragile UI wording. |
| Repeatability | Tests should run consistently in development, build, SIT and pre-production environments. |
| Idempotency Testing | Replayed source instructions should not create duplicate schedules, payments or history. |

Microsoft recommends designing tests so they do not interact with each other, and the TestIsolation property can be used to roll back changes to the database after each test method or test codeunit.

## Core Regression Coverage

The initial automated regression suite should focus on high-risk payment behaviours rather than attempting to automate every screen or report.

| Capability | Recommended Automated Coverage |
| --- | --- |
| Payment Instruction Intake | Valid instruction accepted; invalid instruction rejected; duplicate source reference handled safely. |
| Payment Schedules | Schedule created, suspended, cancelled, resumed and advanced correctly after payment. |
| Payee and Bank Details | Required details validated; missing or invalid payment details blocked; sensitive change rules tested. |
| Payment Batch Creation | Eligible schedules selected; ineligible schedules excluded; batch totals calculated correctly. |
| Duplicate Checks | Duplicate conditions detected and flagged or blocked according to rules. |
| Over-Limit Checks | Thresholds applied correctly and overrides controlled. |
| Payment Release | Unauthorised release blocked; authorised release recorded; released status required before output. |
| Payment Processing | Released batch creates payment history, journal lines and schedule updates. |
| Authority Payments | Authority payment routing, vendor/payee selection and reclaim matching tested. |
| Reclaims | Negative or offsetting payments handled according to agreed rules. |
| HMA / RCA | Representative transactions created and balances updated correctly where these remain in scope. |
| Small IS Payments | Accumulation, threshold and promotion behaviour tested until replaced by Transform. |
| Cashiering | Receipt batch validation, posting and reconciliation tested where cashiering remains in scope. |
| Direct Debits / AUDDIS | Mandate validation, active status and output generation tested where retained. |
| Finance Export to SAP | Mapping, sequencing, duplicate prevention and error handling tested. |
| Administration and Setup | Critical setup changes restricted and validation applied. |
| Payment History and Enquiry | Payment history created with source reference, batch reference and posting reference. |

## Testing SaaS Remediation

The test strategy should directly support SaaS remediation. The highest-risk part of the project is not simply converting C/AL syntax to AL; it is replacing legacy technical patterns while preserving business outcomes.

| Remediation Area | Automated Test Focus |
| --- | --- |
| ExternalSQL to IRIS | Given an IRIS-style payload, BC creates the same payment schedule, payee or transaction outcome expected from the old Nessie route. |
| Server File Output to Streams / Integration | Payment output content is generated without server path dependency. |
| Server File Import to Upload / Integration | Inbound file or message is validated and processed without direct server file access. |
| Outlook COM to BC Email | Email message is created with expected recipients, subject and body. |
| Excel COM Removal | Replacement process validates and stores input without Excel Automation. |
| Custom Permission Sentinel Replacement | Users without the relevant role cannot release, override, replay or amend sensitive data. |
| JDE-Named SAP Export Modernisation | Export payload or file content matches expected mapping and avoids duplicate export. |

Report and output testing should avoid file-system assumptions. Microsoft notes that extensions deployed to Business Central cannot access the file system for report output and should use streams; Business Central also provides report dataset testing support through the Report Dataset library.

## Integration Contract Testing

Integration tests should validate contracts and processing outcomes without making every test dependent on live external systems.

| Integration | Test Requirement |
| --- | --- |
| IRIS / Nessie | Validate representative pending, accepted, rejected, processed and failed scenarios. |
| D365 / Power Apps to BC | Validate create, amend, cancel, suspend, resume and status request payloads. |
| BC to D365 / Power Apps | Validate payment status and exception response payloads. |
| BC to SAP | Validate finance export mapping, sequencing, error logging and acknowledgement handling. |
| BC to Banking | Validate output content, output control records and rejection handling. |
| BC to Reporting / MI | Validate agreed extract or API data shape for critical reporting data. |

Contract tests should include positive, negative and replay scenarios. They should also check that correlation IDs and source references are carried through the process.

During the interim state the solution continues to integrate with Nessie through IRIS, and as Nessie capabilities are progressively replaced, the solution is repointed at new sources at each release. System integration testing must therefore be re-executed at each integration change point, not only at initial go live. Integration points carry the highest risk of regression, so the test plan and estimate must account for repeated SIT cycles as the source landscape changes

## UI and Handler Testing

Some payment processes will remain page-driven, such as manual schedule entry, batch review, control override, cashiering or administrative setup.

Business Central supports test pages and handler methods to automate tests that would otherwise require user interaction. Handler methods allow tests to deal with messages, confirmations, modal pages and other UI interactions so automated tests can run without manual input.

The test strategy should use UI tests selectively. The primary payment engine should be tested at codeunit/service level where possible, with UI tests added for:

| UI Area | Test Purpose |
| --- | --- |
| Manual Payment Schedule Entry | Confirm required fields, validation and controlled save behaviour. |
| Payment Batch Actions | Confirm release, cancel, process and regenerate actions behave correctly. |
| Override Pages | Confirm duplicate and over-limit override capture required evidence. |
| Cashiering Pages | Confirm receipt entry, balancing and posting actions. |
| Setup Pages | Confirm restricted setup fields and validation. |

## Performance and Volume Testing

Automated AL functional tests are not a substitute for performance testing. Payment batch creation, pay-run processing, payment history enquiry, finance export and integration processing should also be performance tested using representative volumes.

Microsoft provides a Business Central Performance Toolkit that helps developers simulate workloads in realistic scenarios and compare performance between builds.

| Performance Scenario | Purpose |
| --- | --- |
| Payment Instruction Import | Confirm IRIS/D365 instruction volumes can be processed within required windows. |
| Batch Creation | Confirm due schedules can be selected within acceptable time. |
| Pay-Run Processing | Confirm payment history, journals and outputs can be created within operational windows. |
| Banking Output Generation | Confirm large outputs can be generated without timeout or memory issues. |
| Finance Export to SAP | Confirm export processing scales with expected G/L Entry volumes. |
| Payment History Enquiry | Confirm users can search history without unacceptable delay. |
| HMA / RCA Queries | Confirm account and transaction enquiries perform adequately. |
| Reporting Extracts | Confirm extract jobs complete within agreed schedule. |

Performance tests should be run before go-live and before major future changes that affect payment volume, integration volume or history tables.

Business Central SaaS provides elastic cloud resource and expected transaction volumes are low relative to platform capacity, so formal performance testing may not be required. However, performance remains a non-functional requirement and the Business Central Performance Toolkit is available if performance testing is flagged as necessary

## Release Gates

Automated tests should be linked to release governance. The release process should define which tests must pass before code can move to the next environment.

| Gate | Test Expectation |
| --- | --- |
| Developer Commit / Pull Request | Relevant unit tests and compile checks pass. |
| Merge to Main | Core regression suite passes. |
| SIT Deployment | Payment instruction, schedule, batch, posting and core integration tests pass. |
| UAT Deployment | Critical regression suite and integration contract tests pass. |
| Pre-Production / Cutover Rehearsal | Upgrade validation, reconciliation and payment-critical tests pass. |
| Production Release | Critical tests pass against release candidate, and manual cutover controls are complete. |
| Business Central Update Validation | Regression suite run against updated sandbox before production update window where applicable. |

The test catalogue should classify tests by criticality so that release decisions are clear.

## Test Criticality

| Criticality | Meaning | Release Treatment |
| --- | --- | --- |
| Critical | Failure could lead to incorrect, duplicate, missed or unauthorised payments. | Must pass before production release. |
| High | Failure could affect reconciliation, finance export, audit or key operational processing. | Should pass before production release unless explicitly waived. |
| Medium | Failure affects non-critical process efficiency or lower-risk reporting. | Should be resolved or tracked. |
| Low | Cosmetic or low-risk behaviour. | Can be deferred where agreed. |

Critical tests should include payment schedule creation, batch selection, payment processing, duplicate checks, over-limit checks, payment release, payment history creation, journal posting, key banking output and SAP export sequencing.

## Test Data Strategy

Automated tests need controlled and repeatable test data. The design should include reusable test data builders rather than static manually created test records.

| Test Data Area | Required Builder / Fixture |
| --- | --- |
| Payment Types / Benefit Types | Create valid and invalid processing routes. |
| Payees and Bank Details | Create BACS, cheque, GDIS and invalid payee cases. |
| Payment Schedules | Create one-off, weekly, monthly, suspended, cancelled and expired schedules. |
| Payment Batches | Create batches with eligible, ineligible, duplicate and over-limit lines. |
| Authority Payments and Reclaims | Create matched and unmatched reclaim scenarios. |
| HMA / RCA | Create representative account and transaction records. |
| Cashiering | Create balanced and unbalanced receipt batches. |
| SAP Mapping | Create valid, missing and override mapping scenarios. |
| Integration Payloads | Create valid, invalid, duplicate and replayed source messages. |
| Users / Permissions | Create or simulate role-based access scenarios where feasible. |

Test data must avoid real personal and banking data unless formally anonymised and approved.

## Automated Test Deliverables

| Deliverable | Purpose |
| --- | --- |
| Automated Test Strategy | Defines scope, coverage, criticality, environments and release gates. |
| Automated Test App | Contains AL test codeunits, test runner and reusable libraries. |
| Test Data Builders | Creates repeatable test records and payloads. |
| Payment Regression Suite | Covers core payment schedule, batch, control and processing behaviours. |
| Integration Contract Test Pack | Validates IRIS, D365 / Power Apps, SAP and banking contracts. |
| Upgrade Validation Test Pack | Confirms upgraded data can still be processed. |
| Performance Test Scenarios | Covers payment run, export, import and enquiry performance. |
| Test Execution Report | Provides evidence for release governance. |
| Traceability Matrix | Links requirements, COAs, tests and release evidence. |

## Automated Test Coverage Matrix

The following matrix should be maintained as a living artefact.

| Requirement / Capability | Test Type | Criticality | Automated? | Manual Test? | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Payment instruction accepted | AL test / integration contract | Critical | Yes | Yes | TBC | Draft |
| Duplicate instruction rejected | AL test | Critical | Yes | Yes | TBC | Draft |
| Batch creation | AL test | Critical | Yes | Yes | TBC | Draft |
| Over-limit control | AL test / UAT | Critical | Yes | Yes | TBC | Draft |
| Payment release | AL test / UAT | Critical | Yes | Yes | TBC | Draft |
| Banking output generated | AL test / SIT | Critical | Yes | Yes | TBC | Draft |
| SAP export sequencing | AL test / SIT | High | Yes | Yes | TBC | Draft |
| HMA transaction processing | AL test / UAT | High | TBC | Yes | TBC | Draft |
| Cashiering receipt posting | AL test / UAT | High | TBC | Yes | TBC | Draft |

## Test Execution and Reporting

Test execution should produce evidence that can be used by developers, testers, project governance and business stakeholders.

The test report should show:

- Test suite name.

- Environment.

- App version.

- Business Central version.

- Test execution date/time.

- Pass/fail result.

- Failed test details.

- Related requirement or COA.

- Defect reference where applicable.

- Waiver or acceptance decision where applicable.

Failed critical tests should block release unless formally waived by the appropriate governance route.

Reconciliation checks are conducted separately from functional testing. They confirm the accuracy, completeness and existence of financial data. Tools assist with the data extract, but final reconciliation sign-off requires human review and cannot be fully automated.

## Test App Deployment

The automated test app should be deployed to development, build, test and pre-production environments as required. It should normally not be deployed to production unless there is a specific, approved operational reason.

| Environment | Test App Position |
| --- | --- |
| Development | Installed for developer test execution. |
| Build / CI | Installed to run automated tests as part of pipeline. |
| SIT | Installed to support regression and integration testing. |
| UAT | Installed where required for controlled regression evidence. |
| Pre-Production | Installed for release candidate and cutover rehearsal testing. |
| Production | Not installed unless specifically approved. |

## Testing Open Questions

| ID | Question | Owner | Status |
| --- | --- | --- | --- |
| TEST-OQ-001 | What minimum automated test coverage is required before go-live? | TBC | Open |
| TEST-OQ-002 | Which capabilities are classed as payment-critical for release gating? | TBC | Open |
| TEST-OQ-003 | What CI/CD tooling will execute the automated tests? | TBC | Open |
| TEST-OQ-004 | Can representative anonymised data be provided for test design? | TBC | Open |
| TEST-OQ-005 | Which integration endpoints can be mocked and which require live test services? | TBC | Open |
| TEST-OQ-006 | What performance volumes should be used for payment run testing? | TBC | Open |
| TEST-OQ-007 | Who signs off automated test results for release governance? | TBC | Open |
| TEST-OQ-008 | Should the test app be retained in pre-production after go-live for future update validation? | TBC | Open |
| TEST-OQ-009 | Does the interim (upgrade-first) vs big-bang decision change the test phasing? Phasing is contingent on the programme board's risk vs finance decision, still in flight. | Kevin / Programme Board | Open |
| TEST-OQ-010 | Is performance testing required, and if so what volumes and targets apply? Currently optional and not priced. | Test Manager / P247 | Open |
| TEST-OQ-011 | What triggers a penetration test for each change type, and how is Digital Services engaged and scheduled? | Kevin / Digital Services | Open |
| TEST-OQ-012 | What is the joined-up environment strategy for SIT and UAT, given Nessie cannot be installed in multiple environments and end-to-end environments are shared with the wider programme? | Environment Manager / Kevin / P247 | Open |
| TEST-OQ-013 | Can X-ray import BC automated test results directly, or is a manual upload of coverage and outcomes required? Depends on the code base. | Guy Butler / P247 | Open |
| TEST-OQ-014 | How is Confluence version control applied so requirements feeding test scripts are locked and exportable, preventing untracked change? | BA workstream / Anaïs | Open |

## Section Conclusion

Automated testing is a key risk-control measure for the Payments and Schedules Project solution. The upgrade and future transformation will change technical implementation patterns while preserving payment-critical business outcomes. A dedicated AL test app provides the repeatable regression coverage needed to support AL conversion, SaaS remediation, IRIS integration, future D365 / Power Apps releases and regular Business Central SaaS updates.

The key design position is:

Automated regression testing should be included as a mandatory part of the Business Central solution. Critical payment behaviours, integration contracts, control rules, data upgrade outcomes and finance export logic must be testable, repeatable and linked to release governance.

# Non-Functional Requirements

The non-functional requirements are central to the success of the Payments and Schedules Project solution. The system must not only perform the correct business functions; it must do so securely, reliably, in line with audit and within operational payment windows. Non- functional requirements are defined at Programme level and outside of the scope of this design document. The BC system will be designed and implemented to ensure all NFRs are successfully achieved.

The key design position is:

The Business Central solution must be designed and tested as a payment-critical SaaS application, with proven performance, clear recovery paths, strong security, complete auditability, operational monitoring and regression coverage for future change.

# Reporting and MI

## Purpose of this Section

This section defines the reporting and management information (MI) approach for the Business Central element of the Payments and Schedules Project solution.

The Analytics and MI (A&MI) team and the ESSH reporting team are currently reviewing their reporting and data requirements, and this section will be updated as those requirements are confirmed. It therefore sets out the reporting principles, the types of report involved, the roles and responsibilities, and the supported data access patterns, rather than a fixed report catalogue.

## Reporting Design Principles

| Principle | Design implication |
| --- | --- |
| No direct SQL access to BC SaaS | Any current MI querying the BC14 database directly must be replaced with supported access patterns. |
| Authoritative source model | Each report should draw from the system that owns the data, rather than copying data into Business Central unnecessarily. If data from other systems is required for a report, this will not be built in Business Central but will be in Power BI (Fabric) |
| Business Central is one source, not the whole picture | BC provides payment execution, history, control and posting data; upstream and downstream data is owned elsewhere. |
| Performance-safe | Reporting and extracts must not degrade payment processing, batch creation, pay-runs or finance export. |
| Security and data minimisation | Reports must respect role-based access and masking for bank details, claimant data and payment history. |

## Types of Report in the Current Solution

The current BC14 / NAV solution contains a large number of items described as "reports", but these fall into distinct categories that require different treatment in Business Central SaaS. Classifying them correctly is essential, because some are genuine reports and others are executable processes that happen to be built as report objects.

| Report Type | Description | Future-State Treatment |
| --- | --- | --- |
| Native BC standard reports | Out-of-the-box Business Central reports using standard tables and data. | Available in SaaS; confirm relevance and retain where needed. |
| Native BC custom reports (custom tables) | Custom report objects built over the bespoke payment tables (70000–70088 range). | Convert to AL, replace, or expose the underlying data for Power BI / platform reporting depending on usage. |
| Reports that are executable functions | NAV items presented as "reports" that actually perform processing — generating payment files, updating records, driving batch or export logic. | Treat as application functionality, not reporting. These require functional and technical redesign (see section 11 and section 15), not report conversion. |

## Reporting Roles and Responsibilities

Reporting is not owned solely by the Business Central workstream. Several teams contribute to and consume reporting, and their responsibilities must be clear.

| Team / Role | Reporting Responsibility |
| --- | --- |
| Analytics and MI (A&MI) team | Owns cross-system analytics and management information. Likely to consume Business Central data through Power BI, Alteryx or the agreed reporting platform rather than through Business Central directly. |
| ESSH reporting team | Owns ESSH operational and control reporting requirements. Currently reviewing their reporting needs; likely consumers of Power BI / Alteryx outputs sourced from authoritative systems. |
| Business Central workstream | Provides controlled, secure, performance-safe access to payment execution, history, control and posting data as an authoritative source. Does not own cross-system MI. |
| Transform / platform teams | Own upstream business-process reporting (case, claim, eligibility, decisioning) from D365 / Power Apps, and downstream finance reporting from SAP. |

## Future-State Reporting Landscape

In the future state, reporting will not be sourced solely from Business Central. Reporting will draw from the wider Transform landscape according to which system owns the data.

| Data / Reporting Domain | Authoritative Source (Future State) | Interim Position |
| --- | --- | --- |
| Payment execution, batches, history, controls, postings | Business Central | Business Central |
| Case, claim, eligibility, decisioning, upstream process | Dynamics 365 / Power Apps (Transform platform) | Nessie (via IRIS) until replaced |
| Downstream finance / accounting | SAP | SAP |
| Cross-system MI, dashboards, KPIs, trends | Reporting platform / Power BI / Alteryx / Fabric | Reporting platform consuming available sources |

The design principle is that Business Central is one authoritative source among several. During the interim state, upstream data continues to originate from Nessie (via IRIS). As Transform capabilities go live, upstream reporting moves to Dynamics 365 / the platform. Business Central should not become the central repository for all reporting data purely for convenience; doing so would create duplication, reconciliation risk and unnecessary coupling.

## Data Access Patterns

Reporting access to Business Central data must use supported SaaS patterns. Any current reliance on direct SQL access to the BC14 database must be identified and replaced.

| Pattern | Use Case |
| --- | --- |
| Standard / custom Business Central APIs | Controlled exposure of standard and custom payment data. |
| OData web services | Query-style access to selected pages/queries, subject to performance and security review. |
| Power BI (connector / Power Query) | A&MI and ESSH reporting over defined BC datasets. |
| Alteryx | Data preparation and blending across sources, subject to secure, supported access to BC data. |
| Fabric / data warehouse / data lake | High-volume analytics and cross-system MI where the GoJ reporting architecture supports it. |

## Reporting Assumptions and Open Questions

### Assumptions

- Reporting requirements are still being reviewed by the A&MI and ESSH reporting teams; this section will be refined once confirmed.

- The interim state recreates existing key reports only; new reports are subject to future-state prioritisation.

- A&MI and ESSH reporting will primarily use Power BI and/or Alteryx sourced from authoritative systems.

### Open Questions

| ID | Question | Owner | Status |
| --- | --- | --- | --- |
| REP-OQ-001 | Does the A&MI or ESSH team currently access the BC14 database directly through SQL? | TBC | Open |
| REP-OQ-002 | What is the agreed reporting toolset and platform (Power BI, Alteryx, Fabric, warehouse)? | TBC | Open |
| REP-OQ-003 | Which current "reports" are actually executable processes requiring functional redesign? | TBC | Open |
| REP-OQ-004 | Which reports are operationally critical and must be recreated before go-live? | TBC | Open |
| REP-OQ-005 | What data must BC expose to the reporting platform, and through which pattern? | TBC | Open |

Reporting and MI must be redesigned for Business Central SaaS. The reporting requirements are still being reviewed by the A&MI and ESSH teams, so this section defines the approach rather than a fixed report set.

The key design position is:

Business Central should provide controlled, secure and performance-safe access to the payment data it owns, as one authoritative source within the wider Transform reporting landscape. Direct SQL access to the Business Central database must not be carried forward, "reports" that are actually processes must be redesigned as functionality, and cross-system MI should be delivered through the agreed reporting platform and toolset rather than forced into Business Central.

# Key Risk Register

| ID | Risk Title | Description | Category | Impact | Likelihood | Prosperity Mitigation | Government Mitigation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R001 | IRIS Integration Not Ready | Delivery is dependent on successful IRIS integration between BC SaaS and Nessie. Delays or incomplete endpoints could prevent payment processing. | Integration | High | Medium | Early interface design, dependency tracking, integration test plan, escalation through programme governance. | Prioritise IRIS delivery and ensure supporting resources are available. |
| R002 | Nessie Business Logic Not Fully Replicated | Complex payment scheduling and business rules may not be fully understood or migrated correctly into BC SaaS. | Technical | High | Medium | Reverse engineer all processes, conduct SME workshops, complete regression testing. | Provide experienced business SMEs for validation and sign-off. |
| R003 | Data Migration Reconciliation Failure | Data quality or migration issues could result in missing, duplicated or incorrect payment records. | Data | High | Medium | Multiple migration rehearsals, reconciliation framework, detailed cutover validation. | Approve reconciliation outputs and allocate business resources to review data quality. |
| R004 | SaaS Compatibility Gaps | Legacy server-based processes, file handling or unsupported customisation may not operate within BC SaaS architecture. | Technology | High | Medium | Maintain SaaS blocker register and enforce architecture reviews. | Support decisions to retire unsupported approaches. |
| R005 | Payment Control Degradation | Existing approval workflows, segregation of duties or audit controls may not be replicated correctly in BC SaaS. | Security / Governance | High | Medium | Produce control matrix and test all key controls. | Complete audit and compliance review prior to go-live. |
| R006 | SAP Export Failure | Financial exports to SAP may not reconcile correctly following migration or remediation. | Integration | High | Medium | Dedicated interface testing and reconciliation. | Provide finance SMEs for validation and sign-off. |
| R007 | Interim Architecture Becomes Permanent | Transitional BC/Nessie/IRIS architecture remains operational significantly longer than intended, increasing technical debt. | Strategic | Medium | Medium | Maintain future-state roadmap and backlog management. | Continue investment and programme oversight. |
| R008 | Reporting Dependencies Not Identified | Existing SQL-based reporting consumers may not be identified prior to BC SaaS migration. | Data | Medium | Medium | Complete reporting dependency assessment and replacement strategy. | Resource BI and reporting teams to transition reports. |
| R009 | UAT Resource Availability | Key business users may not be available to support testing and acceptance activities. | Resource | High | Medium | Publish test schedule early and track attendance commitments. | Assign named SMEs and ensure availability. |
| R010 | Scope Expansion | Upgrade project scope expands through enhancement requests and redesign activities. | Governance | Medium | High | Formal change control and impact assessment. | Enforce programme governance and approval process. |
| R011 | Automated Regression Framework Not Mature | Automated testing may not be sufficiently developed before critical upgrade activity begins. | Quality | High | Medium | Establish automation backlog early and prioritise critical transaction coverage. | Support provision of test data and business validation. |
| R012 | External Consumers of Data Not Identified | Other systems or reports consuming NAV database data may not be fully discovered before cutover. | Integration | High | Medium | Complete interface and consumer inventory. | Ensure all departments identify downstream dependencies. |
| R013 | Cutover Window Exceeded | Migration or validation activities take longer than planned, impacting operational readiness. | Schedule | High | Medium | Complete migration rehearsals and detailed cutover plans. | Approve business downtime windows and contingency arrangements. |
| R014 | Banking Certification Delays | Banking file formats or bank approval procedures are not completed within project timelines. | Dependency | High | Medium | Engage banking stakeholders early and schedule certification testing. | Escalate delays and provide timely approvals. |
| R015 | Security Role Redesign Causes Disruption | New BC SaaS security model restricts users from completing operational activities. | Security | Medium | Medium | Conduct role-based access workshops and pilot testing. | Validate operational access requirements before deployment. |
| R016 | Microsoft Platform Update Impact | Microsoft updates introduce unexpected changes that affect custom extensions or integrations. | Technology | Medium | Medium | Maintain regression testing and release monitoring. | Support defined maintenance windows and testing cycles. |
| R017 | Historical Data Accessibility Issues | Historic information required for audit or operational purposes may not be readily available after migration. | Data | High | Low | Define data retention and archival requirements during design. | Confirm regulatory and audit retention obligations. |
| R018 | BC Target Version Changes During Delivery | Changes to Microsoft-supported versions or release schedules impact upgrade approach. | Technical | Medium | Low | Monitor roadmap and review architecture regularly. | Accept revised approach where necessary. |
| R019 | Environment Provisioning Delays | Delivery environments are unavailable or delayed, impacting build, testing and migration activities. | Resource / Technology | Medium | Medium | Raise provisioning requirements early and track through governance. | Prioritise infrastructure and access approvals. |
| R020 | Operational Readiness Not Achieved | Support teams, processes and documentation are not sufficiently mature for go-live. | Operational | High | Medium | Deliver operational readiness assessments, support documentation and training. | Confirm support model, ownership and business continuity arrangements. |
| R021 | Data Ownership Ambiguity | Ownership of bank details and payee records remains unclear across systems, increasing data quality and audit risk. | Data Governance | High | High | Escalate through governance and document interim ownership arrangements. | Formally assign data ownership and accountability. |
| R022 | Third Party Dependency Slippage | Delays within SAP, IRIS, banking or related programmes affect delivery milestones. | Dependency | High | Medium | Maintain integrated dependency log and escalation process. | Own and manage cross-programme governance. |
| R023 | Reconciliation Defects Found Post Go-Live | Financial discrepancies are identified after go-live, creating operational and audit challenges. | Data | High | Medium | Implement comprehensive reconciliation reporting and sign-off. | Complete business-led reconciliation approval process. |
| R024 | Benefit Realisation Delayed | Planned business benefits are deferred because future-state process changes are not delivered on time. | Benefits | Medium | Medium | Define measurable benefits and track them throughout transition. | Maintain funding and ownership for future-state delivery. |
| R025 | Knowledge Transfer Insufficient | Dependency on key individuals creates operational risk after implementation. | Resource | Medium | Medium | Structured knowledge transfer, documentation and shadowing. | Ensure operational staff participate in training and handover activities. |

# Sign Off

This section defines the review and approval requirements for the Payments and Schedules Project Solution Design / Technical Design document.

Sign-off confirms that the design has been reviewed by the appropriate business, technical, integration, data, security, testing and programme stakeholders, and that it is suitable to progress into the next delivery stage, subject to any agreed open actions, assumptions or dependencies.

Sign-off does not remove the need for controlled change management. Any material change to scope, process design, integration design, data ownership, security controls, cutover approach or non-functional requirement after approval should be recorded through the agreed programme change process and necessary documents updated in line with changes.

## Sign-Off Principles

| Principle | Description |
| --- | --- |
| Role-Based Approval | Approval should be provided by the stakeholder accountable for each design area. |
| Evidence-Based Approval | Sign-off should be supported by requirements traceability, design decisions, open question logs and acceptance criteria. |
| Known Exceptions Recorded | Any unresolved items, assumptions or deferred decisions should be clearly recorded before sign-off. |
| Interim and Future State Understood | Approvers should understand whether they are approving interim-state design, future-state design or both. |
| Change Controlled After Approval | Material changes after sign-off should follow the programme change process. |
| No Implied Approval of External Designs | Approval of this document confirms the Business Central design only, not the full internal design of D365 / Power Apps, IRIS, SAP or reporting platforms. |

## Required Approvals

| Approval Area | Approver / Role | Approval Scope | Name | Status | Date |
| --- | --- | --- | --- | --- | --- |
| Business Ownership | Business Product Owner / Process Owner | Confirms the design supports agreed business processes and outcomes. | TBC | Pending | TBC |
| Payment Operations | Payment Operations Lead | Confirms payment processing, batching, release, exception and operational requirements. | TBC | Pending | TBC |
| Finance | Finance Lead | Confirms posting, reconciliation, SAP export and financial control requirements. | TBC | Pending | TBC |
| Solution Architecture | Solution Architect | Confirms alignment to target architecture, design principles and programme phasing. | TBC | Pending | TBC |
| Business Central Technical Design | Business Central Technical Lead / Architect | Confirms AL extension design, SaaS remediation, object strategy and technical feasibility. | TBC | Pending | TBC |
| Integration Architecture | Integration / IRIS Architect | Confirms integration patterns, endpoint responsibilities, status handling and support ownership. | TBC | Pending | TBC |
| Data Ownership / Migration | Data Lead / Data Owner | Confirms data ownership, migration, reconciliation, historic data and data quality approach. | TBC | Pending | TBC |
| Security | Security Lead | Confirms permission model, sensitive data handling, segregation of duties and audit controls. | TBC | Pending | TBC |
| Testing | Test Manager / Test Lead | Confirms test strategy, automated test scope, acceptance criteria and release gates. | TBC | Pending | TBC |
| Reporting / MI | Reporting / MI Lead | Confirms reporting data sources, direct SQL replacement approach and MI requirements. | TBC | Pending | TBC |
| Operations / Support | Service Owner / Support Lead | Confirms monitoring, support model, incident routing, runbooks and hypercare approach. | TBC | Pending | TBC |
| Programme Management | Programme Manager / Project Manager | Confirms the design is controlled, baselined and aligned to delivery governance. | TBC | Pending | TBC |

## Conditional Sign-Off

Where approval is given subject to conditions, the condition should be recorded and tracked to closure.

| Condition ID | Approval Area | Condition | Owner | Target Date | Status |
| --- | --- | --- | --- | --- | --- |
| COND-001 | TBC | TBC | TBC | TBC | Open |

Examples of possible conditional sign-off items include:

- Confirmation of active banking output formats.

- Confirmation of payee and bank detail ownership.

- Confirmation of IRIS endpoint catalogue.

- Confirmation of SAP finance export pattern.

- Confirmation of reporting / MI replacement for any direct SQL access.

- Completion of data profiling for critical BC14 tables.

- Completion of proof-of-upgrade or technical spike.

- Confirmation of automated regression test coverage for payment-critical processes.

## Document Approval Statement

By approving this document, the approvers confirm that:

- The documented design reflects the agreed understanding at the point of approval.

- The design is suitable to progress into the next delivery stage, subject to recorded conditions and open items.

- The interim-state design supports Business Central SaaS operating with Nessie through IRIS.

- The future-state design supports progressive replacement of Nessie capabilities by Dynamics 365 / Power Apps.

- The Business Central design preserves payment execution, payment history, financial posting, audit and control requirements.

- Material design changes after approval will be managed through the agreed change process.

## Approval Record

| Name | Role | Organisation | Approval Decision | Comments | Date |
| --- | --- | --- | --- | --- | --- |
| TBC | Business Product Owner | TBC | Pending |  | TBC |
| TBC | Finance Lead | TBC | Pending |  | TBC |
| TBC | Solution Architect | TBC | Pending |  | TBC |
| TBC | Business Central Technical Lead | TBC | Pending |  | TBC |
| TBC | Integration Architect | TBC | Pending |  | TBC |
| TBC | Data Lead | TBC | Pending |  | TBC |
| TBC | Security Lead | TBC | Pending |  | TBC |
| TBC | Test Manager | TBC | Pending |  | TBC |
| TBC | Reporting / MI Lead | TBC | Pending |  | TBC |
| TBC | Programme Manager | TBC | Pending |  | TBC |

Sign-off should confirm that the Business Central solution design is sufficiently complete, reviewed and controlled to proceed to the next stage. Any unresolved decisions should remain visible and owned, rather than being implied as approved.

# Appendices

The requirements identified below have been excluded from scope as they do not meet the agreed mandatory criteria for the like-for-like upgrade. In addition, these requirements would require formal approval from the relevant authority before they could be considered for inclusion within the project scope.

The table below outlines the Treasury benefits that are currently assumed to be in scope. However, several benefits have been identified as out of scope for the like-for-like upgrade. These items would require additional design, development, configuration, testing, and deployment effort beyond the baseline upgrade activities.

Any benefits categorised as out of scope will be subject to a detailed impact assessment, including a cost-benefit analysis, and will require formal change control approval before they can be considered for inclusion within the project scope.

These items have been designated as out of scope due to the anticipated authority approval requirements, implementation complexity, associated costs, and the need to prioritise delivery of the core upgrade objectives.

| Benefit | Benefit Type | Classification | Primary Value Area | Explanation | Note | In-Scope or Out-of-Scope |
| --- | --- | --- | --- | --- | --- | --- |
| Enhanced payment batch visibility | Additional Benefit (07/07) | Functional | Technology Improvement | In order to find the right line and research - add navigation on the payment batch | Added functionality to Standard BC | Included |
| Improved drill-down and transaction enquiry capabilities. | Additional Benefit (07/07) | Functional | Technology Improvement | Same as above but added navigation level and drilldown into detail | Added functionality to Standard BC | Included |
| New chart of account aligns with SAP GL Structure | Additional Benefit (07/07) | Strategic | Business Improvement |  |  | Included |
| Correction of known GL posting issues to reduce manual Treasury journals. | Additional Benefit (07/07) | Functional | Business Improvement |  |  | Included |
| Auditable and enforced approval workflows | Additional Benefit (07/07) | Functional | Technology Improvement |  | Limited to Standard Business Central feature | Included |
| Data clean-up and removal of obsolete information prior to migration. | Additional Benefit (07/07) | Strategic | Business Improvement | Removal of unnecessary data as part of data migration (eg Contribution C1/C2, unused dimensions…) |  | Depending on data purge and retention policy |
| Improved auditability, security and operational controls. | Additional Benefit (07/07) | Functional | Technology Improvement | Activate change log on sensitive table, currently disable on current state |  | Included |
| New Benefit schedule calculation | Additional Benefit (SIBEL R1) | Functional | Technology Improvement |  |  | Included |
| Debt to SAP (Shared Services) | Additional Benefit (SIBEL R1) | Strategic | Business Improvement | Debt accounting recognition posted via a journal to SAP. Can be either recouped via payment from customer or internal journal from another open claim |  | Included |
| Journal posting instead of internal payment made | Additional Benefit (14/07) | Functional | Business Improvement | Using classification such as authority code to trigger an internal journal rather than prompting a payment | Limited to Standard Business Central feature | Included |
| HSBC Connect | Additional Benefit (14/07) | Functional | Technology Improvement | Instant import of payment file into bank via IRIS |  | Excluded |
| Automatic selection of Faster payment | Additional Benefit (15/07) | Functional | Technology Improvement | New payment type created in BC to allow faster payment to take place instead of manual workaround To enable auto selection of payment type based on payment due date via payment batch run |  | Excluded |
| Missing Bank details | Additional Benefit (14/07) | Functional | Business Improvement | To Reduce cheque usage In order to help with missing bank detail, a notification could be created to flag the issue. However, the issue sits under NESSIE, GoJ internal process needs to be enforced | Very limited in BC to make any changes - SIBEL R1 should fix this issue as change from per claims to per individual | Excluded |
| Advanced reconciliation |  | Functional | Technology Improvement |  | Limited to Standard Business Central feature | Included |
| Retention Policies (standard BC feature) | Additional Benefit (14/07) | Functional | Business Improvement |  | Limited to Standard Business Central feature | Included |
| Security groups via Microsoft 365 admin centre / Entra | Additional Benefit (14/07) | Functional | Technology Improvement |  |  | Included |
| Dimensions + Financial Reporting (account schedules) | Additional Benefit (14/07) | Functional | Technology Improvement |  | Limited to Standard Business Central feature | Included |
| Change Log enablement on sensitive tables (payee/bank details, setup) | Additional Benefit (14/07) | Functional | Technology Improvement |  | Limited to Standard Business Central feature | Included |
| Anonymised System telemetry data | Additional Benefit (14/07) | Non-functional | Technology Improvement |  | Limited to Standard Business Central feature | Included |
| Job Queue notifications | Additional Benefit (14/07) | Functional | Technology Improvement |  | Limited to Standard Business Central feature | Included |
| Enable Incremental Modernisation | Instant Benefit | Programme / Delivery | Programme Improvement | Smaller processes can be redesigned later when business priorities and resources allow. | Instant benefit as part of the SaaS upgrade. | Included |
| Exit Unsupported BC14 Earlier | Instant Benefit | Non-functional | Technology Improvement | Reduces dependency on an unsupported platform with increasing support, security and maintainability risks. | Immediate reduction in platform risk. | Included |
| Retire Legacy Infrastructure | Instant Benefit | Non-functional | Technology Improvement | Removes dependency on ageing on-premises servers, SQL Server infrastructure and associated hardware, reducing operational overhead. | Infrastructure retired following migration. | Included |
| Eliminate Infrastructure Refresh Cycles | Instant Benefit | Commercial / Non-functional | Technology Improvement | Removes future capital expenditure for server replacement, storage and infrastructure refresh activities. | Long-term cost avoidance. | Included |
| Simplify Platform Management | Instant Benefit | Non-functional | Technology Improvement | Microsoft assumes responsibility for infrastructure management, database availability, backups and platform resilience. | Reduced operational support overhead. | Included |
| Easier Patch Management | Instant Benefit | Non-functional | Technology Improvement | Operating system, SQL Server and Business Central platform patching become Microsoft's responsibility. | Immediate operational benefit. | Included |
| Automatic Platform Updates | Instant Benefit | Non-functional | Technology Improvement | Platform updates are delivered regularly without requiring future upgrade programmes. | Continuous improvement. | Included |
| Earlier Access to New Microsoft Features | Instant Benefit | Strategic | Technology Improvement | New Business Central functionality and platform enhancements become available significantly sooner than on-premises deployments. | Ongoing SaaS advantage. | Included |
| Improved Security Posture | Instant Benefit | Non-functional | Technology Improvement | Continuous Microsoft-managed security updates reduce cyber and infrastructure security risks. | Improved cyber resilience. | Included |
| Modern Identity Integration | Instant Benefit | Non-functional | Technology Improvement | Native support for Microsoft Entra ID, Conditional Access and Multi-Factor Authentication. | Modern authentication model. | Included |
| Improve Business Continuity | Instant Benefit | Non-functional | Business Improvement | Delivers a like-for-like migration with minimal disruption whilst benefiting from Microsoft's resilient cloud platform and disaster recovery capabilities. | Reduced operational disruption. | Included |
| Protect Payment Continuity | Instant Benefit | Business / Functional | Business Improvement | Preserves proven payment processing logic whilst moving to a supported platform. Approximately £439m of annual benefit payments continue to be processed using familiar and validated processes. | Critical business continuity benefit. | Included |
| Preserve Proven Business Logic | Instant Benefit | Functional | Business Improvement | Existing payment behaviours are upgraded and validated rather than rediscovered and rebuilt. | Reduces functional risk. | Included |
| Maintain Existing Service Levels | Instant Benefit | Non-functional | Business Improvement | Existing payment schedules, controls and operational processes remain broadly unchanged during the interim phase. | Stable operational service. | Included |
| Maintain Audit and Payment Enquiry Capability | Instant Benefit | Functional | Business Improvement | Historical payment information remains available and fully auditable whilst future redesign activities are undertaken. | Supports compliance and customer service. | Included |
| Reduce Operational Risk | Instant Benefit | Programme / Delivery | Programme Improvement | Separates platform modernisation from wider business transformation, reducing the number of variables changing simultaneously. | Lower delivery risk. | Included |
| Avoid a Big-Bang Transformation | Instant Benefit | Programme / Delivery | Programme Improvement | Prevents platform migration, process redesign, data migration and organisational change occurring in a single release. | Lower organisational risk. | Included |
| Reduce Cutover Risk | Instant Benefit | Programme / Delivery | Programme Improvement | Enables a controlled migration rather than introducing a new platform and new business processes simultaneously. | Lower go-live risk. | Included |
| Reduce Overall Programme Complexity | Instant Benefit | Programme / Delivery | Programme Improvement | Smaller, focused deliveries are easier to govern, test and support than a large-scale replacement programme. | Improved governance. | Included |
| Protect Release 1 Delivery | Instant Benefit | Programme / Delivery | Programme Improvement | Removes the Business Central upgrade from the critical path of Release 1, reducing competing priorities. | Protects programme milestones. | Included |
| Improve Testing Confidence | Instant Benefit | Programme / Delivery / QA | Programme Improvement | Existing outputs can be compared directly between BC14 and BC SaaS, simplifying validation, reconciliation and bounded UAT. | More predictable testing. | Included |
| Faster Environment Provisioning | Instant Benefit | Delivery | Technology Improvement | Development, test, UAT and training environments can be provisioned in minutes without additional infrastructure. | Improves delivery agility. | Included |
| Greater Testing Environment Flexibility | Instant Benefit | Delivery | Technology Improvement | Additional sandbox environments can be created, refreshed and removed rapidly to support parallel testing and experimentation. | Enables more efficient SDLC. | Included |
| Improved DevOps and Release Management | Instant Benefit | Delivery | Technology Improvement | Better support for AL extensions, source control, automated deployments and modern release management practices. | Supports future automation. | Included |
| Establish a Stable Foundation | Instant Benefit | Non-functional | Technology Improvement | Establishes a modern, fully supported SaaS platform before introducing wider Transform functionality. | Foundation for future change. | Included |
| Reduce Technical Debt | Instant Benefit | Non-functional | Technology Improvement | Removes legacy platform dependencies and establishes a supported architecture aligned with Microsoft's roadmap. | Improves maintainability. | Included |
| Reduced Reliance on Specialist BC14 Skills | Instant Benefit | Operational | Business Improvement | Reduces dependency on increasingly scarce BC14 expertise and aligns with the broader Business Central SaaS skills market. | Improves long-term supportability. | Included |
| Better Microsoft Ecosystem Integration | Instant Benefit | Strategic | Technology Improvement | Improves integration with Microsoft 365, Power Platform, Azure services and future Copilot capabilities. | Enables future innovation. | Included |
| Future Upgrades Become Routine | Long-term Benefit | Technology / Operational | Technology Improvement | Future Business Central releases become incremental platform updates rather than requiring another major upgrade programme. | Significantly reduces future upgrade effort. | Included |
| Greater Partner Supportability | Long-term Benefit | Operational | Business Improvement | Aligns with Microsoft's strategic direction and the wider partner ecosystem, making future support and recruitment easier. | Improves long-term sustainability. | Included |
| Earlier Realisation of SaaS Benefits | Instant Benefit | Business / Programme | Business Improvement | Modern Business Central SaaS capabilities, supportability and platform improvements are realised immediately rather than waiting for wider business transformation. | Accelerates business value. | Included |

# Contact Information

For further information about the Terms of Reference, please contact your project manager at Prosperity 24/7 directly or via our office at:

Prosperity 24/7

Castle Quay

St. Helier

Jersey

JE2 3EG

Tel:  		+44 (0)1534 877 247 or +44 (0)1481 700 247

Web:		https://prosperity247.com/